ERP-01 — Phase A.3

Enterprise Architecture Baseline & Resolution Repository

HireRise Career Intelligence Platform

Version 1.0 | Status: DRAFT FOR REVIEW

Canonical evidence sources: ERP-01 Phase A.1 — Enterprise Physical Data Model Realization Assessment; ERP-01 Phase A.2 — Enterprise Architecture Governance & Disposition Assessment.

# A Note on Scope and Method

This phase performs no new repository inspection and redesigns no architecture. It consolidates every finding, gap, ADR, and disposition already produced in Phase A.1 and Phase A.2 into permanent, cross-referenced enterprise identifiers. Where A.1/A.2 already assigned identifiers (Gaps G-01–G-07, ADR-001–007, Variances VAR-01–04, Conformance Requirements CR-01–07), this document maps them 1:1 onto the ID families below rather than re-deriving the underlying findings.

One correction is carried forward unchanged from Phase A.2: EEP-02 Phases A–J are not an approved architecture — Phases A–H do not exist in the repository, and Phases I–J exist only as unratified working drafts. Nothing below cites EEP-02 as evidence; every entry traces to EEP-01 Phase A and to Phase A.1/A.2 directly.

Permanent ID families introduced here, to be referenced (not reissued) by every subsequent ERP-01 phase:

| Family | Meaning | Count established in this baseline |
| --- | --- | --- |
| AP-xxx | Enterprise Architecture Principle | 9 |
| AR-xxxx | Architecture Requirement | 10 |
| EGD-xxxx | Enterprise Governance Decision | 9 |
| ER-xxxx | Enterprise Resolution | 10 |
| VAR-xx | Variance (reused verbatim from Phase A.2 §7) | 4 |
| WP-xxxx | Work Package | 6 |
| KPI-xx | Key Performance Indicator | 10 |

# 1. Enterprise Architecture Baseline

Current enterprise state, in one view. Full detail for each line is in the registers that follow.

## 1.1 Current Repository Baseline

The live schema is a single, unscoped public-schema table set (student_education_profiles, student_academic_records, student_academic_subjects, student_activities plus achievement/reflection tables, student_cognitive_responses and related cognitive tables, student_signal_vectors and related intelligence-signal tables), independently engineered with UUID primary keys, timestamptz throughout, updated_at triggers, native enums, and check constraints. Confirmed RLS coverage exists on student_academic_records and student_academic_subjects; coverage on activity/cognitive/signal tables is unverified (AR-0007).

## 1.2 Approved Architecture Baseline

EEP-01 Phase A's specific named design (academic_domain schema, 26 canonical tables, _code+taxonomy_version_id pattern, native partitioning) is not the operative baseline going forward. Per EGD-0002 (Supersede), the live schema — once formally documented — becomes the canonical baseline. The underlying engineering principles Phase A was protecting (naming clarity, referential integrity, ownership-scoped security) remain in force; the specific target table names and schema-isolation design do not.

## 1.3 Approved Variances

Four variances are approved and logged in the Variance Register (§6): schema non-isolation (VAR-01), structural divergence from Phase A's entity design (VAR-02, treated as a positive variance), direct-FK taxonomy references (VAR-03, conditional), and absence of partitioning (VAR-04).

## 1.4 Deferred Decisions

Four decisions are deferred with explicit, monitorable triggers rather than accepted or rejected outright: schema isolation (EGD-0001), partitioning (EGD-0004), qualification/subject-selection separation (EGD-0005), and the supersession/versioning model (EGD-0006, flagged as the one deferral with a genuinely irreversible cost).

## 1.5 Accepted Decisions

Direct-FK taxonomy referencing is accepted conditionally (EGD-0003). UUID primary keys, timestamptz discipline, and migration idempotency/rollback practice are accepted unconditionally as the current mandatory standard (EGD-0008, EGD-0009) — the implementation exceeds Phase A's own bar on these dimensions.

## 1.6 Superseded Architecture

The specific 26-table canonical naming scheme (student_profile, ref_board, academic_qualification, etc.) is superseded as a literal target (EGD-0002). It is retained only as historical record once the revised Phase A document (WP-0001) is published.

## 1.7 Pending Realization

RLS coverage verification across all student-owned tables is accepted for immediate execution, not deferred (EGD-0007 / WP-0002) — the only item in this baseline treated as an open unknown rather than a governed variance.

## 1.8 Future Architecture

Qualification/subject-selection separation and the supersession/versioning model remain valid future architecture, gated on product and compliance triggers respectively (§9, Architecture Evolution Roadmap). Schema isolation and partitioning remain valid future architecture, gated on measurable scale/collision triggers.

# 2. Enterprise Architecture Principles Register

Nine permanent principles. AP-001–008 restate this program's stated governance principles; AP-009 is elevated from a finding that recurred across every ADR and register entry in Phase A.2 and is treated here as a first-class principle rather than a footnote.

| ID | Statement | Rationale | Business Impact | Technical Impact | Governance Status | Compliance Requirement |
| --- | --- | --- | --- | --- | --- | --- |
| AP-001 | Architecture is the strategic source of truth, but is corrigible by evidence. | Phase A.2 explicitly rejects both 'implementation is superior because it exists' and 'architecture is always correct' — the deciding factor is evidence, not precedence. | Prevents both stale documentation and undisciplined drift. | Anchors every ADR's disposition logic. | Active | Every architecture claim must cite repository evidence. |
| AP-002 | Repository evidence governs implementation decisions. | Phase A.1's entire method: conformance was checked against migration files, not intent. | Grounds decisions in what is actually running. | Requires evidence citation on every finding. | Active | No finding without a file/line citation. |
| AP-003 | Implementation may evolve architecture only through formal governance. | Every Phase A.1 gap was resolved via an ADR in Phase A.2, never by silent documentation edit. | Prevents architecture drift by fiat. | ADR process is mandatory before any baseline change. | Active | Baseline changes require an EGD entry. |
| AP-004 | No migration without measurable business value or an adoption trigger. | ADR-001, ADR-004, ADR-005, ADR-006 were each deferred specifically because no trigger had fired. | Avoids speculative engineering cost. | Ties implementation work to monitored thresholds, not calendars. | Active | Every deferral must name its trigger. |
| AP-005 | Architecture and governance decisions must remain fully traceable to evidence. | Phase A.2's own scorecard rates Decision Traceability at 70/100 precisely because most, not all, ADRs cite file-level evidence. | Supports audit and executive reporting. | Enables the Traceability Matrix (§7). | Active | Every EGD must cite its source Gap/AR. |
| AP-006 | Every implementation gap requires an explicit disposition; silence is not accepted. | All seven Phase A.1 gaps received one of Realize/Supersede/Accept/Defer/Reject — none were left unaddressed. | Forces a decision instead of accumulating undocumented debt. | Produces a complete EGD register with no open items. | Active | No AR may lack a corresponding EGD. |
| AP-007 | No undocumented variance — all divergence is recorded with an approval status. | Phase A.2 §7 formally approves four variances rather than treating divergence as an unstated fact. | Protects documentation from silently going stale again. | Feeds the Variance Register (§6). | Active | Every VAR must have an approval status and review date. |
| AP-008 | Enterprise architecture is continuously evolved via trigger-based review, not periodic rewrite. | Phase A.2 §9's roadmap is trigger-gated except for two low-cost, near-zero-risk immediate items. | Matches effort to actual risk emergence. | Requires quarterly trigger monitoring (KPI-05). | Active | Each deferred EGD must be reviewed at its stated frequency. |
| AP-009 | Every governance decision requires a named, accountable owner. | Phase A.2 §12: every single ADR and register entry in this program lists its owner as 'unassigned' — found not by design, but by simply trying to fill in a standard field. | Without this, dispositions are aspirational, not executable. | Blocks execution tracking for every WP in this baseline. | Gap — 0% satisfied | Recommended as the first item resolved, ahead of any individual EGD's own trigger (WP-0006). |

# 3. Enterprise Architecture Requirements Catalog

Ten permanent Architecture Requirement IDs, covering the seven Phase A.1 gaps plus the three dimensions Phase A.1 found already conformant. These IDs are cited by every subsequent register in this document and remain stable through the rest of ERP.

| AR ID | Category | Description | Priority | Class | Current Status | Related EGD / WP |
| --- | --- | --- | --- | --- | --- | --- |
| AR-0001 | Schema Design | Dedicated academic_domain PostgreSQL schema, isolated from public. | High | Originally Mandatory | Non-conformant (G-01) | EGD-0001 / — |
| AR-0002 | Naming Governance | 26 canonically-named tables using ref_ prefix convention, no domain-repeating prefixes. | High | Originally Mandatory | Non-conformant (G-02) | EGD-0002 / WP-0001 |
| AR-0003 | Data Governance | _code + taxonomy_version_id reference pattern for all taxonomy lookups. | High | Originally Mandatory | Non-conformant, conditionally accepted (G-03) | EGD-0003 / WP-0004 |
| AR-0004 | Performance / Scalability | Native range partitioning on 4 high-growth historical/derived tables. | Medium | Originally Mandatory | Non-conformant (G-04) | EGD-0004 / WP-0003 |
| AR-0005 | Data Model | Separate qualification/subject-selection entities from record/performance entities. | Low | Originally Mandatory | Non-conformant, accepted-for-now (G-05) | EGD-0005 / — |
| AR-0006 | Data Governance | Self-referencing supersession columns for corrected historical records. | Medium | Originally Mandatory | Non-conformant (G-06) | EGD-0006 / — |
| AR-0007 | Security | Uniform RLS ownership-check coverage across all student-owned tables. | High | Mandatory | Partially conformant, partially unverified (G-07) | EGD-0007 / WP-0002 |
| AR-0008 | Schema Design | UUID primary keys on all tables. | Mandatory | Mandatory | Conformant (CR-05, exceeds via independent design) | EGD-0008 / — |
| AR-0009 | Schema Design | timestamptz used consistently; no naive timestamp columns. | Mandatory | Mandatory | Conformant (CR-06) | EGD-0008 / — |
| AR-0010 | Delivery Governance | Idempotent, rollback-ready, consistently-named migrations. | Mandatory | Mandatory | Conformant, exceeds bar | EGD-0009 / — |

# 4. Enterprise Governance Decision Register

Every approved ADR from Phase A.2 converted into a permanent Enterprise Governance Decision. EGD-0008 and EGD-0009 are new entries covering the two dimensions Phase A.1 found already conformant, added here so the full requirements catalog (§3) has complete governance coverage, not just the seven gaps.

| EGD ID | Related ADR | AR | Decision | Owner | Adoption Trigger | Status |
| --- | --- | --- | --- | --- | --- | --- |
| EGD-0001 | ADR-001 | AR-0001 | Defer schema isolation. | Data/Platform engineering lead (unassigned — WP-0006) | 2nd domain shares public schema, or public exceeds ~150 tables. | Deferred |
| EGD-0002 | ADR-002 | AR-0002 | Supersede canonical naming; revise EEP-01 Phase A to describe the live schema. | Enterprise architecture owner (unassigned — WP-0006) | Not deferred — immediate. | Accepted (execution = WP-0001) |
| EGD-0003 | ADR-003 | AR-0003 | Accept direct-FK taxonomy pattern, conditionally. | Data governance owner (unassigned — WP-0006) | Any student-owned table denormalizes a taxonomy fact, or taxonomy versioning becomes necessary. | Accepted, conditional |
| EGD-0004 | ADR-004 | AR-0004 | Defer partitioning. | Platform engineering lead (unassigned — WP-0006) | Tables exceed 10M rows, latency degrades, or 10-downstream-system scale target is reached. | Deferred |
| EGD-0005 | ADR-005 | AR-0005 | Defer qualification/selection separation. | Product + data architecture (unassigned — WP-0006) | Real product need for multi-qualification tracking emerges. | Deferred |
| EGD-0006 | ADR-006 | AR-0006 | Defer supersession/versioning model. | Compliance/data governance (unassigned — WP-0006) | Compliance/audit requirement for immutable history emerges. | Deferred — irreversibility risk flagged |
| EGD-0007 | ADR-007 | AR-0007 | Realize — verify RLS coverage immediately. | Security/platform engineering (unassigned — WP-0006) | Not deferred — immediate. | Accepted, in progress (= WP-0002) |
| EGD-0008 | — | AR-0008, AR-0009 | Accept UUID PK and timestamptz discipline as mandatory, permanent standard. | Enterprise architecture owner (unassigned — WP-0006) | N/A — standing standard. | Accepted, standing |
| EGD-0009 | — | AR-0010 | Accept current migration naming/idempotency/rollback practice as the standard; no action required. | Platform engineering lead (unassigned — WP-0006) | N/A — standing standard. | Accepted, standing |

# 5. Enterprise Resolution Register

Canonical resolution status per requirement. Statuses used: Accepted, Implemented, Deferred, Superseded, Retired, Under Review, Planned.

| ER ID | AR | Resolution | Justification (summary) | Target Release | Dependencies |
| --- | --- | --- | --- | --- | --- |
| ER-0001 | AR-0001 | Deferred — retain public schema. | No evidenced collision problem in 3+ years of migrations reviewed; migration cost of isolating now is high relative to unrealized benefit. | Trigger-based | None |
| ER-0002 | AR-0002 | Superseded — pending execution. | Live entity boundaries are, in several places, more granular than Phase A's design (cognitive and activity domains especially) — implementation earned supersession. | Next ERP cycle | WP-0001 |
| ER-0003 | AR-0003 | Accepted, conditional. | Direct-FK pattern is sound reference-data design; the specific harm Phase A warned about (denormalized taxonomy facts on operational rows) was not found. | Per-release, ongoing | WP-0004 |
| ER-0004 | AR-0004 | Deferred. | Team has demonstrated correct partitioning capability elsewhere (chi_scores) when volume actually justified it — not a capability gap. | Trigger-based | WP-0003 |
| ER-0005 | AR-0005 | Deferred. | Current two-table, per-year model is adequate for current product scope; no unmet requirement found. | Trigger-based | None |
| ER-0006 | AR-0006 | Deferred — irreversibility noted. | Update-based correction is simpler and adequate absent a compliance need; but past corrections cannot be recovered if the trigger fires late. | Trigger-based | None |
| ER-0007 | AR-0007 | Planned → Implemented on completion. | Cost of verification is trivial relative to the potential cost of an unverified security gap; this is the one open unknown in the baseline. | Immediate | WP-0002 |
| ER-0008 | AR-0008 | Implemented, standing standard. | Exceeds Phase A's own bar; confirmed across every inspected table. | N/A | None |
| ER-0009 | AR-0009 | Implemented, standing standard. | Consistent across all inspected tables; no bare timestamp columns found. | N/A | None |
| ER-0010 | AR-0010 | Implemented, standing standard. | Idempotent DDL, rollback files, consistent naming — genuinely good practice, no gap. | N/A | None |

# 6. Enterprise Variance Register

Reused verbatim from Phase A.2 §7 — these IDs are not reissued, only mapped onto their corresponding Architecture Requirement.

| VAR ID | AR | Description | Risk | Approval Status | Review Frequency |
| --- | --- | --- | --- | --- | --- |
| VAR-01 | AR-0001 | No dedicated schema isolation. | Low, monitored via EGD-0001 trigger. | Approved, deferred | Quarterly |
| VAR-02 | AR-0002 | Table/entity structure differs from Phase A (more granular in cognitive/activity domains). | None — treated as a positive variance. | Approved, superseding architecture | One-time, on WP-0001 completion |
| VAR-03 | AR-0003 | Direct-FK taxonomy references instead of _code+version. | Medium latent, conditionally monitored. | Approved, conditional (EGD-0003) | Per-release |
| VAR-04 | AR-0004 | No partitioning on 4 designated tables. | Medium, growing over time. | Approved, deferred | Quarterly |

# 7. Enterprise Architecture Traceability Matrix

Mandatory reference for all future ERP phases. Chain: Architecture Requirement → Governance Decision → Repository Evidence → Implementation Status → Work Package → Verification Method → Certification Requirement.

| AR | EGD | Repository Evidence | Implementation Status | WP | Verification Method | Certification Level |
| --- | --- | --- | --- | --- | --- | --- |
| AR-0001 | EGD-0001 | Phase A.1 §2–4; zero CREATE SCHEMA academic_domain matches. | Not implemented (deferred by design). | — | Quarterly trigger check (public table count). | L3 |
| AR-0002 | EGD-0002 | Phase A.1 §4, Table Realization Matrix. | Not implemented under canonical names; documentation revision pending. | WP-0001 | Table inventory diff vs. \dt public.* with zero discrepancies. | L4 (pending) |
| AR-0003 | EGD-0003 | Phase A.1 §3–4; academic_boards.country_id direct FK. | Implemented differently; accepted conditionally. | WP-0004 | Per-release automated denormalization check. | L4 (pending) |
| AR-0004 | EGD-0004 | Phase A.1 §7; no PARTITION BY on domain tables. | Not implemented (deferred). | WP-0003 | Quarterly row-count/latency check against trigger. | L3 |
| AR-0005 | EGD-0005 | Phase A.1 §4. | Folded into 2-table model (deferred). | — | Product roadmap review. | L3 |
| AR-0006 | EGD-0006 | Phase A.1 §5. | Not implemented (deferred). | — | Compliance/audit scope review. | L3 |
| AR-0007 | EGD-0007 | Phase A.1 §8; confirmed on 2 tables, unverified elsewhere. | Partially implemented, verification in progress. | WP-0002 | Written RLS status + policy list for every student-owned table. | L4 (pending) |
| AR-0008 | EGD-0008 | Phase A.1 §2. | Implemented, exceeds bar. | — | Schema audit (standing). | L4 (met) |
| AR-0009 | EGD-0008 | Phase A.1 §2. | Implemented, exceeds bar. | — | Schema audit (standing). | L4 (met) |
| AR-0010 | EGD-0009 | Phase A.1 §10. | Implemented, exceeds bar. | — | Migration review (standing). | L4 (met) |

# 8. Enterprise Architecture Dependency Graph

Dependencies between requirements, decisions, and work packages. Expressed as a table rather than a diagram since the graph is shallow (max depth 2) and a table keeps every dependency individually citable.

| Item | Depends On | Blocks / Enables | Type |
| --- | --- | --- | --- |
| WP-0006 (Assign named owners) | None | Every EGD's execution accountability; recommended by Phase A.2 §12 as the first item resolved. | Blocking, non-sequential precondition |
| WP-0001 (Revise EEP-01 Phase A doc — execute EGD-0002) | WP-0006 (owner) recommended, not strictly required to start drafting | Certification L4 for AR-0002; clean baseline for all future ERP phases reading table names | Sequential, high-priority |
| WP-0002 (Verify RLS coverage — execute EGD-0007) | None (can start immediately) | Certification L4 for AR-0007; closes the one open security unknown in this baseline | Blocking for security certification, parallel-eligible |
| WP-0003 (Partitioning assessment) | Requires current row-count/growth data (external dependency, not yet gathered) | EGD-0004 trigger monitoring; informs future partitioning WP | Sequential — data-gathering blocks assessment |
| WP-0004 (Taxonomy denormalization check) | Benefits from WP-0001 naming clarity | EGD-0003's ongoing condition monitoring | Optional dependency, parallel-eligible |
| WP-0005 (Column-level access review) | Benefits from WP-0002 completion (same tables, same reviewer) | Column-level protection decision for cognitive raw-response data | Optional dependency, parallel-eligible |
| EGD-0001 / EGD-0004 / EGD-0005 / EGD-0006 (all Deferred) | External business/product/compliance triggers, not internal work packages | Future ERP phase scoping once triggered | Trigger-gated, not work-gated |

## Realization order

Parallel, startable now: WP-0002 (RLS verification) and WP-0006 (owner assignment) — both low-cost, high-leverage, no blocking dependency.

Sequential, next: WP-0001 (documentation revision), ideally after WP-0006 assigns the enterprise architecture owner who will be accountable for it.

Deferred, trigger-gated: WP-0003 pending growth data; EGD-0001/0004/0005/0006 pending their respective business/technical triggers.

# 9. Enterprise Work Package Catalog

Five work packages carried forward from Phase A.1's Prioritized Realization Backlog (renumbered into the permanent WP- family), plus one new work package (WP-0006) surfaced by Phase A.2's cross-cutting ownership finding.

| WP ID | Description | AR / EGD | Business Value | Complexity | Priority | Target Phase |
| --- | --- | --- | --- | --- | --- | --- |
| WP-0001 | Execute EGD-0002: author the revised EEP-01 Phase A document describing the live schema as canonical. | AR-0002 / EGD-0002 | High — resolves the top-rated risk in this baseline (documentation/maintainability). | Low (documentation) | Critical | Immediate / next ERP cycle |
| WP-0002 | Verify RLS coverage on student_activities, student_cognitive_responses, student_signal_vectors, and related tables. | AR-0007 / EGD-0007 | High — closes an unverified security gap. | Low | Critical | Immediate |
| WP-0003 | Partitioning assessment and plan for high-growth tables, triggered by actual volume data. | AR-0004 / EGD-0004 | Medium, time-sensitive. | Medium (assessment); high if migration chosen | Medium | Trigger-based |
| WP-0004 | Document the accepted direct-FK taxonomy pattern; establish a per-release automated denormalization check. | AR-0003 / EGD-0003 | Medium. | Low (doc) to high (if retrofit ever needed) | Medium | Next ERP cycle |
| WP-0005 | Column-level access review for free-text/JSON payload columns (e.g., cognitive raw responses). | AR-0007 (extension) | Medium. | Low-Medium | Low | Following WP-0002 |
| WP-0006 | Assign named, accountable owners to every architecture, data-governance, security/platform, and compliance role this baseline lists as unassigned. | AP-009 (all EGDs) | Critical — precondition for every other recommendation being executable rather than aspirational. | Low (organizational, not technical) | Critical | Immediate |

# 10. Enterprise Architecture KPI Catalog

Ten measurable KPIs, each with a current baseline value taken directly from Phase A.1/A.2 scoring so this baseline is falsifiable against future re-assessment, not just descriptive.

| KPI ID | Metric | Baseline | Target | Frequency | Owner | Data Source |
| --- | --- | --- | --- | --- | --- | --- |
| KPI-01 | Architecture Conformance % | 35/100 (Phase A.1 §14 overall score) | ≥90 once WP-0001 resets the baseline to the live schema | Per ERP phase | Enterprise architecture owner (WP-0006) | Phase A.1-style realization assessment |
| KPI-02 | Documentation Accuracy % | 30/100 (Phase A.2 §10) | 100 on WP-0001 completion; monitored quarterly thereafter for drift | One-time, then quarterly | Enterprise architecture owner (WP-0006) | Table-name diff vs. live schema |
| KPI-03 | Overall Governance Compliance % | 48/100 (Phase A.2 §10 Overall Enterprise Governance score) | ≥70 once WP-0006 and WP-0001 complete | Quarterly | Enterprise architecture owner (WP-0006) | Governance scorecard re-run |
| KPI-04 | Approved Variances (count) | 4 (VAR-01–04) | Stable or declining as items convert from Deferred to Realized/Retired | Per review cycle | Data/enterprise architecture owner | Variance Register (§6) |
| KPI-05 | Deferred Decisions (count) | 4 (EGD-0001, 0004, 0005, 0006) | Declining as triggers fire and items resolve | Quarterly | Respective EGD owners (WP-0006) | Governance Decision Register (§4) |
| KPI-06 | RLS Coverage % | Confirmed on 2 tables; unverified on remainder | 100% confirmed | Immediate, then per-release | Security/platform engineering (WP-0006) | WP-0002 verification output |
| KPI-07 | Governance Decision Traceability % | 70/100 (Phase A.2 §10) | 100 — every EGD cites file-level evidence | Per ERP phase | Enterprise architecture owner | ADR/EGD evidence audit |
| KPI-08 | Ownership Assignment % | 0% — every owner field unassigned (Phase A.2 §12) | 100% on WP-0006 completion | Immediate | Executive sponsor | EGD / WP owner fields |
| KPI-09 | Technical Debt by Class (Critical / Strategic / Tactical / Acceptable) | 1 / 1 / 1 / 1 (Phase A.2 §8) | Critical → 0 on WP-0002 completion | Immediate then quarterly | Respective owners (WP-0006) | Technical Debt Governance register (Phase A.2 §8) |
| KPI-10 | Architecture Review SLA | Not yet defined — no standing cadence exists today | Quarterly trigger review formally adopted | Quarterly | Enterprise architecture owner (WP-0006) | This baseline's own review cadence (§4, §9) |

# 11. Enterprise Certification Framework

Five certification levels with mandatory evidence per level. Status reflects this baseline's own state as of publication.

| Level | Definition | Mandatory Evidence | Status |
| --- | --- | --- | --- |
| L1 | Architecture Baseline Established | Complete AP / AR / EGD / ER / VAR registers, cross-referenced (§2–6 of this document). | MET — established by this document |
| L2 | Governance Complete | Every AR has a corresponding EGD with an explicit disposition; no open (undispositioned) gaps. | MET — Phase A.2's seven ADRs plus EGD-0008/0009 cover all ten ARs |
| L3 | Implementation Traceable | Traceability Matrix (§7) linking every AR to evidence, WP, and verification method. | MET — established by this document |
| L4 | Implementation Verified | WP-0001 (documentation revision) published and WP-0002 (RLS verification) completed with written confirmation. | NOT MET — both pending |
| L5 | Architecture Certified | L4 plus a closed-loop re-assessment (a Phase A.1-style realization audit re-run against the revised architecture) confirming no new drift. | NOT MET — pending L4 and the Phase A.2 §9 'Future' roadmap item |

# 12. Enterprise Architecture Maturity Baseline

Scale: Initial → Managed → Defined → Quantitatively Managed → Optimizing. Ratings below combine Phase A.1 §15 and Phase A.2 §10 findings; none are re-derived independently of that evidence.

| Dimension | Maturity Level | Basis |
| --- | --- | --- |
| Governance | Managed | A real ADR/disposition process now exists (Phase A.2), but is reactive — triggered by this engagement, not a standing practice (Phase A.2 §10, 45/100). |
| Traceability | Defined | Every ADR cites specific Phase A.1 evidence with file-level references (Phase A.2 §10, 70/100). |
| Architecture Quality | Managed | Consistent engineering conventions (UUID PKs, timestamptz, enums, constraints) applied across independently-built tables (Phase A.1 §15). |
| Implementation Alignment | Initial | No process exists to check that architecture documents match what gets built; this assessment is the first such check found (Phase A.1 §15). |
| Documentation | Initial | Rich documentation exists but is not synchronized with implementation; volume is not maturity (Phase A.1 §15; Phase A.2 §10, 30/100). |
| Technical Debt Management | Managed | Debt is now classified and disposition-assigned (Phase A.2 §8), but every owner field is unassigned — capping this below Defined. |
| Decision Management | Defined | A formal, repeatable disposition method (Business/Architectural/Technical Value, Risk, five-way disposition) was applied consistently across all seven gaps (Phase A.2 §2–3). |
| Delivery Readiness | Initial | No named owners exist to execute any decision, and neither WP-0001 nor WP-0002 has started (Phase A.2 §12). |

# 13. Enterprise Implementation Baseline

Summary only — full detail is in Phase A.1, not duplicated here.

## Current State

An independently-engineered, single-schema (public) student-academic data model with sound physical-layer discipline (UUID PKs, timestamptz, RLS on core tables, enums, constraints) but structurally divergent from EEP-01 Phase A's named design at almost every point checked.

## Approved Target

The live schema, once formally documented via WP-0001, becomes the canonical target (EGD-0002). No database migration to Phase A's original design is planned or required.

## Approved Variances

Four (VAR-01–04, §6) — schema non-isolation, structural divergence, direct-FK taxonomy references, and absence of partitioning.

## Implementation Gaps

One open, unverified item: RLS coverage on activity/cognitive/signal-vector tables (AR-0007), closed by WP-0002. No other gap in this baseline is unresolved — all are dispositioned Deferred, Accepted, or Superseded with an explicit trigger.

## Future Work

Partitioning (AR-0004), qualification/selection separation (AR-0005), and the supersession model (AR-0006) — all trigger-gated, none scheduled to calendar.

# 14. Executive Enterprise Baseline Dashboard

| Metric | Value |
| --- | --- |
| Architecture Requirements — Implemented / Conformant | 3 of 10 (AR-0008, AR-0009, AR-0010) |
| Architecture Requirements — Accepted (conditionally or standing) | 4 of 10 (AR-0003, AR-0008, AR-0009, AR-0010) |
| Architecture Requirements — Deferred | 4 of 10 (AR-0001, AR-0004, AR-0005, AR-0006) |
| Architecture Requirements — Pending Realization | 1 of 10 (AR-0007, in progress via WP-0002) |
| Architecture Risk | Documentation/maintainability risk rated High in Phase A.1 §13 — the dominant risk in this baseline, directly addressed by WP-0001 |
| Technical Debt | 1 Critical (until WP-0002 verified) / 1 Strategic / 1 Tactical / 1 Acceptable-conditional (Phase A.2 §8) |
| Work Package Readiness | 6 defined (WP-0001–0006); 2 startable immediately (WP-0002, WP-0006) with no blocking dependency |
| Governance Status | Overall Enterprise Governance Score 48/100 (Phase A.2 §10) — framework established, execution not yet started |
| Implementation Readiness | Blocked on WP-0006 (ownership assignment) as the stated precondition for every other item being executable |
| Certification Readiness | L1–L3 met by this document; L4–L5 pending WP-0001 and WP-0002 |

# 15. ERP Phase Readiness Assessment

| Dimension | Assessment |
| --- | --- |
| Architecture Baseline | Established (L1 met) — this document. |
| Governance | Complete (L2 met) — every requirement has a disposition. |
| Traceability | Complete (L3 met) — full matrix in §7. |
| Work Package Readiness | Defined; two of six startable immediately with no blocking dependency. |
| Repository Readiness | Sound independently of Phase A conformance — no integrity, engineering-quality blocker found. |
| Risk | One High-rated risk (documentation drift) with a low-cost remedy already scoped (WP-0001); one unverified security item with a low-cost remedy already scoped (WP-0002). |
| Decision Completeness | Complete — zero undispositioned gaps. |
| Certification Readiness | L1–L3 met; L4–L5 not yet met. |

## Recommendation: READY WITH CONDITIONS

ERP Phase B may begin. The architecture baseline, governance, and traceability preconditions are fully met. Two conditions should be satisfied early in Phase B rather than deferred, because Phase A.2 itself identifies them as the precondition for every other recommendation being executable:

1. Execute WP-0006 (assign named owners) — without this, Phase B inherits a governance framework that can produce good documents but has no mechanism to ensure any disposition is acted on.

2. Execute WP-0002 (verify RLS coverage) and WP-0001 (revise the EEP-01 Phase A document) in parallel — both are low-cost, high-leverage, and close this baseline's only High-rated risks.

Neither condition blocks the start of Phase B's own work; both should be tracked as Phase B's first two deliverables so that ERP-01's certification progresses from L3 to L4 concurrently with Phase B rather than being left permanently open.

# Deliverables Established By This Baseline

- Enterprise Architecture Principles Register (§2) — 9 principles

- Architecture Requirements Catalog (§3) — 10 requirements

- Governance Decision Register (§4) — 9 decisions

- Enterprise Resolution Register (§5) — 10 resolutions

- Enterprise Variance Register (§6) — 4 variances

- Architecture Traceability Matrix (§7)

- Enterprise Dependency Graph (§8)

- Work Package Catalog (§9) — 6 work packages

- Enterprise KPI Catalog (§10) — 10 KPIs

- Certification Framework (§11) — 5 levels, L1–L3 met

- Enterprise Maturity Baseline (§12)

- Enterprise Baseline Dashboard (§14)

- ERP Phase Readiness Assessment (§15) — Ready with Conditions

# Important Constraints Honored

- No re-audit of the repository was performed; every finding above traces to Phase A.1 or Phase A.2.

- No approved architecture was redesigned; EGD-0002's supersession was already decided in Phase A.2 and is only executed, not re-litigated, here.

- All identifiers (AP, AR, EGD, ER, VAR, WP, KPI) are treated as permanent and reusable by every remaining ERP-01 phase.

- The single unresolved governance gap — universally unassigned ownership (AP-009 / Phase A.2 §12) — is carried forward as WP-0006 rather than silently absorbed into another work package, since Phase A.2 itself named it as the precondition for everything else being executable.