ERP-01 — Phase B

Enterprise Architecture Realization Roadmap & Portfolio Plan

HireRise Career Intelligence Platform

Version 1.0 | Status: DRAFT FOR REVIEW

Authoritative input: ERP-01 Phase A.3 — Enterprise Architecture Baseline & Resolution Repository. No repository re-inspection or re-governance was performed for this phase.

# A Note on Scope and Evidence

This roadmap plans the realization of exactly what Phase A.3 established: 10 Architecture Requirements (AR-0001–0010), 9 Governance Decisions (EGD-0001–0009), and 6 Work Packages (WP-0001–0006), all in a single domain — the student-academic physical data model. The Phase B template anticipates eight active delivery portfolios across data, security, AI, business capability, knowledge, integration, operations, and governance. Only two of those eight currently contain evidenced work: Enterprise Data Platform and Governance & Quality. The remaining six are established below as structural placeholders — named, numbered, ready to receive work — but carrying zero work packages, because no Phase A.1-style realization assessment has yet been performed in AI, integration, business-capability, knowledge, or operations domains. Populating them with invented work here would violate this program's own AP-002 (repository evidence governs), AP-006 (no undispositioned findings), and AP-007 (no undocumented variance) principles established in Phase A.3. Waves, milestones, and KPIs below are scaled the same way: real where evidence exists, explicitly marked empty where it doesn't.

Per Phase A.3's own recommendation, this roadmap treats WP-0006 (assign named owners) as the precondition for every other item in this plan being executable, not one work package among six.

# 1. Executive Portfolio Summary

## Current Realization Status

Architecture Conformance: 35/100 (KPI-01 baseline). Overall Enterprise Governance: 48/100 (KPI-03). Certification: Levels L1–L3 met, L4–L5 pending. 3 of 10 ARs are conformant standing standards (AR-0008, AR-0009, AR-0010); 1 AR (AR-0007) is pending active verification; 4 ARs are governed Deferred with monitorable triggers; 1 AR is Accepted-conditional. Zero ARs are undispositioned.

## Strategic Objectives

- Close the two open, immediately-actionable items from the baseline: RLS verification (AR-0007) and documentation supersession (AR-0002).

- Resolve the single cross-cutting governance blocker — unassigned ownership — before treating any other item as in-flight.

- Advance certification from L3 (Implementation Traceable) to L4 (Implementation Verified) within this realization cycle.

- Preserve the four correctly-deferred items (schema isolation, partitioning, qualification separation, supersession model) as monitored, not neglected.

## Delivery Philosophy

Incremental and trigger-gated, matching the team's own demonstrated pattern (e.g., partitioning chi_scores only once volume actually justified it — Phase A.2, ADR-004). No large-scale schema rewrite is planned or justified by current evidence.

## Portfolio Priorities

100% of currently-evidenced work sits in Portfolio 1 (Enterprise Data Platform) and Portfolio 8 (Governance & Quality). All other portfolios are open but empty pending future assessments (see §3).

## Key Risks

- Documentation/maintainability risk — rated High in Phase A.1 §13, the dominant risk in the baseline, remedied by WP-0001.

- Unverified RLS coverage — rated Critical-until-verified in Phase A.2 §8, remedied by WP-0002.

- Universally unassigned ownership — the precondition risk; without WP-0006, every mitigation above stalls indefinitely.

## Critical Success Factors

WP-0006 executed first and fast (organizational, not technical — no engineering dependency). WP-0002 and WP-0001 executed in parallel immediately after. Everything else in this roadmap is sequenced around those three.

# 2. Enterprise Realization Strategy

| Strategy Element | Application in This Roadmap |
| --- | --- |
| Incremental realization | Six work packages, none a rewrite; each closes one AR without disturbing conformant standards (AR-0008–0010). |
| Domain-driven delivery | All current WPs sit in the student-academic physical-data-model domain; other domains (AI, integration, etc.) are out of scope until their own realization assessment exists. |
| Capability-driven realization | Sequencing favors closing open unknowns (RLS) and restoring trustworthy documentation before any structural change. |
| Risk-first implementation | WP-0002 (Critical-until-verified security gap) and WP-0006 (blocking governance gap) are Wave 1, ahead of lower-risk items. |
| Governance-first execution | No WP proceeds without its EGD already dispositioned in Phase A.3 — true for all six; none require new governance. |
| Continuous architecture conformance | KPI-01/KPI-07 re-measured at each milestone, not only at phase boundaries. |
| Continuous verification | WP-0002's method (written RLS confirmation with query evidence) is the template for verifying every future Realize-class decision. |

# 3. Enterprise Portfolio Structure

| # | Portfolio | Work Packages | Status |
| --- | --- | --- | --- |
| 1 | Enterprise Data Platform | WP-0001, WP-0003, WP-0004, WP-0005 | Active — 4 evidenced WPs |
| 2 | Enterprise Security | WP-0002 | Active — 1 evidenced WP |
| 3 | Enterprise AI | None | Open, empty — no AI-domain realization assessment exists yet |
| 4 | Business Capabilities | None | Open, empty — no business-capability realization assessment exists yet |
| 5 | Knowledge Platform | None | Open, empty — no knowledge-platform realization assessment exists yet |
| 6 | Integration Platform | None | Open, empty — no integration realization assessment exists yet |
| 7 | Operations & Observability | None | Open, empty — no operations realization assessment exists yet |
| 8 | Governance & Quality | WP-0006 | Active — 1 evidenced WP, treated as the portfolio's own precondition |

Portfolios 3–7 remain in the enterprise structure so future ERP phases can populate them without renumbering — consistent with Phase A.3's permanent-ID policy — but no work is scheduled against them until a corresponding Phase A.1-style assessment produces AR/EGD evidence in that domain.

# 4. Work Package Portfolio

All six work packages from Phase A.3 §9, mapped to portfolio with full delivery attributes.

| WP | Portfolio | AR / EGD | Dependencies | Effort | Complexity | Business Value | Risk | Target Milestone |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP-0001 | 1 — Data Platform | AR-0002 / EGD-0002 | Benefits from WP-0006 (owner assigned first) | 1 session (doc) | Low | High — resolves top-rated baseline risk | Low | Data Platform Ready |
| WP-0002 | 2 — Security | AR-0007 / EGD-0007 | None — startable immediately | 1–2 days | Low | High — closes Critical-until-verified gap | High if gap confirmed | Critical Security Complete |
| WP-0003 | 1 — Data Platform | AR-0004 / EGD-0004 | Requires row-count/growth data (external) | 1 sprint (assessment) | Medium | Medium, time-sensitive | Medium, growing | Data Platform Ready |
| WP-0004 | 1 — Data Platform | AR-0003 / EGD-0003 | Benefits from WP-0001 naming clarity | 1 session (doc) to high if retrofit triggered | Low–High (conditional) | Medium | Medium latent | Data Platform Ready |
| WP-0005 | 1 — Data Platform | AR-0007 (extension) | Benefits from WP-0002 completion | 2–3 days | Low–Medium | Medium | Low-Medium | Data Platform Ready |
| WP-0006 | 8 — Governance & Quality | AP-009 / all EGDs | None — startable immediately | Organizational, days not sprints | Low | Critical — precondition for every other WP | N/A (blocking, not itself risky) | Governance Operational |

# 5. Enterprise Release Strategy

Five waves are retained per the template. Waves 4–5 have no assigned work packages for the same evidence reason as Portfolios 3–7 (§3) — they are held open for future ERP phases, not populated with speculative work.

| Wave | Theme | Assigned WPs | Basis for Sequencing |
| --- | --- | --- | --- |
| Wave 1 | Critical Foundation | WP-0006, WP-0002 | Both startable immediately, zero blocking dependency, address the baseline's Critical-rated items (blocking governance gap; unverified security gap). |
| Wave 2 | Platform Stabilization | WP-0001, WP-0004, WP-0005 | Sequenced after Wave 1 so the enterprise architecture owner (from WP-0006) is accountable for WP-0001, and WP-0005 can reuse WP-0002's verification work. |
| Wave 3 | Trigger-Gated Assessment | WP-0003 | Not calendar-gated — begins only once row-count/growth data justifies it (EGD-0004 trigger), consistent with Phase A.2's own 'not yet triggered' finding. |
| Wave 4 | Business Intelligence / AI Intelligence | None assigned | No AR/EGD exists in this domain yet; populated only after a future realization assessment produces evidence. |
| Wave 5 | Enterprise Optimization | None assigned | Same — held open, not populated speculatively. |

# 6. Milestone Plan

| Milestone | Entry Criteria | Exit Criteria | Success Measure |
| --- | --- | --- | --- |
| Baseline Complete | Phase A.1–A.2 evidence exists. | Phase A.3 registers published and cross-referenced. | MET — this is Phase A.3's own deliverable. |
| Governance Operational | Baseline Complete. | WP-0006 executed — every EGD/WP has a named, accountable owner. | KPI-08 Ownership Assignment % = 100. |
| Critical Security Complete | Governance Operational (recommended, not strictly blocking). | WP-0002 executed — written RLS confirmation for every student-owned table. | KPI-06 RLS Coverage % = 100; AR-0007 → Certification L4. |
| Data Platform Ready | Governance Operational. | WP-0001, WP-0003 (if triggered), WP-0004, WP-0005 executed. | KPI-01 Architecture Conformance % ≥ 90; KPI-02 Documentation Accuracy % = 100. |
| Enterprise Integration Ready | A realization assessment exists for Portfolio 6 (Integration Platform). | Not yet applicable — no entry criteria met. | Not yet measurable. |
| AI Platform Ready | A realization assessment exists for Portfolio 3 (Enterprise AI). | Not yet applicable — no entry criteria met. | Not yet measurable. |
| Business Platform Ready | A realization assessment exists for Portfolio 4 (Business Capabilities). | Not yet applicable — no entry criteria met. | Not yet measurable. |
| Production Ready | Critical Security Complete + Data Platform Ready. | All Wave 1–3 WPs executed and verified. | Certification L4 met across all 10 ARs. |
| Enterprise Certified | Production Ready. | Closed-loop re-assessment (Phase A.1-style audit) confirms no new drift. | Certification L5 met (per Phase A.3 §11). |

# 7. Critical Path Analysis

## Mandatory Sequencing

WP-0006 → WP-0001. Documentation revision (WP-0001) should be authored under a named, accountable enterprise architecture owner; Phase A.2 §12 treats unassigned ownership as the reason dispositions remain aspirational rather than executed.

## Blocking Dependencies

- WP-0003 is blocked on external row-count/growth data that has not yet been gathered — this is a data-availability blocker, not a work-package blocker.

- Portfolios 3–7 are blocked on the prerequisite realization assessments that would produce their AR/EGD evidence — no work-package-level blocker exists because no work packages exist yet.

## Parallel Execution Opportunities

WP-0002 and WP-0006 have no dependency on each other and no blocking dependency of their own — both can run fully in parallel starting immediately (Wave 1).

## Risk Bottlenecks

The single largest bottleneck in this roadmap is organizational, not technical: zero owners assigned across all nine governance decisions (KPI-08 = 0%). Every other risk in this plan (documentation drift, RLS gap, partitioning trigger) has a scoped, low-cost technical remedy already defined; none of those remedies has an accountable owner to execute it yet.

## Resource Bottlenecks

None identified at current scope. All Wave 1–2 work packages are low-complexity (documentation, verification, organizational assignment) and do not compete for specialized capacity. Wave 3 (WP-0003) may require dedicated data-engineering time once triggered, but this is not a current bottleneck since the trigger has not fired.

## Critical Path to Enterprise Realization

WP-0006 (owner assignment, days) → WP-0002 (RLS verification, 1–2 days, parallel) → WP-0001 (documentation revision, 1 session, under the newly-assigned owner) → WP-0004 / WP-0005 (parallel, low effort) → Production Ready milestone. WP-0003 and Portfolios 3–7 sit outside this critical path entirely, gated on external triggers or future assessments rather than on any item within it.

# 8. Architecture Requirement Delivery Matrix

| AR | EGD | WP | Portfolio | Wave | Milestone | Owner | Verification Method |
| --- | --- | --- | --- | --- | --- | --- | --- |
| AR-0001 | EGD-0001 | — | 1 | Trigger-gated (no wave) | N/A until triggered | Data/Platform engineering lead (WP-0006) | Quarterly public-schema table-count check |
| AR-0002 | EGD-0002 | WP-0001 | 1 | Wave 2 | Data Platform Ready | Enterprise architecture owner (WP-0006) | Table inventory diff vs. live schema, zero discrepancies |
| AR-0003 | EGD-0003 | WP-0004 | 1 | Wave 2 | Data Platform Ready | Data governance owner (WP-0006) | Per-release automated denormalization check |
| AR-0004 | EGD-0004 | WP-0003 | 1 | Wave 3 (trigger-gated) | Data Platform Ready (conditional) | Platform engineering lead (WP-0006) | Quarterly row-count/latency check |
| AR-0005 | EGD-0005 | — | 1 | Trigger-gated (no wave) | N/A until triggered | Product + data architecture (WP-0006) | Product roadmap review |
| AR-0006 | EGD-0006 | — | 1 | Trigger-gated (no wave) | N/A until triggered | Compliance/data governance (WP-0006) | Compliance/audit scope review |
| AR-0007 | EGD-0007 | WP-0002, WP-0005 | 2 | Wave 1 (WP-0002); Wave 2 (WP-0005) | Critical Security Complete | Security/platform engineering (WP-0006) | Written RLS status + policy list, all student-owned tables |
| AR-0008 | EGD-0008 | — | 1 | Standing (already met) | Baseline Complete | Enterprise architecture owner (WP-0006) | Schema audit, standing |
| AR-0009 | EGD-0008 | — | 1 | Standing (already met) | Baseline Complete | Enterprise architecture owner (WP-0006) | Schema audit, standing |
| AR-0010 | EGD-0009 | — | 1 | Standing (already met) | Baseline Complete | Platform engineering lead (WP-0006) | Migration review, standing |

# 9. Resource & Capability Planning

Roles are scoped to the work actually defined in §4 — not the full enterprise role list the template anticipates (AI Engineer, Frontend Engineer, QA Engineer, etc.), since no evidenced work package currently requires them. Those roles should be added only once Portfolios 3–7 are populated by a future realization assessment.

| Role | Required For | Wave 1 | Wave 2 | Wave 3 (if triggered) |
| --- | --- | --- | --- | --- |
| Enterprise Architecture Owner | WP-0001, standing standards (AR-0008–0010) | Assigned (via WP-0006) | Active — authors revised Phase A doc | Advisory |
| Data Governance Owner | WP-0004, AR-0003 condition monitoring | Assigned (via WP-0006) | Active — denormalization check | Not required |
| Platform Engineering Lead | WP-0003, AR-0001/AR-0004 trigger monitoring, AR-0010 standard | Assigned (via WP-0006) | Not required | Active — partitioning assessment |
| Security/Platform Engineer | WP-0002, WP-0005 | Active — RLS verification | Active — column-level review | Not required |
| Executive Sponsor / Governance Board | WP-0006 itself; ongoing quarterly trigger reviews | Active — names all owners | Advisory | Advisory |

Capacity estimate: Wave 1 requires no more than a few engineer-days total (RLS verification is scoped at 1–2 days in Phase A.3 §9; owner assignment is an organizational action, not an engineering one). Wave 2 requires low-complexity documentation and review effort. Wave 3 capacity cannot be estimated responsibly until the partitioning trigger fires and real row-count data is available.

# 10. Enterprise Risk & Dependency Plan

Consolidated from Phase A.1 §13, Phase A.2's ADRs, and delivery risks specific to this roadmap. No new risk category is introduced without a corresponding piece of evidence; categories the template anticipates (AI risk, business risk) are omitted because Portfolios 3–4 have no evidenced scope yet.

| Risk | Category | Probability | Impact | Mitigation | Contingency | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Documentation describes a schema that was never built, misdirecting future work | Delivery / Governance | Confirmed (already occurring) | High | WP-0001 — publish revised Phase A document | Interim: treat Phase A.1/A.3 as the authoritative schema reference until WP-0001 lands | Enterprise architecture owner (WP-0006) |
| RLS may be missing on activity/cognitive/signal tables | Security | Unknown until verified | High if confirmed | WP-0002 — immediate verification | If gap found, apply the proven RLS pattern from student_academic_records without delay | Security/platform engineering (WP-0006) |
| No accountable owner exists for any governance decision | Governance / Delivery | Confirmed (already occurring) | Critical — blocks all other mitigation | WP-0006 — assign named owners immediately | Escalate to executive sponsor if unresolved past Wave 1 | Executive sponsor |
| Unpartitioned tables degrade under continued historical growth | Technical / Performance | Medium, growing over time | Medium | Quarterly monitoring against ADR-004's trigger (EGD-0004) | WP-0003 executed once trigger fires | Platform engineering lead (WP-0006) |
| Taxonomy facts could later be denormalized onto student-owned rows | Data Governance | Low currently, latent | Medium | WP-0004 — per-release automated check | Retrofit _code+version pattern if violation found | Data governance owner (WP-0006) |
| Supersession/versioning retrofit becomes non-recoverable if deferred past a compliance trigger | Compliance | Low currently, but irreversible if it occurs | High if triggered late | Explicit executive awareness (carried from Phase A.2 ADR-006) — monitor for compliance scope changes | None available retroactively — this is the one genuinely irreversible risk in the baseline | Compliance/data governance (WP-0006) |

# 11. Portfolio KPI Dashboard

Extends Phase A.3's ten KPIs with delivery-specific measures. Baselines are carried forward unchanged from Phase A.3 §10; targets here are expressed as end-of-Wave-2 targets, the horizon this roadmap can responsibly commit to.

| KPI | Baseline | Target (End of Wave 2) | Frequency |
| --- | --- | --- | --- |
| Work Package Completion % | 0 of 6 executed | 5 of 6 (all but trigger-gated WP-0003) | Per wave |
| Architecture Conformance % (KPI-01) | 35/100 | ≥90 | Per ERP phase |
| Delivery Velocity (WPs closed per wave) | N/A — no wave yet executed | 2 (Wave 1) then 3 (Wave 2) | Per wave |
| Technical Debt Reduction (KPI-09 classes) | 1 Critical / 1 Strategic / 1 Tactical / 1 Acceptable | 0 Critical, 1 Strategic (pending WP-0001 publication), 1 Tactical (unchanged, trigger-gated), 1 Acceptable (unchanged) | Per wave |
| Governance Compliance % (KPI-03) | 48/100 | ≥70 | Quarterly |
| Release Readiness | Not ready — Wave 1 not started | Production Ready criteria met (see §6) | Per milestone |
| Certification Readiness | L1–L3 met | L4 met | Per milestone |
| Risk Reduction (Critical/High risks open) | 2 open (documentation drift, unverified RLS) + 1 blocking (ownership) | 0 open | Per wave |

# 12. Executive Roadmap Dashboard

| Metric | Value |
| --- | --- |
| Portfolio Progress | 2 of 8 portfolios active (Data Platform, Governance & Quality); 6 open and empty pending future evidence |
| Work Package Progress | 0 of 6 executed; 2 immediately startable (WP-0002, WP-0006) with zero blocking dependency |
| Wave Progress | Wave 1 not yet started; Waves 2–3 queued; Waves 4–5 unpopulated |
| Milestone Completion | 1 of 9 met (Baseline Complete) |
| Risk Exposure | 1 blocking governance risk (unassigned ownership); 1 confirmed High risk (documentation drift); 1 unresolved-until-verified risk (RLS) |
| Budget Utilization (conceptual) | Not applicable — no cost baseline provided in any source document; omitted rather than estimated without evidence |
| Architecture Realization % | 35% (KPI-01 baseline, Phase A.1 §14 overall conformance score) |
| Business Capability Realization % | Not measurable — no business-capability realization assessment exists (Portfolio 4 is empty) |

Budget utilization and business-capability realization are reported as not applicable / not measurable rather than populated with placeholder numbers, consistent with this roadmap's evidence-first approach.

# 13. Enterprise Delivery Governance

| Governance Element | Definition |
| --- | --- |
| Architecture review checkpoints | At the close of each wave (§5) and at each milestone (§6); ad hoc on any EGD trigger firing (per Phase A.3 §4 review-frequency column). |
| Portfolio governance cadence | Quarterly, aligned to the quarterly trigger-review cadence already established for deferred EGDs (Phase A.3 KPI-05, KPI-10). |
| Change approval process | Any change to an AR, EGD, or WP scope requires a new or amended EGD entry (per AP-003) — no baseline change without formal governance. |
| Exception management | Any deviation from this roadmap's sequencing (§7) must be logged as a new variance (VAR-xx) per AP-007, not silently absorbed. |
| Escalation process | Unresolved blocking risks (currently: unassigned ownership) escalate to the executive sponsor per §10, not to individual work-package owners who cannot resolve it themselves. |
| Quality gates | Each milestone's exit criteria (§6) function as the quality gate — no milestone is marked complete without its stated success measure met. |
| Conformance reviews | Re-run KPI-01/KPI-07 measurement at every milestone; a full Phase A.1-style re-assessment is the Certification L5 conformance review (Phase A.3 §11). |

# 14. Phase B Readiness Assessment

| Dimension | Assessment |
| --- | --- |
| Governance Readiness | Complete for the two active portfolios — every WP traces to a dispositioned EGD (Phase A.3 §4). Not applicable for Portfolios 3–7 (no scope yet). |
| Resource Readiness | Roles identified (§9); zero currently named (KPI-08 = 0%) — this is the plan's single readiness gap. |
| Work Package Readiness | 6 of 6 defined; 2 of 6 startable immediately with no blocking dependency. |
| Dependency Readiness | Fully mapped (§7); only external dependency is row-count/growth data for WP-0003, which does not block Waves 1–2. |
| Risk Readiness | All identified risks (§10) have a defined mitigation; none are unmitigated-and-unmonitored. |
| Architecture Readiness | Complete — Phase A.3 established full traceability (L1–L3 met) for every AR this roadmap plans against. |

## Recommendation: READY WITH CONDITIONS

Execution of Wave 1 (WP-0002, WP-0006) may begin immediately — both are fully specified, ungoverned by any open dependency, and address this roadmap's two highest-rated risks. The single condition attached to this recommendation is the same one Phase A.3 identified as universal: Resource Readiness is not met (0% ownership assigned). This roadmap should not be treated as fully executable — only as immediately startable — until WP-0006 closes that gap, at which point Wave 2 can proceed with a named, accountable owner rather than an implicit one.

Portfolios 3–7 are correctly assessed as Not Ready, not Ready with Conditions — they have no architecture readiness at all (no AR/EGD exists in those domains) and should not be scheduled until a future ERP-01 phase produces that evidence, per this program's own governance-first principle (§2).