ERP-01 — Phase C

Section 10.11

Engineering Acceptance Dashboard

HireRise Career Intelligence Platform

Internal Enterprise Architecture & Engineering Governance Documentation

Version 1.0 | Status: DRAFT FOR REVIEW

Document Classification & Scope Notice This document is internal Enterprise Architecture and Engineering Governance documentation produced by and for the HireRise engineering function. It is not an external audit, independent assurance report, third-party consulting engagement, or third-party certification. No content in this document should be read as a representation that Deloitte, Gartner, Accenture, PwC, KPMG, or any other external party has reviewed, approved, certified, or audited the ERP-01 program. References to an "Enterprise Architecture Board," "Portfolio Governance Board," "Executive Steering Committee," or "PMO Leadership" describe target-state governance roles defined in ERP-01 Phase B §9. Except where a role is explicitly stated as currently assigned, these are architectural constructs, not claims that such bodies currently exist or are currently convened. Every status and figure in this document is either reused verbatim from an approved ERP-01 Phase A–C finding or is a direct, non-speculative consolidation of those findings. This dashboard does not redefine acceptance criteria, introduce new acceptance gates, or create new readiness metrics. Where evidence does not exist, this document states "Not Evidenced in Current Baseline." Where content belongs to future scope, this document states "Reserved for Future Realization Phases."

# 10.11.1 — Executive Acceptance Overview

Section 9 (Enterprise Engineering Acceptance Criteria) defines, for each of the six approved Work Packages, the binding architecture, governance, repository, and engineering conditions that must be objectively demonstrated — not asserted — before that Work Package is accepted. Section 9 is a specification: it establishes what acceptance requires and why.

Section 10.11 performs a different function. It does not redefine, loosen, tighten, or reinterpret any acceptance criterion established in Section 9. It consolidates the current acceptance posture of the ERP-01 program — that is, where each Work Package, wave, and portfolio stands against the criteria Section 9 already defines — into a single executive decision-support dashboard consistent with the Section 10.1–10.10 Executive Dashboard Suite.

As of this baseline, zero of six Work Packages have entered execution (Phase B §12; Section 9 §10; Section 10.3). Consequently, this dashboard reports acceptance readiness — whether the preconditions for acceptance are satisfied and execution is startable — rather than completed acceptance outcomes, since no outcome yet exists to report.

Evidence Classification: Derived Executive Assessment.

# 10.11.2 — Enterprise Acceptance Status Dashboard

| Consolidation Area | Status |
| --- | --- |
| Work Package Acceptance Status | 0 of 6 Work Packages accepted; all 6 acceptance-ready in design (Section 9) |
| Wave Acceptance Status | Wave 1: acceptance-ready immediately. Wave 2: ready, sequenced. Wave 3: not acceptance-ready (trigger pending) |
| Portfolio Acceptance Status | Portfolios 1, 2, 8 active — READY WITH CONDITIONS. Portfolios 3–7 Reserved for Future Realization Phases |
| Repository Acceptance Status | Documentation, Database, Test in evidenced scope; Backend/Frontend/Infrastructure Not Evidenced; Integration/AI/Operations Reserved |
| Verification-to-Acceptance Traceability | Complete for all 10 Architecture Requirements and all 6 Work Packages (Section 7; Section 10.8) |
| Engineering Acceptance Readiness | READY WITH CONDITIONS — single cross-cutting condition: KPI-08 (Ownership Assignment %) = 0% |

Evidence Classification: Observed Evidence (reused from Section 9; Section 10.3; Section 10.8).

# 10.11.3 — Work Package Acceptance Dashboard

| WP | AR / EGD | Acceptance State | Verification Dependency | Current Status |
| --- | --- | --- | --- | --- |
| WP-0001 | AR-0002 / EGD-0002 (Supersede, Accepted) | Not yet accepted; binary criterion (zero discrepancy) | Table-inventory diff (manual); not yet executed | Design complete; execution not started |
| WP-0002 | AR-0007 / EGD-0007 (Realize, Accepted, in progress) | Not yet accepted; execute-ready today | Query-based RLS coverage ledger; High readiness, not yet executed | Confirmed on 2 of 4 table groups; the baseline's one open security unknown |
| WP-0003 | AR-0004 / EGD-0004 (Defer, Deferred) | Monitoring-ready, not acceptance-ready | Row-count/growth data not yet gathered; trigger not fired | Correctly dormant pending EGD-0004 trigger |
| WP-0004 | AR-0003 / EGD-0003 (Accept, conditional) | Not yet accepted; sequenced to Wave 2 | Documentation + per-release check; Medium readiness | Design complete; awaits Wave 1 completion |
| WP-0005 | AR-0007 (extension) / EGD-0007 (same as WP-0002) | Not yet accepted; sequenced after WP-0002 | Reuses WP-0002's query-based, written-evidence method; Medium readiness | Design complete; extension of WP-0002 scope |
| WP-0006 | AP-009 / EGD-0001–EGD-0009 (all owner fields) | Not yet accepted; zero-dependency, immediately executable | Not Evidenced in Current Baseline (no verification method beyond named-assignment confirmation) | KPI-08 = 0%; blocks accountable execution of every other WP |

No Work Package in this register has completed acceptance. Two Work Packages (WP-0002, WP-0006) carry no unmet precondition beyond execution itself and are reported as immediately acceptance-ready upon execution. This finding is unchanged from Section 9 and Section 10.3; it is not re-derived here.

Evidence Classification: Observed Evidence (Section 9 §§ per-WP acceptance criteria; Section 10.3).

# 10.11.4 — Wave Acceptance Dashboard

| Wave | Work Packages | Acceptance Readiness | Note |
| --- | --- | --- | --- |
| Wave 1 | WP-0002, WP-0006 | Fully Ready — acceptance-ready immediately upon execution | Zero blocking dependency; critical path entry point (Section 10.5) |
| Wave 2 | WP-0001, WP-0004, WP-0005 | Ready, sequenced | Awaits Wave 1 completion and the owner WP-0006 assigns |
| Wave 3 | WP-0003 | Not acceptance-ready | Monitoring-ready only; EGD-0004 trigger not fired |
| Waves 4–5 | Not Applicable | Not Evidenced in Current Baseline | Reserved for Future Realization Phases |

Evidence Classification: Observed Evidence (Section 10.5).

# 10.11.5 — Portfolio Acceptance Dashboard

| Portfolio | Governing WP(s) | Acceptance Readiness |
| --- | --- | --- |
| Portfolio 1 — Enterprise Data Platform | WP-0001, WP-0003, WP-0004, WP-0005 | READY WITH CONDITIONS — WP-0003 trigger-gated; others sequenced |
| Portfolio 2 — Enterprise Security | WP-0002 | READY WITH CONDITIONS — execute-ready today |
| Portfolio 8 — Governance & Quality | WP-0006 | READY WITH CONDITIONS — zero-dependency, immediately executable |
| Portfolios 3–7 | None | Not Evidenced in Current Baseline — no approved AR/EGD scope; Reserved for Future Realization Phases |

Evidence Classification: Observed Evidence (Section 10.4).

# 10.11.6 — Acceptance Traceability Matrix

| AR / EGD | Work Package | Verification Activity | Acceptance Criteria Source | Acceptance Status |
| --- | --- | --- | --- | --- |
| AR-0002 / EGD-0002 | WP-0001 | Table-inventory diff (manual) | Section 9 — WP-0001 §H | Not yet accepted |
| AR-0007 / EGD-0007 | WP-0002 | RLS coverage ledger (query-based) | Section 9 — WP-0002 §H | Not yet accepted |
| AR-0004 / EGD-0004 | WP-0003 | Row-count/growth monitoring | Section 9 — WP-0003 §H | Not acceptance-ready (trigger-gated) |
| AR-0003 / EGD-0003 | WP-0004 | Documentation + per-release check | Section 9 — WP-0004 §H | Not yet accepted |
| AR-0007 (ext.) / EGD-0007 | WP-0005 | Query-based, written-evidence review | Section 9 — WP-0005 §H | Not yet accepted |
| AP-009 / EGD-0001–0009 | WP-0006 | Named-assignment confirmation | Section 9 — WP-0006 §H | Not yet accepted |

All 10 Architecture Requirements trace to a governance disposition and, for the 6 in active scope, to a specific Work Package, verification activity, and acceptance criterion. The remaining 4 (AR-0001, AR-0005, AR-0006, AR-0008, AR-0009, AR-0010 as applicable) are governed but not Work-Package-bound in this baseline; Not Evidenced in Current Baseline for acceptance purposes.

Evidence Classification: Observed Evidence (Section 10.7 §10.7.6; Section 9).

# 10.11.7 — Executive Acceptance Risk Summary

| Risk | Severity | Acceptance Impact |
| --- | --- | --- |
| WP-0001 / AR-0002 / EGD-0002 — Documentation drift | High | Top-rated confirmed risk; blocks acceptance until published with zero-discrepancy diff |
| WP-0002 / AR-0007 / EGD-0007 — RLS coverage unverified | Critical-until-verified | Sole open security unknown; blocks acceptance until coverage confirmed on all 4 table groups |
| WP-0003 / AR-0004 / EGD-0004 — No partitioning on 4 tables | Medium, growing | Not immediate; acceptance correctly deferred pending trigger |
| WP-0004 / AR-0003 / EGD-0003 — Direct-FK taxonomy denormalization | Low currently, Medium if unmonitored | Stable pending WP-0004; does not block Wave 1 |
| WP-0005 / AR-0007 (ext.) — Column-level access on free-text/JSON | Low–Medium | Sequenced after WP-0002; does not block Wave 1 |
| AR-0006 / EGD-0006 — Supersession/versioning model deferred | Low currently, High if triggered late | Not Work-Package-bound; compliance/audit trigger-gated |
| WP-0006 / AP-009 (all EGDs) — Zero named, accountable owners (KPI-08 = 0%) | Critical (structural precondition) | Blocks acceptance accountability for every other Work Package |

This summary reuses the risk register from Section 8 and Section 10.9 without modification. No new risk is introduced; no severity rating is recalculated.

Evidence Classification: Observed Evidence (Section 10.9 §10.9.2).

# 10.11.8 — Acceptance Readiness Summary

| Readiness Dimension | Status |
| --- | --- |
| Engineering Acceptance Readiness | Design/blueprint complete for all 6 WPs; 0 executed; 0 accepted |
| Verification Completion | Fully specified for all 6 WPs (Section 7 §4); WP-0002 rated High readiness; WP-0001/0004/0005 rated Medium; WP-0003 monitoring-ready only |
| Governance Acceptance | Every governing EGD already dispositioned; no acceptance blocked on new governance; sole gap is ownership (KPI-08) |
| Portfolio Acceptance | 3 of 8 target-state portfolios active and READY WITH CONDITIONS; 5 Reserved for Future Realization Phases |
| Overall Acceptance Position | READY WITH CONDITIONS — Wave 1 (WP-0002, WP-0006) acceptance-ready immediately upon execution |

The Enterprise Engineering Acceptance Criteria established in Section 9 provide a complete, evidence-bound gate for all six approved Work Packages: engineering execution is accepted only once architecture conformance, verification, governance, repository integrity, and risk disposition have each been objectively demonstrated. The single outstanding condition, unchanged across every phase of ERP-01 from Phase A.3 through this section, is that named, accountable ownership (KPI-08) has not yet been assigned.

Evidence Classification: Observed Evidence with Derived Executive Assessment narrative.

# 10.11.9 — Executive Acceptance Decision Matrix

| Acceptance Area | Evidence Source | Current Status | Executive Impact | Required Executive Action | Classification |
| --- | --- | --- | --- | --- | --- |
| WP-0006 ownership assignment | Section 9; Section 10.9 (KPI-08) | 0% assigned | Blocks acceptance accountability program-wide | Assign named owner per Phase B §9 role definitions | Observed Evidence |
| WP-0002 RLS verification | Section 8; Section 9 | Confirmed on 2 of 4 table groups | Sole open security unknown blocking acceptance | Authorize WP-0002 execution (Wave 1) | Observed Evidence |
| WP-0001 documentation revision | Section 8; Section 9 | Confirmed high risk, not published | Top-rated confirmed risk blocking acceptance | Authorize WP-0001 execution (Wave 2) | Observed Evidence |
| Wave 2 acceptance sequencing | Section 10.5 | Ready, sequenced | No blocker; awaits Wave 1 | No action required until Wave 1 closes | Observed Evidence |
| Wave 3 acceptance trigger | Section 10.5; EGD-0004 | Not acceptance-ready | Row-count/growth data not gathered | Continue quarterly monitoring; no action due | Observed Evidence |
| Portfolios 3–7 acceptance scope | Section 10.4 | No approved scope | No governed acceptance criteria exist | Do not schedule; requires future realization phase | Reserved for Future Realization Phases |

No decision item introduces a new acceptance gate, governance action, or Work Package. Each row reflects an acceptance priority already established in Section 9 and reported unchanged in Sections 10.3–10.9.

Evidence Classification: Observed Evidence / Reserved for Future Realization Phases as marked.

# 10.11.10 — Executive Conclusion

The enterprise acceptance posture of ERP-01, consolidated from Section 9 and the Executive Dashboard Suite, is READY WITH CONDITIONS. Acceptance criteria are fully and objectively defined for all six approved Work Packages; none has yet been executed, verified, or accepted. This reflects a program whose acceptance framework is complete, not a program with unresolved acceptance questions.

Acceptance readiness is highest for Wave 1: WP-0002 and WP-0006 carry no unmet precondition beyond execution itself and can proceed to acceptance immediately once executed. Wave 2 (WP-0001, WP-0004, WP-0005) is ready to follow under the ownership WP-0006 establishes. Wave 3 (WP-0003) remains correctly held at monitoring-ready status pending its external, quantitative trigger.

Remaining acceptance dependencies are limited to execution itself: no unresolved architecture, governance, or verification-design question stands between the current baseline and acceptance of Wave 1. Executive acceptance confidence is high within the evidenced scope, and unaffected by the five portfolios correctly held as Reserved for Future Realization Phases.

Recommended acceptance disposition: authorize execution of WP-0002 and WP-0006 as the path to the program's first acceptances, with WP-0006 treated as the precondition for accountable acceptance of every subsequent Work Package. No further acceptance-criteria analysis is required to take this step.

This conclusion introduces no new architecture, governance decision, acceptance criterion, Work Package, KPI, or certification finding. It is a direct synthesis of findings already approved in ERP-01 Phase A.1 through Phase C Section 10.10.

End of Section 10.11. This document is internal Enterprise Architecture and engineering governance documentation for the HireRise Career Intelligence Platform. It introduces no new Work Package, Architecture Requirement, Enterprise Governance Decision, Enterprise Resolution, Variance, KPI, acceptance criterion, or readiness score beyond what ERP-01 Phase A.1 through Phase C Section 10.10 already established, and does not represent external audit, assurance, or certification by any third party.