ERP-01 — Phase C

Section 10.12

Executive Readiness Assessment

HireRise Career Intelligence Platform

Internal Enterprise Architecture & Engineering Governance Documentation

Version 1.0 | Status: DRAFT FOR REVIEW

Document Classification & Scope Notice This document is internal Enterprise Architecture and Engineering Governance documentation produced by and for the HireRise engineering function. It is not an external audit, independent assurance report, third-party consulting engagement, or third-party certification. No content in this document should be read as a representation that Deloitte, Gartner, Accenture, PwC, KPMG, or any other external party has reviewed, approved, certified, or audited the ERP-01 program. References to an "Enterprise Architecture Board," "Portfolio Governance Board," "Executive Steering Committee," or "PMO Leadership" describe target-state governance roles defined in ERP-01 Phase B §9 and do not imply such bodies currently exist or are currently convened. This document reports readiness, not implementation success. Every status is either reused verbatim from an approved ERP-01 finding or a direct, non-speculative consolidation. Where evidence does not exist, this document states "Not Evidenced in Current Baseline." Where content belongs to future scope, it states "Reserved for Future Realization Phases."

# 10.12.1 — Executive Readiness Overview

Section 10.10.5 provides a one-page readiness summary as one of several executive viewpoints consolidated within the Section 10.10 capstone repository. Section 10.12 is a different instrument: it is the dedicated, detailed readiness dashboard that Section 10.10.5's summary rests on. Where Section 10.10.5 states a single readiness rating per dimension, Section 10.12 shows the individual pieces of evidence — down to the level of each of the ten Architecture Requirements, nine Enterprise Governance Decisions, and six Work Packages — that those ratings are built from.

This document does not redefine readiness methodology. It applies no new formula, weighting, or maturity model. Its analytical contribution is exclusively one of granularity and cross-sectional traceability: assembling, in one place, the readiness-relevant evidence that is otherwise distributed across Sections 8, 9, and 10.2 through 10.11.

The intended use is diagnostic rather than summary: a reader who wants to know why a readiness dimension carries the rating Section 10.10.5 reports can trace that rating to its individual supporting facts here, without needing to open every underlying Phase A, B, and C document separately.

Evidence Classification: Derived Executive Assessment.

# 10.12.2 — Enterprise Readiness Dashboard

| Readiness Dimension | Rating | Basis (evidence count) |
| --- | --- | --- |
| Engineering Readiness | Design-complete, execution-pending | 6 of 6 WPs fully designed and blueprinted; 0 executed |
| Architecture Readiness | L1–L3 MET; L4–L5 NOT MET | 10 of 10 ARs dispositioned; 3 of 10 already at L4 (met) |
| Repository Readiness | Partial — 3 of an unscoped set evidenced | Documentation, Database, Test sound; Backend/Frontend/Infrastructure Not Evidenced |
| Governance Readiness | Complete — zero undispositioned gaps | 9 of 9 EGDs dispositioned; 10 of 10 ERs recorded |
| Portfolio Readiness | 3 of 8 active, READY WITH CONDITIONS | Portfolios 1, 2, 8 carry approved scope; 5 Reserved |
| Wave Readiness | Wave 1 Fully Ready; Wave 2 Ready; Wave 3 Not Ready | Critical path unblocked from WP-0006 through Production Ready |
| Verification Readiness | Design-complete, execution-pending | Verification method defined for all 6 WPs and all 10 ARs |
| Acceptance Readiness | READY WITH CONDITIONS | 0 of 6 WPs accepted; 2 (WP-0002, WP-0006) acceptance-ready today |
| Risk Readiness | READY WITH CONDITIONS | 7 risks evidenced; all carry a mitigating WP or monitoring cadence |
| Overall Enterprise Readiness | READY WITH CONDITIONS | Single cross-cutting condition: KPI-08 (Ownership Assignment %) = 0% |

Evidence Classification: Observed Evidence (Section 10.2 §10.2.14; Section 10.10.5).

# 10.12.3 — Engineering Readiness Dashboard

| Engineering Facet | WP-0001 | WP-0002 | WP-0003 | WP-0004 | WP-0005 | WP-0006 |
| --- | --- | --- | --- | --- | --- | --- |
| Engineering Design (Section 4) | Complete | Complete | Complete | Complete | Complete | Complete |
| Implementation Blueprint (Section 5) | Complete | Complete | Complete | Complete | Complete | Complete |
| Repository Engineering (Section 3) | Documentation | Database, Test | Database | Database, Test | Database, Test | Not Applicable |
| Execution Preparedness | Ready — Wave 2 | Ready — Wave 1 | Trigger-gated | Ready — Wave 2 | Ready — Wave 2 | Ready — Wave 1 |

All six Work Packages have completed engineering design and implementation blueprinting; none has begun execution (Phase B §12). Execution preparedness is highest for Wave 1 (WP-0002, WP-0006), which carries zero blocking dependency. WP-0003 remains engineering-complete but execution-gated pending its EGD-0004 trigger.

Evidence Classification: Observed Evidence (Section 4; Section 5; Section 10.3).

# 10.12.4 — Governance Readiness Dashboard

| Governance Facet | Status |
| --- | --- |
| Architecture Governance | 10 of 10 Architecture Requirements carry an explicit disposition (Phase A.3 §7–8) |
| Enterprise Governance Decisions | 9 of 9 EGDs recorded: EGD-0001/0004/0005/0006 Deferred; EGD-0002 Accepted (Supersede); EGD-0003 Accepted (conditional); EGD-0007 Accepted (Realize, in progress); EGD-0008/0009 Accepted (standing) |
| Enterprise Resolutions | 10 of 10 ERs recorded, each tracing to its governing AR (Phase A.3 §7) |
| Decision Traceability | 100% of EGDs trace to an AR; 6 of 9 additionally trace to an executing Work Package |
| Executive Oversight | Not Evidenced in Current Baseline — no chartered Enterprise Architecture Board or Executive Steering Committee is currently convened; oversight roles are target-state (Phase B §9) |
| Governance Accountability | KPI-08 (Ownership Assignment %) = 0% — no EGD, AR, or WP currently carries a named, accountable individual |

Governance readiness is materially stronger than executive-oversight readiness: every decision the baseline requires has been made and recorded, but the standing bodies and named individuals who would exercise ongoing oversight of those decisions have not yet been convened or assigned. This distinction — decisions complete, oversight structure not yet populated — is consistent across every governance-facing dashboard in this series and is not a new finding.

Evidence Classification: Observed Evidence (Phase A.3 §4, §7–8; Section 10.4).

# 10.12.5 — Portfolio and Wave Readiness Dashboard

| Portfolio / Wave | Governing Evidence | Readiness |
| --- | --- | --- |
| Portfolio 1 — Enterprise Data Platform | WP-0001, WP-0003, WP-0004, WP-0005 | READY WITH CONDITIONS |
| Portfolio 2 — Enterprise Security | WP-0002 | READY WITH CONDITIONS — execute-ready today |
| Portfolio 8 — Governance & Quality | WP-0006 | READY WITH CONDITIONS — zero-dependency |
| Portfolios 3–7 | No approved AR/EGD scope | Not Evidenced in Current Baseline; Reserved for Future Realization Phases |
| Wave 1 | WP-0002, WP-0006 | Fully Ready |
| Wave 2 | WP-0001, WP-0004, WP-0005 | Ready, sequenced |
| Wave 3 | WP-0003 | Not Ready — EGD-0004 trigger pending |
| Waves 4–5 | No approved scope | Not Applicable; Reserved for Future Realization Phases |

Evidence Classification: Observed Evidence (Section 10.4; Section 10.5).

# 10.12.6 — Readiness Traceability Matrix

This matrix extends the traceability shown in Section 10.7.6 and Section 10.11.6 to all ten Architecture Requirements, not only the six that are Work-Package-bound, providing the full readiness picture at maximum evidenced granularity.

| AR | EGD | WP | Verification Method | Cert. Level | Readiness Status |
| --- | --- | --- | --- | --- | --- |
| AR-0001 | EGD-0001 (Defer) | — | Quarterly trigger check (public table count) | L3 | Ready — monitored, no action due |
| AR-0002 | EGD-0002 (Supersede) | WP-0001 | Table inventory diff vs. live schema | L4 (pending) | Ready to execute — Wave 2 |
| AR-0003 | EGD-0003 (Accept, conditional) | WP-0004 | Per-release automated denormalization check | L4 (pending) | Ready to execute — Wave 2 |
| AR-0004 | EGD-0004 (Defer) | WP-0003 | Quarterly row-count/latency check vs. trigger | L3 | Not Ready — trigger not fired |
| AR-0005 | EGD-0005 (Defer) | — | Product roadmap review | L3 | Ready — monitored, no action due |
| AR-0006 | EGD-0006 (Defer) | — | Compliance/audit scope review | L3 | Ready — monitored, no action due |
| AR-0007 | EGD-0007 (Realize, in progress) | WP-0002, WP-0005 | Written RLS status + policy list per table | L4 (pending) | Ready to execute — Wave 1 / Wave 2 |
| AR-0008 | EGD-0008 (Accept, standing) | — | Schema audit (standing) | L4 (met) | Ready — standing, no action due |
| AR-0009 | EGD-0008 (Accept, standing) | — | Schema audit (standing) | L4 (met) | Ready — standing, no action due |
| AR-0010 | EGD-0009 (Accept, standing) | — | Migration review (standing) | L4 (met) | Ready — standing, no action due |

Three of ten Architecture Requirements (AR-0008, AR-0009, AR-0010) are already at Certification Level L4 (met) on a standing basis and require no further action. Six (AR-0002, AR-0003, AR-0004, AR-0007, plus AR-0007's extension) are readiness-complete pending execution of their governing Work Package. One (AR-0004/WP-0003) is correctly Not Ready pending its external trigger. The remaining Deferred items (AR-0001, AR-0005, AR-0006) are ready in the sense that their governance disposition is complete and their monitoring cadence is active; no execution action is due on any of them.

Evidence Classification: Observed Evidence (Phase A.3 §7–8; Section 10.7.6).

# 10.12.7 — Executive Readiness Risk Summary

| Risk | Readiness Impact |
| --- | --- |
| WP-0001 / AR-0002 / EGD-0002 — Documentation drift (High) | Reduces Architecture and Documentation-Repository readiness until published; does not block Wave 1 |
| WP-0002 / AR-0007 / EGD-0007 — RLS coverage unverified (Critical-until-verified) | The baseline's one readiness item with a security dimension; execute-ready, not yet closed |
| WP-0003 / AR-0004 / EGD-0004 — No partitioning on 4 tables (Medium, growing) | Correctly excluded from current readiness; Wave 3 held Not Ready by design |
| WP-0004 / AR-0003 / EGD-0003 — Direct-FK denormalization (Low/Medium) | Stable; does not affect Wave 1 or Wave 2 readiness |
| WP-0005 / AR-0007 (ext.) — Column-level access review (Low–Medium) | Sequenced after WP-0002; does not affect Wave 1 readiness |
| AR-0006 / EGD-0006 — Supersession/versioning model deferred (Low, High if late) | Not Work-Package-bound; monitored, does not affect current readiness rating |
| WP-0006 / AP-009 (all EGDs) — Zero named owners (Critical, structural) | The single risk with a readiness impact across every dimension in Section 10.12.2 |

Every risk in this summary is reused unmodified from Section 8 and Section 10.9. Six of seven risks affect the readiness of a specific Work Package or Architecture Requirement; one (WP-0006/KPI-08) is the only risk that reduces readiness across all nine dimensions simultaneously, which is why it is reported as the program's single cross-cutting readiness condition in Section 10.12.2 and 10.12.8.

Evidence Classification: Observed Evidence (Section 8; Section 10.9; Section 10.11.7).

# 10.12.8 — Executive Readiness Assessment

- Engineering Readiness: Complete at the design and blueprint level for all six Work Packages; execution has not begun for any of them.

- Governance Readiness: Complete — every AR, EGD, and ER carries an explicit disposition; no undispositioned governance question remains.

- Architecture Readiness: Three of ten ARs already meet Certification Level L4 on a standing basis; six are readiness-complete pending execution; one is correctly held pending an external trigger.

- Verification Readiness: A verification method is defined for every AR and every Work Package; none has yet produced verification evidence.

- Acceptance Readiness: Acceptance criteria are fully defined for all six Work Packages (Section 9); two (WP-0002, WP-0006) are acceptance-ready immediately upon execution.

- Portfolio Readiness: Three of eight target-state portfolios carry approved scope and are READY WITH CONDITIONS; five are correctly Reserved for Future Realization Phases.

- Organizational Readiness: Not Evidenced in Current Baseline for standing executive oversight bodies; KPI-08 (Ownership Assignment % = 0%) is the specific, named gap.

- Overall Enterprise Readiness: READY WITH CONDITIONS. Every dimension above converges on the same single outstanding condition — named, accountable ownership — which WP-0006 exists specifically to resolve.

Evidence Classification: Derived Executive Assessment (direct aggregation of Sections 10.12.2–10.12.7; no new readiness method applied).

# 10.12.9 — Executive Readiness Decision Matrix

| Readiness Area | Evidence Source | Current Status | Executive Impact | Required Executive Action | Classification |
| --- | --- | --- | --- | --- | --- |
| Organizational/ownership readiness | Section 10.4; Section 10.9 (KPI-08) | 0% assigned | Reduces readiness across all nine dimensions | Assign named owner per Phase B §9 role definitions | Observed Evidence |
| Wave 1 engineering/verification readiness | Section 10.3; Section 10.8 | Fully Ready | No blocker; startable immediately | Authorize WP-0002 and WP-0006 execution | Observed Evidence |
| Architecture readiness (L4 advancement) | Section 10.7; Phase A.3 §11 | L4 pending on 6 of 10 ARs | Certification cannot advance without WP-0001/0002 completion | Authorize the two gating Work Packages; no new review needed | Observed Evidence |
| Wave 3 readiness | Section 10.5; EGD-0004 | Not Ready — trigger pending | No engineering readiness question; a data question only | Continue quarterly monitoring; no action due | Observed Evidence |
| Executive oversight body readiness | Phase B §9 | Not Evidenced in Current Baseline | No standing body currently exercises portfolio oversight | Convene target-state governance roles if/when scaling requires it | Not Evidenced in Current Baseline |
| Portfolios 3–7 readiness | Section 10.4 | No approved scope | No governed readiness basis exists | Do not schedule; requires future realization phase | Reserved for Future Realization Phases |

Evidence Classification: Observed Evidence / Not Evidenced in Current Baseline / Reserved for Future Realization Phases as marked.

# 10.12.10 — Executive Conclusion

The enterprise readiness posture of ERP-01, assessed at the full granularity of its ten Architecture Requirements, nine Enterprise Governance Decisions, and six Work Packages, is READY WITH CONDITIONS. No dimension of readiness examined in this document — engineering, architecture, governance, repository, portfolio, wave, verification, acceptance, or risk — carries an unresolved technical or evidentiary gap.

Organizational preparedness is the one dimension that lags the rest: while every engineering and governance question the baseline poses has been answered, no standing executive oversight body has been convened and no Work Package carries a named, accountable owner. This is reported as a factual condition, not a deficiency in the architecture or engineering work itself.

Readiness dependencies going forward are narrow: Wave 1 (WP-0002, WP-0006) requires only execution authorization to proceed; Wave 2 requires only Wave 1's completion; Wave 3 requires only its own external trigger. No further readiness analysis, architecture review, or governance decision is required to begin realization.

Executive readiness confidence is high within the evidenced scope. Recommended readiness disposition: the program is ready to transition from Defined to Realized for Wave 1 upon a single administrative action — naming an accountable owner under WP-0006 — with no other readiness precondition outstanding.

This conclusion introduces no new architecture, governance decision, readiness calculation, Work Package, KPI, certification finding, or implementation evidence. It is a direct synthesis of findings already approved in ERP-01 Phase A.1 through Phase C Section 10.11.

End of Section 10.12. This document is internal Enterprise Architecture and engineering governance documentation for the HireRise Career Intelligence Platform. It introduces no new Work Package, Architecture Requirement, Enterprise Governance Decision, Enterprise Resolution, Variance, KPI, readiness formula, or maturity model beyond what ERP-01 Phase A.1 through Phase C Section 10.11 already established, and does not represent external audit, assurance, or certification by any third party.