ERP-01 — Phase C

Section 10.13

Executive Decision Matrix

HireRise Career Intelligence Platform

Internal Enterprise Architecture & Engineering Governance Documentation

Version 1.0 | Status: DRAFT FOR REVIEW

Final analytical dashboard in the Executive Dashboard Suite (Sections 10.1–10.13)

Document Classification & Scope Notice This document is internal Enterprise Architecture and Engineering Governance documentation produced by and for the HireRise engineering function. It is not an external audit, independent assurance report, third-party consulting engagement, or third-party certification. No content should be read as review or approval by Deloitte, Gartner, Accenture, PwC, KPMG, or any other external party. References to an "Enterprise Architecture Board," "Executive Steering Committee," "Portfolio Governance Board," or "PMO Leadership" describe target-state governance roles defined in ERP-01 Phase B §9 and do not imply such bodies currently exist or are currently convened. Every decision, status, and dependency in this document is reused verbatim from an approved ERP-01 finding or is a direct, non-speculative consolidation. No new decision authority, approval gate, or governance workflow is introduced. Where evidence does not exist, this document states "Not Evidenced in Current Baseline." Where content belongs to future scope, it states "Reserved for Future Realization Phases."

# 10.13.1 — Executive Decision Overview

Sections 10.10, 10.11, and 10.12 consolidate ERP-01's evidence, acceptance posture, and readiness posture, respectively. Section 10.13 completes the Executive Dashboard Suite by consolidating a fourth and distinct view: the decisions themselves — which governance determinations have already been made, which remain pending an executive action, what depends on what, and where authority for the next step currently sits.

This document redefines no governance process and creates no new decision authority. Every decision it lists was made in Phase A.2 or Phase A.3 and is reused here unchanged; every dependency it shows is reused from Phase B, Section 1, or the Section 10.2–10.12 dashboard series. Its sole contribution is arranging existing decisions around the question an executive reader asks first: what, specifically, is mine to decide or authorize right now.

As the final analytical dashboard in the suite, this document does not repeat the narrative readiness or acceptance analysis already provided in Sections 10.10–10.12; it cross-references them and focuses on decision status, approval sequencing, and escalation.

Evidence Classification: Derived Executive Assessment.

# 10.13.2 — Enterprise Decision Dashboard

| Decision Category | Decisions Made | Decisions Pending Executive Action |
| --- | --- | --- |
| Architecture Decisions (AR dispositions) | 10 of 10 (Phase A.3 §7) | 0 — all dispositioned; 6 await execution of their governing WP |
| Governance Decisions (EGDs) | 9 of 9 recorded and dispositioned | 0 new decisions; 9 of 9 owner fields unassigned pending WP-0006 |
| Portfolio Decisions | 3 of 8 portfolios scoped (Portfolios 1, 2, 8) | 5 portfolios await a future realization phase before scoping |
| Wave Decisions | 3 waves sequenced (Section 10.5) | Wave 1 and Wave 2 await execution authorization; Wave 3 awaits its trigger |
| Verification Decisions | Method defined for all 10 ARs / 6 WPs | 0 pending — execution, not decision, is the gap |
| Acceptance Decisions | Criteria defined for all 6 WPs (Section 9) | 0 pending — acceptance itself awaits execution |
| Readiness Decisions | Readiness assessed across 9 dimensions (Section 10.12) | 0 pending — readiness is confirmed; action is administrative |
| Executive Actions | See Section 10.13.7 (Escalation Matrix) | 1 primary action: name an owner under WP-0006 |

Evidence Classification: Observed Evidence (Phase A.2–A.3; Section 10.2–10.12).

# 10.13.3 — Architecture Decision Matrix

| AR | Governing EGD | Current Disposition | Implementation Dependency | Executive Decision Status |
| --- | --- | --- | --- | --- |
| AR-0001 | EGD-0001 | Deferred | None — monitored quarterly | Decided; no action pending |
| AR-0002 | EGD-0002 | Accepted (Supersede) | WP-0001 | Decided; awaits WP-0001 execution |
| AR-0003 | EGD-0003 | Accepted, conditional | WP-0004 | Decided; awaits WP-0004 execution |
| AR-0004 | EGD-0004 | Deferred | WP-0003 (trigger-gated) | Decided; awaits external trigger, not a decision |
| AR-0005 | EGD-0005 | Deferred | None — monitored via product roadmap review | Decided; no action pending |
| AR-0006 | EGD-0006 | Deferred | None — monitored via compliance/audit review | Decided; no action pending |
| AR-0007 | EGD-0007 | Accepted, in progress | WP-0002 (WP-0005 extension) | Decided; awaits WP-0002/WP-0005 execution |
| AR-0008 | EGD-0008 | Accepted, standing | None — standing standard | Decided; no action pending |
| AR-0009 | EGD-0008 | Accepted, standing | None — standing standard | Decided; no action pending |
| AR-0010 | EGD-0009 | Accepted, standing | None — standing standard | Decided; no action pending |

All ten Architecture Requirements carry a completed executive decision. None requires a new decision; six require execution of an already-decided Work Package, and one of those six is additionally gated on an external, quantitative trigger rather than any pending judgment call.

Evidence Classification: Observed Evidence (Phase A.3 §7).

# 10.13.4 — Executive Governance Decision Matrix

| EGD | Decision | Status | Rationale (Adoption Trigger) | Executive Impact |
| --- | --- | --- | --- | --- |
| EGD-0001 | Defer schema isolation | Deferred | 2nd domain shares public schema, or public exceeds ~150 tables | No action; monitored |
| EGD-0002 | Supersede canonical naming; revise Phase A doc | Accepted (execution = WP-0001) | Not deferred — immediate | Awaits WP-0001 execution |
| EGD-0003 | Accept direct-FK taxonomy pattern, conditionally | Accepted, conditional | Any student-owned table denormalizes a taxonomy fact | Awaits WP-0004 execution |
| EGD-0004 | Defer partitioning | Deferred | Tables exceed 10M rows, latency degrades, or scale target reached | Monitored; awaits trigger |
| EGD-0005 | Defer qualification/selection separation | Deferred | Real product need for multi-qualification tracking emerges | No action; monitored |
| EGD-0006 | Defer supersession/versioning model | Deferred — irreversibility risk flagged | Compliance/audit requirement for immutable history emerges | No action; monitored |
| EGD-0007 | Realize — verify RLS coverage immediately | Accepted, in progress (= WP-0002) | Not deferred — immediate | Awaits WP-0002 execution |
| EGD-0008 | Accept UUID PK + timestamptz as mandatory standard | Accepted, standing | N/A — standing standard | No action; standing |
| EGD-0009 | Accept current migration practice as standard | Accepted, standing | N/A — standing standard | No action; standing |

Every EGD's owner field is recorded in Phase A.3 §4 as "unassigned — WP-0006." This is the single traceability thread running through all nine governance decisions and is why WP-0006 recurs as the primary executive action throughout this document rather than being treated as an ordinary sixth Work Package.

Evidence Classification: Observed Evidence (Phase A.3 §4).

# 10.13.5 — Portfolio Decision Dashboard

| Portfolio | Decision Made | Executive Action Required |
| --- | --- | --- |
| Portfolio 1 — Enterprise Data Platform | Scoped; WP-0001/0003/0004/0005 assigned | Authorize Wave 2 execution following Wave 1 |
| Portfolio 2 — Enterprise Security | Scoped; WP-0002 assigned | Authorize WP-0002 execution (Wave 1) |
| Portfolio 8 — Governance & Quality | Scoped; WP-0006 assigned | Authorize WP-0006 execution (Wave 1) |
| Portfolios 3–7 | Not scoped — Not Evidenced in Current Baseline | None due; Reserved for Future Realization Phases |

Evidence Classification: Observed Evidence (Section 10.4).

# 10.13.6 — Wave Decision Dashboard

| Wave | Current Decision State | Execution Dependency | Executive Authorization Required | Evidence Source |
| --- | --- | --- | --- | --- |
| Wave 1 | Sequenced and Fully Ready | None — zero blocking dependency | Yes — authorize WP-0002 and WP-0006 execution | Section 10.5 |
| Wave 2 | Sequenced and Ready | Wave 1 completion; owner named by WP-0006 | Not yet — sequenced to follow Wave 1 | Section 10.5 |
| Wave 3 | Sequenced, Not Ready | EGD-0004 row-count/growth trigger | Not yet — no authorization due until trigger fires | Section 10.5; EGD-0004 |
| Waves 4–5 | Not Applicable | No approved scope | Not Evidenced in Current Baseline | Reserved for Future Realization Phases |

Evidence Classification: Observed Evidence (Section 10.5).

# 10.13.7 — Executive Escalation Matrix

| Escalation Item | Escalation Basis | Priority | Owner-of-Record |
| --- | --- | --- | --- |
| KPI-08 — Ownership Assignment (0%) | Blocks accountable execution of every EGD owner field and every Work Package (Phase A.3 §4; Section 10.9) | Highest — zero-dependency, resolves every other item on this matrix | Not Evidenced in Current Baseline — awaits WP-0006 |
| Executive oversight body readiness | No chartered Enterprise Architecture Board or Executive Steering Committee currently convened (Phase B §9) | Medium — target-state, not blocking current Wave 1/2 execution | Not Evidenced in Current Baseline |
| Wave 1 authorization (WP-0002, WP-0006) | Zero blocking dependency; execute-ready today (Section 10.5) | High — immediately actionable | Executive Sponsor / Governance Board (target-state, Phase B §9) |
| Work Package dependency sequencing (Wave 2) | Awaits Wave 1 completion and named ownership (Section 10.5) | Medium — no action due until Wave 1 closes | Not Evidenced in Current Baseline |

This matrix reuses only escalation-relevant facts already reported elsewhere in the suite; it introduces no new escalation item beyond the four listed.

Evidence Classification: Observed Evidence (Phase A.3 §4; Section 10.9; Section 10.5).

# 10.13.8 — Executive Decision Traceability Matrix

| AR | EGD | ER | WP | Verification Activity | Acceptance Criteria | Executive Decision |
| --- | --- | --- | --- | --- | --- | --- |
| AR-0002 | EGD-0002 | ER-0002 | WP-0001 | Table-inventory diff | Section 9 — WP-0001 §H | Accepted; execution pending |
| AR-0007 | EGD-0007 | ER-0007 | WP-0002 | RLS coverage ledger | Section 9 — WP-0002 §H | Accepted, in progress; execution pending |
| AR-0004 | EGD-0004 | ER-0004 | WP-0003 | Row-count/growth monitoring | Section 9 — WP-0003 §H | Deferred; monitored, trigger-gated |
| AR-0003 | EGD-0003 | ER-0003 | WP-0004 | Per-release denormalization check | Section 9 — WP-0004 §H | Accepted, conditional; execution pending |
| AR-0007 (ext.) | EGD-0007 | ER-0007 | WP-0005 | Query-based access review | Section 9 — WP-0005 §H | Accepted; execution pending |
| AP-009 | EGD-0001–0009 | ER-0001–0010 | WP-0006 | Named-assignment confirmation | Section 9 — WP-0006 §H | Not Evidenced in Current Baseline — pending assignment |
| AR-0001, 0005, 0006, 0008–0010 | EGD-0001, 0005, 0006, 0008, 0009 | ER-0001, 0005, 0006, 0008–0010 | None (not Work-Package-bound) | Standing or monitoring review | Not Evidenced in Current Baseline for acceptance | Decided; no execution decision pending |

Every decision in the ERP-01 baseline traces completely from its governing Architecture Requirement through to an executive decision status. No decision in this matrix is newly introduced; each reuses the identifiers and dispositions established in Phase A.3, Section 7, Section 9, and Sections 10.7–10.11.

Evidence Classification: Observed Evidence.

# 10.13.9 — Executive Decision Summary

- Decisions completed: 10 of 10 Architecture Requirements dispositioned; 9 of 9 Enterprise Governance Decisions recorded; 10 of 10 Enterprise Resolutions recorded; 4 of 4 Variances approved.

- Decisions pending execution (not pending judgment): WP-0001, WP-0002, WP-0004, WP-0005, WP-0006 — each already decided and awaiting execution, not further deliberation.

- Decisions awaiting an external trigger: WP-0003 / EGD-0004 — correctly held pending row-count/growth data, not pending an executive judgment call.

- Reserved decisions: Portfolios 3–7 and Waves 4–5 — no decision is due because no approved scope exists; each is Reserved for Future Realization Phases.

- Executive confidence in decision completeness: High. No Architecture Requirement, Work Package, or governance area in the current baseline lacks a recorded decision; the only outstanding item is the administrative act of naming an owner under WP-0006.

Evidence Classification: Derived Executive Assessment (direct aggregation of Sections 10.13.2–10.13.8; no new decision introduced).

# 10.13.10 — Executive Conclusion

The enterprise decision posture of ERP-01 is complete. Every Architecture Requirement, Enterprise Governance Decision, Enterprise Resolution, and Variance in the approved baseline carries a recorded, dispositioned decision; none is pending further executive judgment. What remains is execution of decisions already made, not additional decision-making.

Governance confidence is high: the decision register is internally consistent with Phase A.3 and unchanged through every subsequent Phase C section, and no decision in this matrix conflicts with, or has been superseded by, another. Decision readiness for Wave 1 (WP-0002, WP-0006) is complete and requires only authorization to execute.

The single outstanding executive action across the entire decision register is naming an accountable owner under WP-0006, which the nine Enterprise Governance Decisions' owner fields have each awaited since Phase A.3. Overall executive disposition: authorize Wave 1 execution now; no further decision, review, or governance action is required to do so.

This conclusion introduces no new Architecture Requirement, Enterprise Governance Decision, Enterprise Resolution, Variance, Work Package, Portfolio, Wave, KPI, governance authority, or implementation evidence. It is a direct synthesis of decisions already approved in ERP-01 Phase A.1 through Phase C Section 10.12.

End of Section 10.13 — the final analytical dashboard in the ERP-01 Phase C Executive Dashboard Suite (Sections 10.1–10.13). This document is internal Enterprise Architecture and engineering governance documentation for the HireRise Career Intelligence Platform. It introduces no new enterprise artifact or governance construct beyond what ERP-01 Phase A.1 through Phase C Section 10.12 already established, and does not represent external audit, assurance, or certification by any third party. Per agreed scope, the Executive Dashboard Suite will be reviewed before any additional executive documents are commissioned.