ERP-01 — Phase C

Section 10.14

Executive Portfolio Scorecard

HireRise Career Intelligence Platform | Internal Governance Documentation | Version 1.0 | DRAFT FOR REVIEW

Scope Notice: Internal Enterprise Architecture and Engineering Governance documentation. Not an external audit, assurance report, or third-party certification. "Board," "Steering Committee," and "PMO" references describe target-state governance roles (Phase B §9), not currently-convened bodies. Every entry below is Observed Evidence or Derived Executive Assessment reused from ERP-01 Phase A.1–Phase C Section 10.13, unless marked Not Evidenced in Current Baseline or Reserved for Future Realization Phases.

# 10.14.1 — Scorecard Overview

This is the one-stop executive status summary for ERP-01: everything a CIO, CTO, or Executive Sponsor needs to assess program health in about five minutes, before a governance meeting. It summarizes and consolidates only; it performs no new analysis. For underlying detail, see Section 10.10 (evidence), 10.11 (acceptance), 10.12 (readiness), and 10.13 (decisions).

# 10.14.2 — Enterprise Executive Scorecard

| Dimension | Status |
| --- | --- |
| Architecture | L1–L3 MET; L4 pending 6 of 10 ARs; L5 NOT MET |
| Engineering | 6 of 6 WPs designed; 0 of 6 executed |
| Repository | Documentation/Database/Test sound; Backend/Frontend/Infra Not Evidenced |
| Portfolio | 3 of 8 active — READY WITH CONDITIONS |
| Wave | Wave 1 Fully Ready · Wave 2 Ready · Wave 3 Not Ready (trigger) |
| Conformance | Conformant within evidenced scope; 0 undispositioned gaps |
| Verification | Method defined for all 10 ARs / 6 WPs; 0 executed |
| Risk | 7 risks evidenced, all mitigated or monitored; READY WITH CONDITIONS |
| Acceptance | 0 of 6 WPs accepted; 2 (WP-0002, WP-0006) accept-ready today |
| Readiness | READY WITH CONDITIONS across all 9 sub-dimensions |
| Decisions | 10/10 AR, 9/9 EGD, 10/10 ER, 4/4 VAR decided — 0 pending judgment |
| Overall ERP-01 Status | DEFINED, NOT YET REALIZED — READY WITH CONDITIONS |

# 10.14.3 — Portfolio Health Scorecard

| Portfolio | Status | Health | Primary Dependency | Next Executive Action |
| --- | --- | --- | --- | --- |
| P1 — Data Platform | Scoped, active | Good | Wave 1 completion | Sequence Wave 2 after Wave 1 |
| P2 — Security | Scoped, active | Good | None | Authorize WP-0002 |
| P8 — Governance & Quality | Scoped, active | Good | None | Authorize WP-0006 |
| P3–P7 (Reserved) | Not scoped | N/A | Future realization phase | None due — Reserved for Future Realization Phases |

# 10.14.4 — Work Package Executive Scorecard

| WP | Status | Wave | Dependency | Readiness | Acceptance | Executive Action |
| --- | --- | --- | --- | --- | --- | --- |
| WP-0001 | Designed, not executed | 2 | None | Ready | Not accepted | Authorize after Wave 1 |
| WP-0002 | Designed, not executed | 1 | None | Ready | Not accepted | Authorize now |
| WP-0003 | Designed, not executed | 3 | EGD-0004 trigger | Not Ready | Not acceptance-ready | Monitor only |
| WP-0004 | Designed, not executed | 2 | None | Ready | Not accepted | Authorize after Wave 1 |
| WP-0005 | Designed, not executed | 2 | WP-0002 sequencing | Ready | Not accepted | Authorize after Wave 1 |
| WP-0006 | Designed, not executed | 1 | None | Ready | Not accepted | Authorize now |

# 10.14.5 — Executive Risk & Dependency Summary

| Top Dependency | Status |
| --- | --- |
| KPI-08 — Ownership Assignment | 0% — the single cross-cutting blocker for every WP and EGD |
| Wave sequencing | Wave 1 unblocked → Wave 2 follows → Wave 3 trigger-gated |
| External trigger dependencies | WP-0003 / EGD-0004 — row-count/growth threshold, not yet fired |
| Reserved realization activities | Portfolios 3–7, Waves 4–5 — Reserved for Future Realization Phases |

Full risk register: Section 8; Section 10.9; Section 10.12.7.

# 10.14.6 — Executive Program Health Summary

| Health Area | Rating |
| --- | --- |
| Engineering Health | Strong — 100% design complete, 0% executed |
| Governance Health | Strong — 0 undispositioned decisions |
| Architecture Health | Strong — L1–L3 fully met |
| Portfolio Health | Good — active scope fully ready, no unmitigated risk |
| Delivery Readiness | Ready — Wave 1 startable with zero blocker |
| Decision Completeness | Complete — 0 decisions pending judgment |

# 10.14.7 — Executive Action Scorecard

| Executive Action | Evidence Source | Priority | Status | Responsible Role (Target-State) |
| --- | --- | --- | --- | --- |
| Assign named owner (WP-0006) | Phase A.3 §4; KPI-08 | Highest | Not Evidenced in Current Baseline | Executive Sponsor / Governance Board |
| Authorize WP-0002 execution | Section 10.5; Section 9 | High | Ready, awaiting authorization | Security/Platform Engineer |
| Authorize WP-0001 execution | Section 8; Section 9 | High | Ready, sequenced Wave 2 | Enterprise Architecture Owner |
| Sequence WP-0004 / WP-0005 | Section 10.5 | Medium | Ready, awaiting Wave 1 close | Data Governance Owner |
| Monitor WP-0003 trigger | EGD-0004 | Low | Monitoring, no action due | Platform Engineering Lead |
| Convene target-state governance bodies | Phase B §9 | Medium | Not Evidenced in Current Baseline | Executive Sponsor |

# 10.14.8 — Executive Conclusion

ERP-01 is fully Defined and not yet Realized. Architecture, engineering design, governance decisions, verification methods, and acceptance criteria are complete and internally consistent across all 6 approved Work Packages. Executive confidence in the baseline is high; realization readiness for Wave 1 is complete.

The single outstanding dependency across the entire program is naming an accountable owner under WP-0006 — every other item on this scorecard follows from that one action. Recommended disposition: authorize WP-0002 and WP-0006 now; no further review is required.

This scorecard introduces no new architecture, governance decision, Work Package, KPI, or implementation evidence.