ERP-01 — Phase C

Section 10.2 — Enterprise Engineering Status Dashboard

HireRise Career Intelligence Platform

Enterprise Work Package Architecture & Execution Planning

Version 1.0  |  Status: DRAFT FOR REVIEW

Consolidated Operational Dashboard — Second Dashboard Section of ERP-01 Phase C, Section 10

Relationship to Section 10.1

Section 10.1 (Executive Overview) established the governance context, reporting philosophy, scope, and evidence-first principles for the ERP-01 Phase C executive reporting repository. This document, Section 10.2, is the first operational dashboard within that repository: it consolidates engineering status into a single decision-ready view for portfolio oversight. It introduces no new Work Package, Architecture Requirement (AR), Enterprise Governance Decision (EGD), Enterprise Resolution (ER), Variance (VAR), KPI, Portfolio, Wave, or Certification Level. Every figure below is reused, without re-derivation, from ERP-01 Phase A.1 through Phase C Section 9.

Evidence-First Principle: where information is absent from the approved baseline, this document states "Not Evidenced in Current Baseline." Where reporting depends on an unrealized portfolio or a future ERP-01 phase, this document states "Reserved for Future Realization Phases." No engineering metric, KPI, executive score, or certification result is invented.

# 10.2.1 — Executive Engineering Status Overview

Overall Realization Posture: READY WITH CONDITIONS.

The enterprise architecture baseline is established and fully dispositioned (zero undispositioned governance gaps), and the engineering profile for all six approved Work Packages is complete (Sections 2–5 of Phase C). As of this dashboard, zero of six Work Packages have been executed, verified, or formally accepted (Phase B §12; Section 9 §9). This is not a new finding — it is the same finding first recorded in Phase A.3 §15 and confirmed unchanged through Phase B and every section of Phase C.

### Maturity Summary

| Dimension | Current Maturity | Source |
| --- | --- | --- |
| Realization maturity | Defined, not yet Realized — all six Work Packages fully specified; none executed | Phase B §12; Section 9 §10 |
| Governance maturity | Complete — every AR has a dispositioned EGD; zero open gaps | Phase A.2 (seven ADRs); Phase A.3 §L2 |
| Repository maturity | Documentation Accuracy 30/100 baseline; Database sound independently of Phase A conformance | Phase A.3 §10; Phase A.1 §15 |
| Implementation posture | Engineering Design (Section 4) and Implementation Blueprint (Section 5) complete for all six WPs; zero execution | Section 5 Executive Summary |

Executive Interpretation: the single condition recurring across every readiness dimension in this dashboard — architecture, engineering, repository, governance, verification, risk, and acceptance alike — is that named, accountable ownership (KPI-08 = 0%) has not yet been assigned (WP-0006). No other blocking dependency exists for Wave 1 (Section 1.4 below).

# 10.2.2 — Architecture Execution Status

| Area | Status | Source |
| --- | --- | --- |
| Architecture baseline completion | MET — complete AP/AR/EGD/ER/VAR registers, cross-referenced | Phase A.3 §2–6 (Certification Level L1) |
| Architecture realization planning | Complete — 6 Work Packages sequenced across 3 Waves and 3 active Portfolios | Phase B §3–5 |
| Architecture governance completion | MET — every AR has a corresponding EGD with explicit disposition; no open gaps | Phase A.2 seven ADRs; EGD-0008/0009 (Certification Level L2) |
| Architecture conformance planning | Established — full Traceability Matrix linking every AR to evidence, WP, and verification method | Phase A.3 §7 (Certification Level L3) |
| Outstanding architecture conditions | AR-0002 (Naming Governance) Non-conformant pending WP-0001; AR-0007 (Security) Partially conformant pending WP-0002; AR-0004 (Performance/Scalability) Non-conformant, deferred, trigger-gated pending WP-0003 | Section 8 (Risk-Control Matrix) |

# 10.2.3 — Engineering Execution Status

| Area | Status | Source |
| --- | --- | --- |
| Engineering design readiness | Complete for all six Work Packages | Section 4 (Engineering Design Specification) |
| Engineering implementation readiness | Complete for all six Work Packages; zero executed | Section 5 (Implementation Blueprint) |
| Work Package engineering maturity | High in specification, zero in execution — a gap this program consistently reports rather than obscures | Section 10.1 §14 restated |
| Implementation planning maturity | Wave 1 (WP-0002, WP-0006) immediately startable, zero blocking dependency; Wave 2 (WP-0001, WP-0004, WP-0005) sequenced to follow; Wave 3 (WP-0003) monitoring-ready, not execution-ready, pending its trigger | Phase B §5 |
| Overall engineering execution posture | READY WITH CONDITIONS — the single outstanding condition is Resource Readiness: 0% ownership assigned (KPI-08) | Section 1 §12 |

This section does not infer implementation progress that has not occurred: zero of six Work Packages have moved beyond the specification stage as of this dashboard.

# 10.2.4 — Enterprise Work Package Dashboard

All statuses below are reused verbatim from Section 2 (Engineering Catalog), Section 6 (Conformance), Section 7 (Verification), Section 8 (Risk), and Section 9 (Acceptance). No status is newly assigned.

| WP | Name | Portfolio | Wave | Status | Cert. Level |
| --- | --- | --- | --- | --- | --- |
| WP-0001 | Revise EEP-01 Phase A architecture document to canonical live-schema baseline | 1 — Data Platform | 2 | Not started | L4 (pending) |
| WP-0002 | Verify Row-Level Security coverage on student-owned tables | 2 — Security | 1 | Not started | L4 (pending) |
| WP-0003 | Partitioning assessment and plan for high-growth tables | 1 — Data Platform | 3 | Not started — trigger-gated | L3 (standing) |
| WP-0004 | Document the accepted direct-FK taxonomy pattern | 1 — Data Platform | 2 | Not started | L4 (pending) |
| WP-0005 | Column-level access review for free-text/JSON payload columns | 1 — Data Platform | 2 | Not started | L4 (pending) |
| WP-0006 | Assign named, accountable owners to every unassigned role | 8 — Governance & Quality | 1 | Not started | N/A — organizational |

# 10.2.5 — Portfolio Dashboard

| # | Portfolio | Work Packages | Status |
| --- | --- | --- | --- |
| 1 | Enterprise Data Platform | WP-0001, WP-0003, WP-0004, WP-0005 | Active — 4 evidenced WPs |
| 2 | Enterprise Security | WP-0002 | Active — 1 evidenced WP |
| 3 | Enterprise AI | None | Reserved for Future Realization Phases |
| 4 | Business Capabilities | None | Reserved for Future Realization Phases |
| 5 | Knowledge Platform | None | Reserved for Future Realization Phases |
| 6 | Integration Platform | None | Reserved for Future Realization Phases |
| 7 | Operations & Observability | None | Reserved for Future Realization Phases |
| 8 | Governance & Quality | WP-0006 | Active — 1 evidenced WP, treated as the portfolio's own precondition |

Portfolio Progress: 2 of 8 portfolios active (Phase B §11). Portfolios 3–7 remain in the enterprise structure, named and numbered per the permanent-identifier policy (Phase A.3), but carry no engineering, readiness, or risk content until a Phase A.1-style realization assessment produces AR/EGD evidence in that domain.

# 10.2.6 — Wave Progress Dashboard

| Wave | Theme | Assigned WPs | Status |
| --- | --- | --- | --- |
| Wave 1 | Critical | WP-0006, WP-0002 | Both startable immediately, zero blocking dependency |
| Wave 2 | Platform Stabilization | WP-0001, WP-0004, WP-0005 | Sequenced after Wave 1 so ownership is assigned first |
| Wave 3 | Trigger-Gated | WP-0003 | Not calendar-gated; awaits EGD-0004 trigger (10M rows, latency degradation, or 10-downstream-system scale) |
| Wave 4 | Business | None assigned | Reserved for Future Realization Phases — no AR/EGD exists |
| Wave 5 | Enterprise | None assigned | Reserved for Future Realization Phases |

# 10.2.7 — Repository Readiness Status

Reused exclusively from Section 3 (Repository Impact Assessment). Where information does not exist, this dashboard states "Not Evidenced in Current Baseline."

| Repository | Current Status | Approved Scope | Engineering Readiness |
| --- | --- | --- | --- |
| Documentation | Rich, detailed architecture documentation exists but not synchronized with implementation; maturity rated Initial | WP-0001, WP-0004 | Not yet started; KPI-02 = 30/100 baseline |
| Database | Single, unscoped public-schema table set organized as timestamp-named feature migrations | WP-0002, WP-0003 (conditional), WP-0004 (conditional), WP-0005 (conditional) | Sound independently of Phase A conformance — no integrity or engineering-quality blocker found |
| Backend | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline |
| Frontend | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline |
| Infrastructure | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline |
| Integration | Reserved for Future Realization Phases | Reserved for Future Realization Phases | Reserved for Future Realization Phases |
| AI | Reserved for Future Realization Phases (an unrelated, already-partitioned subsystem exists outside this domain) | Reserved for Future Realization Phases | Reserved for Future Realization Phases |
| Test | No automated test suite evidenced beyond migration idempotency checks | WP-0002 (adopted template), WP-0004, WP-0005 | WP-0002's method fully defined and ready to execute immediately |

# 10.2.8 — Governance Readiness Status

| Area | Status | Source |
| --- | --- | --- |
| Governance framework maturity | Complete — nine Enterprise Architecture Principles (AP-001–AP-009) established and consistently applied | Phase A.3 §2 |
| Governance approvals | Seven ADRs approved (Phase A.2), extended by EGD-0008/0009 covering all ten Architecture Requirements | Phase A.2 |
| Enterprise Governance Decisions | All nine EGDs dispositioned: Accepted, Accepted (conditional), or Deferred (trigger-gated) — zero undispositioned | Phase A.3 §L2 |
| Architecture governance readiness | MET (Certification Level L2) | Phase A.3 §Certification Framework |
| Decision traceability maturity | KPI-07 Governance Decision Traceability % = 70/100 baseline against a target of 100 | Section 1 §12 (Success Measures) |

# 10.2.9 — Verification Readiness Status

| Area | Status | Source |
| --- | --- | --- |
| Verification strategy maturity | Established — WP-0002's query-based RLS verification adopted as the standing template for every future Realize-class verification | Section 7 §7 |
| Test readiness | Repository verification readiness exact — scoped only to Documentation, Database, and Test repositories; High for WP-0002; no verification claim for Backend, Frontend, Integration, AI, or Infrastructure | Section 7 |
| Verification planning | Complete for all six Work Packages | Section 7 |
| Outstanding verification activities | Two of six Work Packages (WP-0002, WP-0004) currently execute-ready; remainder pending Wave sequencing or trigger | Section 7 §Enterprise verification readiness |
| Verification execution readiness | Startable, not yet fully executable — gated on WP-0006 ownership assignment (KPI-08 = 0%) | Section 7 |

# 10.2.10 — Enterprise Risk Status

| Area | Status | Source |
| --- | --- | --- |
| Current enterprise risk posture | READY WITH CONDITIONS — every identified risk carries an assigned mitigation Work Package or defined monitoring cadence | Section 8 |
| Highest engineering risks | AR-0007 (Security) — Critical-until-verified RLS coverage gap, confirmed on 2 of 4 table groups; AR-0002 (Naming Governance) — Non-conformant pending WP-0001, the single top-rated confirmed risk in Phase A.1 §13 | Section 8; Phase A.1 §13 |
| Risk mitigation maturity | Fully defined at the Work Package level; zero owner fields assigned in practice | Section 8 |
| Residual risks | WP-0002: none evidenced beyond the pre-verification period. WP-0001: none identified beyond the interim period before publication. WP-0003: Medium, growing over time, until the EGD-0004 trigger fires | Section 8 |
| Outstanding risks | AR-0004 (Performance/Scalability) — Non-conformant, deferred, trigger-based, Medium and growing; AR-0003 (Data Governance) — Non-conformant, conditionally accepted, Medium/latent | Section 8 |

# 10.2.11 — Engineering Acceptance Status

| Area | Status | Source |
| --- | --- | --- |
| Acceptance readiness | READY WITH CONDITIONS — Wave 1 (WP-0002, WP-0006) carries no blocking Entry Criterion and is acceptance-ready to begin immediately | Section 9 §9 |
| Acceptance maturity | Defined but not yet Realized — acceptance criteria fully defined for all six Work Packages; zero formally accepted | Section 9 §10 |
| Outstanding acceptance conditions | WP-0002: RLS coverage confirmed today only on 2 of 4 named table groups. WP-0003: row-count/growth data not yet gathered, so the EGD-0004 trigger cannot yet be assessed | Section 9 §9 |
| Acceptance governance | Wave 2 (WP-0001, WP-0004, WP-0005) ready to follow Wave 1; Wave 3 (WP-0003) monitoring-ready, not acceptance-ready, pending trigger | Section 9 §9 |
| Certification preparation | Consistent with Certification Level L3 (standing) baseline; no Work Package yet advances to L4 | Section 9; Phase A.3 §Certification Framework |

# 10.2.12 — Enterprise Certification Readiness

| Level | Definition | Status | Source |
| --- | --- | --- | --- |
| L1 | Architecture Baseline Established | MET — established by Phase A.3 | Phase A.3 §Certification Framework |
| L2 | Governance Complete | MET — every AR has a dispositioned EGD; no open gaps | Phase A.2 seven ADRs; EGD-0008/0009 |
| L3 | Implementation Traceable | MET — full Traceability Matrix established | Phase A.3 §7 |
| L4 | Implementation Verified | NOT MET — pending WP-0001 (documentation revision published) and WP-0002 (RLS verification completed with written confirmation) | Phase A.3 §Certification Framework |
| L5 | Architecture Certified | NOT MET — pending L4 plus a closed-loop re-assessment (a Phase A.1-style realization audit re-run against the revised architecture) | Phase A.3 §Certification Framework; Phase A.2 §9 |

Outstanding certification conditions: certification progresses from L3 to L4 concurrently with Phase B rather than as a separate program — L4 requires WP-0001 and WP-0002 completion; L5 additionally requires a future closed-loop re-assessment not yet scheduled.

# 10.2.13 — Enterprise KPI Dashboard

Reused unchanged from Phase A.3 §10 (baseline) and Phase B §11 (end-of-Wave-2 targets).

| KPI | Metric | Baseline | Target |
| --- | --- | --- | --- |
| KPI-01 | Architecture Conformance % | 35/100 | ≥90 |
| KPI-02 | Documentation Accuracy % | 30/100 | 100 |
| KPI-03 | Overall Governance Compliance % | 48/100 | ≥70 |
| KPI-04 | Approved Variances (count) | 4 | Stable or declining |
| KPI-05 | Deferred Decisions (count) | 4 | Declining as triggers fire |
| KPI-06 | RLS Coverage % | Confirmed on 2 tables; unverified elsewhere | 100% confirmed |
| KPI-07 | Governance Decision Traceability % | 70/100 | 100 |
| KPI-08 | Ownership Assignment % | 0% | 100% on WP-0006 |
| KPI-09 | Technical Debt by Class (Crit/Strat/Tact/Accept) | 1/1/1/1 | 0 Critical on WP-0002 |
| KPI-10 | Architecture Review SLA | Not yet defined | Quarterly, standing |

# 10.2.14 — Overall Enterprise Realization Posture

| Readiness Dimension | Status |
| --- | --- |
| Architecture Readiness | L1–L3 met; established and fully dispositioned |
| Engineering Readiness | Design and implementation blueprint complete for all six WPs; zero executed |
| Repository Readiness | Sound and evidenced for Documentation, Database, and Test; Not Evidenced for Backend, Frontend, Infrastructure; Reserved for Integration and AI |
| Governance Readiness | Complete — zero undispositioned gaps |
| Verification Readiness | Startable; two of six WPs execute-ready today |
| Risk Readiness | READY WITH CONDITIONS — every risk carries a mitigation WP or monitoring cadence |
| Acceptance Readiness | READY WITH CONDITIONS — Wave 1 acceptance-ready immediately |
| Certification Readiness | L1–L3 MET; L4–L5 NOT MET |

Overall Enterprise Engineering Status: READY WITH CONDITIONS.

Overall Enterprise Execution Posture: Wave 1 (WP-0002, WP-0006) is immediately executable with zero blocking dependency; Wave 2 (WP-0001, WP-0004, WP-0005) is ready to follow; Wave 3 (WP-0003) is monitoring-ready, not execution-ready, pending its trigger.

Overall Executive Assessment: Every readiness dimension across architecture, engineering, repository, governance, verification, risk, and acceptance converges on a single outstanding condition — named, accountable ownership (KPI-08) has not yet been assigned. This finding is unchanged from Phase A.3 §15 through Section 9, and is reported here, not re-derived.

Overall Enterprise Realization Readiness: Defined but not yet Realized. The engineering execution governance framework (Sections 1–9) is complete for all six approved Work Packages; execution itself has not begun.

End of Section 10.2. This document introduces no new engineering work, governance decision, or readiness score beyond what ERP-01 Phase A.1 through Phase C Section 9 already established.