ERP-01 — Phase CERP-01 — Phase C

Section 10.4 — Portfolio Control Dashboard

HireRise Career Intelligence Platform

Enterprise Portfolio Governance View of the ERP-01 Realization Program

Version 1.0 | Status: DRAFT FOR REVIEW

Target-State Architecture & Engineering Planning Artifact — Not Evidence of an Operating Governance Body

## A Note on Governance Framing

This document is an architecture and engineering planning artifact. Portfolios, waves, milestones, and the governance roles referenced below describe target-state governance architecture for the HireRise platform — a structure the program is designed to grow into — not evidence that a chartered Enterprise Architecture Board, Portfolio Management Office, Executive Steering Committee, or certification authority currently exists or has operated. Every governance role referenced in this document is a defined future governance role or architectural responsibility, consistent with ERP-01 Phase A.3's permanent-identifier and evidence-first principles.

Every dashboard element below is reused, unchanged, from ERP-01 Phase A.3, Phase B, and Phase C Sections 1 through 10.3. This document introduces no new portfolio, Work Package, governance decision, executive metric, readiness calculation, or certification outcome. Where evidence does not exist, this document states "Not Evidenced in Current Baseline." Where content depends on a future realization phase, this document states "Reserved for Future Realization Phases."

# 10.4 Portfolio Control Dashboard

## 10.4.1 — Executive Portfolio Overview

### Purpose of Portfolio Governance

Section 10.3 (Executive Work Package Dashboard) reports the status, readiness, and executive decision for each of the six approved Work Packages individually. This section, Section 10.4, exists to give the Executive Steering Committee construct a single portfolio-level view without requiring a Work-Package-by-Work-Package review: it groups those same six Work Packages, and the two remaining reserved portfolio placeholders, into the eight-portfolio structure Phase B established (Phase B §3), and reports each portfolio's health, readiness, governance status, dependencies, and recommended executive posture.

### Relationship with Section 10.3

This section performs no new analysis. Every portfolio-level status, readiness rating, and executive assessment below is a direct roll-up of figures already reported in Phase B (Enterprise Architecture Realization Roadmap & Portfolio Plan), Section 10.1 (Executive Overview), Section 10.2 (Enterprise Engineering Status Dashboard), and Section 10.3 (Executive Work Package Dashboard). Work-Package-level detail is repeated here only where necessary to explain portfolio-level status; the authoritative Work Package profiles remain Section 10.3 §10.3.3.

### Portfolio Reporting Philosophy

The eight-portfolio structure is a permanent, numbered architectural construct established in Phase B §3, spanning data, security, AI, business capability, knowledge, integration, operations, and governance. Of these eight, three currently carry evidenced Work Packages — Portfolio 1 (Enterprise Data Platform), Portfolio 2 (Enterprise Security), and Portfolio 8 (Governance & Quality) — because those are the only domains in which a Phase A.1-style realization assessment has been performed to date (Phase A.3, single domain: the student-academic physical data model). The remaining five portfolios are retained as named, numbered structural placeholders so future ERP-01 phases can populate them without renumbering, consistent with Phase A.3's permanent-identifier policy. They carry zero Work Packages, zero readiness scores, and zero risk ratings until a corresponding realization assessment produces Architecture Requirement and Enterprise Governance Decision evidence in that domain.

### Executive Oversight Objectives

At the portfolio level, this dashboard exists to let an Executive Steering Committee construct confirm, for each active portfolio, how many Work Packages are proceeding, monitored, or deferred; confirm, for each reserved portfolio, that its reserved status is correctly assessed as Not Ready rather than Ready with Conditions; and identify the single cross-cutting condition — unassigned governance ownership (KPI-08 = 0%) — that gates full execution across every active portfolio simultaneously.

### Evidence-First Reporting Principle

Every figure in Sections 10.4.2 through 10.4.9 is reused, unchanged, from the cited approved repository. No new portfolio, Work Package, governance decision, readiness score, or certification outcome is introduced. Where a figure in one source document appears to use a different counting convention than a later, more granular source, this document states both and defers to the more granular, more recently confirmed figure — see the note in Section 10.4.2.

## 10.4.2 — Enterprise Portfolio Summary Dashboard

All values below are reused from Phase B §3 (Enterprise Portfolio Structure), Section 10.2 §10.2.5 (Portfolio Dashboard), and Section 10.3 (Portfolio Visibility, §10.3.1). No new portfolio status is assigned.

| # | Portfolio | Objective (Summary) | Work Packages | Wave(s) | Status | Executive Assessment |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Enterprise Data Platform | Realize the Architecture Requirements governing the student-academic physical data model (Phase A.3 domain scope) — canonical naming, documentation accuracy, and structural conformance of the live schema. | WP-0001, WP-0003, WP-0004, WP-0005 | Wave 2 (WP-0001, WP-0004, WP-0005); Wave 3 (WP-0003, trigger-gated) | Active — 4 evidenced Work Packages | Ready to proceed in Wave 2; recommended to begin after Portfolio 8 assigns an accountable owner |
| 2 | Enterprise Security | Close the baseline's Critical-until-verified Row-Level Security gap through query-based verification of RLS coverage on student-owned tables. | WP-0002 | Wave 1 | Active — 1 evidenced Work Package | Highest-priority Wave 1 item; RLS confirmed today only on 2 of 4 named table groups (Section 10.3 §10.3.8) |
| 3 | Enterprise AI | Reserved for Future Realization Phases — anticipated to cover AI-domain capability once a Phase A.1-style realization assessment exists for that domain (Phase B introduction). | None | Unassigned | Reserved for Future Realization Phases | Reserved for Future Realization Phases |
| 4 | Business Capabilities | Reserved for Future Realization Phases — anticipated to cover business-capability architecture once a corresponding realization assessment exists (Phase B introduction). | None | Unassigned | Reserved for Future Realization Phases | Reserved for Future Realization Phases |
| 5 | Knowledge Platform | Reserved for Future Realization Phases — anticipated to cover knowledge-platform architecture once a corresponding realization assessment exists (Phase B introduction). | None | Unassigned | Reserved for Future Realization Phases | Reserved for Future Realization Phases |
| 6 | Integration Platform | Reserved for Future Realization Phases — anticipated to cover integration architecture once a corresponding realization assessment exists (Phase B introduction). | None | Unassigned | Reserved for Future Realization Phases | Reserved for Future Realization Phases |
| 7 | Operations & Observability | Reserved for Future Realization Phases — anticipated to cover operations and observability architecture once a corresponding realization assessment exists (Phase B introduction). | None | Unassigned | Reserved for Future Realization Phases | Reserved for Future Realization Phases |
| 8 | Governance & Quality | Assign named, accountable owners to every unassigned governance role — the organizational precondition for every other Work Package's accountable execution (Phase A.3 AP-009). | WP-0006 | Wave 1 | Active — 1 evidenced Work Package, treated as the portfolio's own precondition | Single highest-leverage action available in the current roadmap (Section 10.3 §10.3.8) |

Evidence Note on Portfolio-Count Terminology

Phase B §1 and §12, and Section 10.2 §10.2.5, describe "2 of 8 portfolios active" (Enterprise Data Platform and Governance & Quality), while Phase B §3's own Enterprise Portfolio Structure table and Section 10.3 §10.3.1 (Portfolio Visibility) both list Portfolio 2 (Enterprise Security, WP-0002) as Active with 1 evidenced Work Package alongside Portfolios 1 and 8. This dashboard reuses Section 10.3's later, Work-Package-level-confirmed figure — three currently-active portfolios — as the authoritative count, consistent with the evidence-first principle of preferring the more granular, more recently confirmed source rather than silently resolving the discrepancy. Portfolios 3 through 7 are Reserved for Future Realization Phases under both framings.

## 10.4.3 — Portfolio Executive Profiles

An executive profile for each of the eight portfolios defined in Phase B §3, consolidating Phase B, Section 10.1, Section 10.2, and Section 10.3 without re-derivation.

### Portfolio 1 — Enterprise Data Platform

| Portfolio ID | Portfolio 1 |
| --- | --- |
| Official Name | Enterprise Data Platform |
| Strategic Objective | Realize the Architecture Requirements governing the student-academic physical data model (Phase A.3 domain scope) — canonical naming, documentation accuracy, and structural conformance of the live schema. |
| Scope | Student-academic physical data model domain (Phase A.3 scope) |
| Business Capability Supported | Not Evidenced in Current Baseline |
| Architecture Requirements Covered | AR-0002, AR-0003, AR-0004, AR-0007 (extension) |
| Enterprise Governance Decisions Covered | EGD-0002, EGD-0003, EGD-0004, EGD-0007 (extension) |
| Work Packages Assigned | WP-0001, WP-0003, WP-0004, WP-0005 |
| Repository Impact | Documentation Repository (WP-0001, WP-0004) and Database Repository (WP-0002/0003/0004/0005 conditional) — Section 3 |
| Engineering Readiness | Not yet started; KPI-02 Documentation Accuracy baseline 30/100 (Section 10.2 §10.2.7) |
| Governance Readiness | Complete — every Work Package traces to a dispositioned Enterprise Governance Decision (Phase B §14) |
| Verification Readiness | Verification methods defined (Sections 7, 9); zero Work Packages verified to date (Section 10.3 §10.3.8) |
| Risk Posture | Documentation/maintainability risk rated High (Phase A.1 §13), remedied by WP-0001; all other identified risks in this portfolio have a defined, scoped mitigation (Phase B §14) |
| Acceptance Readiness | Fully defined acceptance criteria (Section 9); zero Work Packages formally accepted (Section 10.3 §10.3.8) |
| Certification Readiness | Contributes toward the Data Platform Ready milestone and Certification Level L4 (Phase B §6) |
| Portfolio Dependencies | Benefits from Portfolio 8 (WP-0006 → WP-0001 recommended sequencing) and Portfolio 2 (WP-0002 verification template reused by WP-0005); neither is a blocking dependency for Wave 2 (Phase B §7). |
| Executive Commentary | Assessed Ready or Ready with Conditions within Wave 2–3; not yet executed as of this dashboard (Section 10.3 §10.3.8). |

### Portfolio 2 — Enterprise Security

| Portfolio ID | Portfolio 2 |
| --- | --- |
| Official Name | Enterprise Security |
| Strategic Objective | Close the baseline's Critical-until-verified Row-Level Security gap through query-based verification of RLS coverage on student-owned tables. |
| Scope | Student-academic physical data model domain (Phase A.3 scope) |
| Business Capability Supported | Not Evidenced in Current Baseline |
| Architecture Requirements Covered | AR-0007 |
| Enterprise Governance Decisions Covered | EGD-0007 |
| Work Packages Assigned | WP-0002 |
| Repository Impact | Database Repository — sound independently of Phase A conformance; no integrity or engineering-quality blocker found (Section 10.2 §10.2.7) |
| Engineering Readiness | Not started; query-based RLS verification method defined and reusable as a template for Portfolio 1 (WP-0005) |
| Governance Readiness | Complete — EGD-0007 Accepted, in progress |
| Verification Readiness | Written RLS confirmation with query evidence is the defined method (Phase B §2); not yet executed |
| Risk Posture | High if the coverage gap is confirmed; this is the roadmap's one Critical-until-verified item (Phase B §1) |
| Acceptance Readiness | Fully defined acceptance criteria; zero accepted to date |
| Certification Readiness | Closes AR-0007 toward the Critical Security Complete milestone and Certification Level L4 (Phase B §6) |
| Portfolio Dependencies | None — immediately startable with zero blocking dependency (Phase B §7). |
| Executive Commentary | Assessed Ready or Ready with Conditions within Wave 1; not yet executed as of this dashboard (Section 10.3 §10.3.8). |

### Portfolio 3 — Enterprise AI

| Portfolio ID | Portfolio 3 |
| --- | --- |
| Official Name | Enterprise AI |
| Strategic Objective | Reserved for Future Realization Phases — anticipated to cover AI-domain capability once a Phase A.1-style realization assessment exists for that domain (Phase B introduction). |
| Scope | Reserved for Future Realization Phases |
| Business Capability Supported | Not Evidenced in Current Baseline |
| Architecture Requirements Covered | Not Evidenced in Current Baseline |
| Enterprise Governance Decisions Covered | Not Evidenced in Current Baseline |
| Work Packages Assigned | None |
| Repository Impact | Not Evidenced in Current Baseline |
| Engineering Readiness | Not Evidenced in Current Baseline |
| Governance Readiness | Not Evidenced in Current Baseline |
| Verification Readiness | Not Evidenced in Current Baseline |
| Risk Posture | Not Evidenced in Current Baseline |
| Acceptance Readiness | Not Evidenced in Current Baseline |
| Certification Readiness | Not Evidenced in Current Baseline |
| Portfolio Dependencies | Blocked on the prerequisite realization assessment that would produce Architecture Requirement and Enterprise Governance Decision evidence in this domain; no Work-Package-level dependency exists because no Work Package exists yet (Phase B §7). |
| Executive Commentary | Correctly assessed as Not Ready, not Ready with Conditions — no architecture readiness exists in this domain (Phase B §14). |

### Portfolio 4 — Business Capabilities

| Portfolio ID | Portfolio 4 |
| --- | --- |
| Official Name | Business Capabilities |
| Strategic Objective | Reserved for Future Realization Phases — anticipated to cover business-capability architecture once a corresponding realization assessment exists (Phase B introduction). |
| Scope | Reserved for Future Realization Phases |
| Business Capability Supported | Not Evidenced in Current Baseline |
| Architecture Requirements Covered | Not Evidenced in Current Baseline |
| Enterprise Governance Decisions Covered | Not Evidenced in Current Baseline |
| Work Packages Assigned | None |
| Repository Impact | Not Evidenced in Current Baseline |
| Engineering Readiness | Not Evidenced in Current Baseline |
| Governance Readiness | Not Evidenced in Current Baseline |
| Verification Readiness | Not Evidenced in Current Baseline |
| Risk Posture | Not Evidenced in Current Baseline |
| Acceptance Readiness | Not Evidenced in Current Baseline |
| Certification Readiness | Not Evidenced in Current Baseline |
| Portfolio Dependencies | Blocked on the prerequisite realization assessment that would produce Architecture Requirement and Enterprise Governance Decision evidence in this domain; no Work-Package-level dependency exists because no Work Package exists yet (Phase B §7). |
| Executive Commentary | Correctly assessed as Not Ready, not Ready with Conditions — no architecture readiness exists in this domain (Phase B §14). |

### Portfolio 5 — Knowledge Platform

| Portfolio ID | Portfolio 5 |
| --- | --- |
| Official Name | Knowledge Platform |
| Strategic Objective | Reserved for Future Realization Phases — anticipated to cover knowledge-platform architecture once a corresponding realization assessment exists (Phase B introduction). |
| Scope | Reserved for Future Realization Phases |
| Business Capability Supported | Not Evidenced in Current Baseline |
| Architecture Requirements Covered | Not Evidenced in Current Baseline |
| Enterprise Governance Decisions Covered | Not Evidenced in Current Baseline |
| Work Packages Assigned | None |
| Repository Impact | Not Evidenced in Current Baseline |
| Engineering Readiness | Not Evidenced in Current Baseline |
| Governance Readiness | Not Evidenced in Current Baseline |
| Verification Readiness | Not Evidenced in Current Baseline |
| Risk Posture | Not Evidenced in Current Baseline |
| Acceptance Readiness | Not Evidenced in Current Baseline |
| Certification Readiness | Not Evidenced in Current Baseline |
| Portfolio Dependencies | Blocked on the prerequisite realization assessment that would produce Architecture Requirement and Enterprise Governance Decision evidence in this domain; no Work-Package-level dependency exists because no Work Package exists yet (Phase B §7). |
| Executive Commentary | Correctly assessed as Not Ready, not Ready with Conditions — no architecture readiness exists in this domain (Phase B §14). |

### Portfolio 6 — Integration Platform

| Portfolio ID | Portfolio 6 |
| --- | --- |
| Official Name | Integration Platform |
| Strategic Objective | Reserved for Future Realization Phases — anticipated to cover integration architecture once a corresponding realization assessment exists (Phase B introduction). |
| Scope | Reserved for Future Realization Phases |
| Business Capability Supported | Not Evidenced in Current Baseline |
| Architecture Requirements Covered | Not Evidenced in Current Baseline |
| Enterprise Governance Decisions Covered | Not Evidenced in Current Baseline |
| Work Packages Assigned | None |
| Repository Impact | Not Evidenced in Current Baseline |
| Engineering Readiness | Not Evidenced in Current Baseline |
| Governance Readiness | Not Evidenced in Current Baseline |
| Verification Readiness | Not Evidenced in Current Baseline |
| Risk Posture | Not Evidenced in Current Baseline |
| Acceptance Readiness | Not Evidenced in Current Baseline |
| Certification Readiness | Not Evidenced in Current Baseline |
| Portfolio Dependencies | Blocked on the prerequisite realization assessment that would produce Architecture Requirement and Enterprise Governance Decision evidence in this domain; no Work-Package-level dependency exists because no Work Package exists yet (Phase B §7). |
| Executive Commentary | Correctly assessed as Not Ready, not Ready with Conditions — no architecture readiness exists in this domain (Phase B §14). |

### Portfolio 7 — Operations & Observability

| Portfolio ID | Portfolio 7 |
| --- | --- |
| Official Name | Operations & Observability |
| Strategic Objective | Reserved for Future Realization Phases — anticipated to cover operations and observability architecture once a corresponding realization assessment exists (Phase B introduction). |
| Scope | Reserved for Future Realization Phases |
| Business Capability Supported | Not Evidenced in Current Baseline |
| Architecture Requirements Covered | Not Evidenced in Current Baseline |
| Enterprise Governance Decisions Covered | Not Evidenced in Current Baseline |
| Work Packages Assigned | None |
| Repository Impact | Not Evidenced in Current Baseline |
| Engineering Readiness | Not Evidenced in Current Baseline |
| Governance Readiness | Not Evidenced in Current Baseline |
| Verification Readiness | Not Evidenced in Current Baseline |
| Risk Posture | Not Evidenced in Current Baseline |
| Acceptance Readiness | Not Evidenced in Current Baseline |
| Certification Readiness | Not Evidenced in Current Baseline |
| Portfolio Dependencies | Blocked on the prerequisite realization assessment that would produce Architecture Requirement and Enterprise Governance Decision evidence in this domain; no Work-Package-level dependency exists because no Work Package exists yet (Phase B §7). |
| Executive Commentary | Correctly assessed as Not Ready, not Ready with Conditions — no architecture readiness exists in this domain (Phase B §14). |

### Portfolio 8 — Governance & Quality

| Portfolio ID | Portfolio 8 |
| --- | --- |
| Official Name | Governance & Quality |
| Strategic Objective | Assign named, accountable owners to every unassigned governance role — the organizational precondition for every other Work Package's accountable execution (Phase A.3 AP-009). |
| Scope | Student-academic physical data model domain (Phase A.3 scope) |
| Business Capability Supported | Not Evidenced in Current Baseline |
| Architecture Requirements Covered | N/A — organizational Work Package, not tied to a single Architecture Requirement |
| Enterprise Governance Decisions Covered | AP-009; all nine Enterprise Governance Decisions (owner field currently unassigned on each) |
| Work Packages Assigned | WP-0006 |
| Repository Impact | N/A — organizational action; no documentation, database, or code repository impact evidenced |
| Engineering Readiness | N/A — organizational assignment activity |
| Governance Readiness | This is the governance gap itself: KPI-08 Ownership Assignment = 0% (Phase B §11) |
| Verification Readiness | N/A — verified by KPI-08 reaching 100%, not by a technical verification method |
| Risk Posture | The single largest bottleneck in the roadmap — organizational, not technical (Phase B §7); blocking, but not itself risky |
| Acceptance Readiness | N/A — organizational action; not carrying Work-Package-style acceptance criteria in current evidence |
| Certification Readiness | Unlocks the Governance Operational milestone, the entry criterion for every subsequent milestone (Phase B §6) |
| Portfolio Dependencies | None upstream; is the recommended precondition for Portfolio 1's WP-0001 and the organizational bottleneck referenced across the roadmap (Phase B §7). |
| Executive Commentary | Reserved for Future Realization Phases does not apply — this portfolio is active and is assessed as the single highest-leverage, lowest-risk action in the current roadmap (Section 10.3 §10.3.8). |

## 10.4.4 — Portfolio Dependency Dashboard

Reuses only the dependency relationships documented in Phase B §7 (Critical Path Analysis). No new dependency is introduced.

| Portfolio | Depends On | Enables | Blocking Conditions | Dependency Status | Executive Assessment |
| --- | --- | --- | --- | --- | --- |
| 1 — Enterprise Data Platform | Recommended (non-blocking): Portfolio 8 ownership assignment before WP-0001 authorship; Portfolio 2's verification template reused by WP-0005. | Not evidenced — no downstream portfolio depends on Portfolio 1. | WP-0003 (Wave 3) blocked on external row-count/growth data; not yet gathered. | Partially Ready | Wave 2 items ready to proceed; Wave 3 item correctly held pending its trigger, not neglected (Phase B §7). |
| 2 — Enterprise Security | None — no blocking or non-blocking dependency identified. | Portfolio 1: WP-0002's query-based RLS verification method is the template WP-0005 reuses (non-blocking benefit). | None. | Fully Ready | Immediately startable; zero blocking dependency; highest-priority Wave 1 item (Phase B §7). |
| 3 — Enterprise AI | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Absence of a Phase A.1-style realization assessment producing Architecture Requirement / Enterprise Governance Decision evidence in this domain. | Not Ready | Reserved for Future Realization Phases |
| 4 — Business Capabilities | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Absence of a Phase A.1-style realization assessment in this domain. | Not Ready | Reserved for Future Realization Phases |
| 5 — Knowledge Platform | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Absence of a Phase A.1-style realization assessment in this domain. | Not Ready | Reserved for Future Realization Phases |
| 6 — Integration Platform | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Absence of a Phase A.1-style realization assessment in this domain. | Not Ready | Reserved for Future Realization Phases |
| 7 — Operations & Observability | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Absence of a Phase A.1-style realization assessment in this domain. | Not Ready | Reserved for Future Realization Phases |
| 8 — Governance & Quality | None — no blocking or non-blocking dependency identified. | Portfolio 1: WP-0006 → WP-0001 mandatory sequencing (Phase B §7); referenced across the roadmap as the precondition for every Work Package's accountable execution. | None on Portfolio 8 itself. | Fully Ready — Critical Path Origin | Single highest-leverage, zero-dependency action in the current roadmap (Section 10.3 §10.3.8). |

## 10.4.5 — Portfolio Readiness Dashboard

Reuses readiness findings from Phase B §14 (Phase B Readiness Assessment), Section 10.2 §10.2.7 (Repository Readiness Status), and Section 10.3 §10.3.2/§10.3.8. No new score is calculated.

| Portfolio | Engineering | Repository | Governance | Verification | Risk | Acceptance | Certification |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 — Enterprise Data Platform | Not yet started; KPI-02 Documentation Accuracy baseline 30/100 (Section 10.2 §10.2.7) | Documentation Repository (WP-0001, WP-0004) and Database ... | Complete — every Work Package traces to a dispositioned Enterprise Governance Decision ... | Verification methods defined (Sections 7, 9); zero Work Packages ve... | Documentation/maintainability risk rated High (Phase A.1 §13), reme... | Fully defined acceptance criteria (Section 9); zero Work Packages f... | Contributes toward the Data Platform Ready milestone and Certificat... |
| 2 — Enterprise Security | Not started; query-based RLS verification method defined and reusable as a template for... | Database Repository — sound independently of Phase A conf... | Complete — EGD-0007 Accepted, in progress | Written RLS confirmation with query evidence is the defined method ... | High if the coverage gap is confirmed; this is the roadmap's one Cr... | Fully defined acceptance criteria; zero accepted to date | Closes AR-0007 toward the Critical Security Complete milestone and ... |
| 3 — Enterprise AI | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline |
| 4 — Business Capabilities | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline |
| 5 — Knowledge Platform | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline |
| 6 — Integration Platform | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline |
| 7 — Operations & Observability | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline | Not Evidenced in Current Baseline |
| 8 — Governance & Quality | N/A — organizational assignment activity | N/A — organizational action; no documentation, database, ... | This is the governance gap itself: KPI-08 Ownership Assignment = 0% (Phase B §11) | N/A — verified by KPI-08 reaching 100%, not by a technical verifica... | The single largest bottleneck in the roadmap — organizational, not ... | N/A — organizational action; not carrying Work-Package-style accept... | Unlocks the Governance Operational milestone, the entry criterion f... |

Full, unabbreviated readiness statements for each portfolio appear in the Portfolio Executive Profiles (Section 10.4.3).

## 10.4.6 — Portfolio Governance Dashboard

| Governance Ownership | KPI-08 (Ownership Assignment) = 0% across all nine Enterprise Governance Decisions (EGD-0001–EGD-0009), portfolio-wide (Phase B §1, §11). No portfolio — active or reserved — currently has a named, accountable owner. |
| --- | --- |
| Portfolio Accountability | Governance roles are identified in Phase B §9 but zero are currently named. This is described in Phase B §14 as the plan's single readiness gap, and is the objective of Portfolio 8 / WP-0006. |
| Enterprise Governance Decisions | Nine Enterprise Governance Decisions (EGD-0001–EGD-0009) are dispositioned in Phase A.3. All six approved Work Packages trace to an already-dispositioned EGD; none requires new governance to proceed (Phase B §2). |
| Architecture Traceability | Every figure in this dashboard follows the cascade established in Section 10.1: Repository Evidence → Implementation Status → Work Package → Portfolio → Certification Level. No dashboard element in this section breaks that chain. |
| Outstanding Governance Conditions | (1) Unassigned ownership (KPI-08 = 0%), recurring across every Work Package and portfolio profile — the single condition Portfolio 8 / WP-0006 exists to resolve. (2) RLS coverage confirmed today on only 2 of 4 named table groups (Portfolio 2 / WP-0002). (3) Row-count/growth data for WP-0003 (Portfolio 1) not yet gathered, so the EGD-0004 trigger cannot yet be assessed (Section 10.3 §10.3.8). |

## 10.4.7 — Portfolio Investment & Priority Dashboard

Reuses sequencing exclusively from Phase B §5 (Enterprise Release Strategy) and Section 10.3 §10.3.8 (Executive Priorities). No new investment priority is introduced; this program does not report cost or budget figures, consistent with Phase B §12's finding that no cost baseline exists in any source document.

| Portfolio | Business Priority | Wave Assignment | Executive Priority | Current Constraints | Recommended Approved Next Action |
| --- | --- | --- | --- | --- | --- |
| 8 — Governance & Quality | Critical — organizational precondition for every other Work Package's accountable execution. | Wave 1 | #1 (Section 10.3 §10.3.8) | None — immediately startable. | Name the five accountable owners (Section 10.3 §10.3.7). |
| 2 — Enterprise Security | High — closes the baseline's one Critical-until-verified security gap. | Wave 1 | #2 (Section 10.3 §10.3.8) | RLS confirmed today on only 2 of 4 named table groups. | Execute query-based RLS verification on the 2 remaining table groups (Section 10.3 §10.3.7). |
| 1 — Enterprise Data Platform | Medium-High — resolves the baseline's top-rated confirmed risk (documentation drift); Wave 3 item is time-sensitive but correctly trigger-gated. | Wave 2 (WP-0001, WP-0004, WP-0005); Wave 3 (WP-0003) | #3 and #4 (Section 10.3 §10.3.8) | WP-0003 blocked on external row-count/growth data not yet gathered. | Sequence WP-0001, WP-0004, WP-0005 into Wave 2 following Wave 1 completion; continue quarterly monitoring of WP-0003's trigger conditions without initiating assessment work prematurely. |
| 3 — Enterprise AI | Not Evidenced in Current Baseline | Unassigned (Wave 4–5 unpopulated) | Reserved for Future Realization Phases | No Architecture Requirement / Enterprise Governance Decision evidence exists in this domain. | None scheduled; population requires a future Phase A.1-style realization assessment (Phase B §3). |
| 4 — Business Capabilities | Not Evidenced in Current Baseline | Unassigned | Reserved for Future Realization Phases | No Architecture Requirement / Enterprise Governance Decision evidence exists in this domain. | None scheduled; population requires a future realization assessment. |
| 5 — Knowledge Platform | Not Evidenced in Current Baseline | Unassigned | Reserved for Future Realization Phases | No Architecture Requirement / Enterprise Governance Decision evidence exists in this domain. | None scheduled; population requires a future realization assessment. |
| 6 — Integration Platform | Not Evidenced in Current Baseline | Unassigned | Reserved for Future Realization Phases | No Architecture Requirement / Enterprise Governance Decision evidence exists in this domain. | None scheduled; population requires a future realization assessment. |
| 7 — Operations & Observability | Not Evidenced in Current Baseline | Unassigned | Reserved for Future Realization Phases | No Architecture Requirement / Enterprise Governance Decision evidence exists in this domain. | None scheduled; population requires a future realization assessment. |

## 10.4.8 — Executive Portfolio Decision Matrix

Every decision below reuses an existing governance outcome (Phase A.3 EGD disposition, Phase B sequencing, Section 10.3 Work Package decisions) rather than creating a new one.

| Portfolio | Executive Decision | Supporting Evidence | Blocking Conditions | Immediate Next Approved Action | Executive Recommendation |
| --- | --- | --- | --- | --- | --- |
| 1 — Enterprise Data Platform | Proceed (WP-0001, WP-0004, WP-0005); Monitor (WP-0003) | EGD-0002, EGD-0003, EGD-0007 (extension) Accepted; EGD-0004 Deferred with quarterly-review VAR-04 | WP-0003 external row-count/growth data not gathered; trigger not fired | Sequence WP-0001/0004/0005 into Wave 2; continue quarterly monitoring for WP-0003 | Begin Wave 2 items after Portfolio 8; do not begin WP-0003 assessment until its trigger fires |
| 2 — Enterprise Security | Proceed | EGD-0007 Accepted, in progress | None | Execute RLS verification on the 2 remaining table groups | Begin immediately — highest-priority Wave 1 item |
| 8 — Governance & Quality | Proceed | AP-009; all nine EGD owner fields currently unassigned | None on Portfolio 8 itself | Name the five accountable owners | Begin immediately — the single highest-leverage action available |
| 3–7 — Reserved Portfolios | Not Ready — no Proceed, Monitor, or Defer decision is evidenced | Not Evidenced in Current Baseline | Absence of a Phase A.1-style realization assessment producing AR / EGD evidence in each domain | None | Reserved for Future Realization Phases; do not schedule until evidence exists (Phase B §14) |

## 10.4.9 — Executive Summary

### Current Portfolio Maturity

Three of eight portfolios — Enterprise Data Platform, Enterprise Security, and Governance & Quality — carry evidenced Work Packages; five remain reserved, named, and numbered structural placeholders pending future realization assessments. Architecture Conformance stands at 35/100 (KPI-01 baseline); overall Enterprise Governance stands at 48/100 (KPI-03), unchanged from Phase B §1.

### Portfolio Execution Readiness

Wave 1 (Portfolio 2 and Portfolio 8) is immediately executable with zero blocking dependency. Wave 2 (Portfolio 1's WP-0001, WP-0004, WP-0005) is ready to follow. Wave 3 (Portfolio 1's WP-0003) is monitoring-ready, not execution-ready, pending its external trigger. As of this dashboard, zero of six approved Work Packages have been executed, verified, or formally accepted (Section 10.3 §10.3.8).

### Portfolio Governance Maturity

Governance ownership is the single condition recurring across every active portfolio: KPI-08 (Ownership Assignment) = 0%. All nine Enterprise Governance Decisions are dispositioned and none of the six approved Work Packages requires new governance to proceed — the gap is organizational assignment, not governance disposition.

### Outstanding Portfolio Conditions

- Named, accountable ownership (KPI-08 = 0%) — the single condition recurring across Portfolio 1, Portfolio 2, and Portfolio 8, resolved directly by Portfolio 8's WP-0006.

- Portfolio 2's RLS coverage is confirmed today on only 2 of 4 named table groups.

- Portfolio 1's WP-0003 row-count/growth data has not yet been gathered, so its trigger cannot yet be assessed.

- Portfolios 3 through 7 have no Architecture Requirement or Enterprise Governance Decision evidence and remain correctly assessed as Not Ready.

### Executive Priorities

- Execute Portfolio 8 (WP-0006, ownership assignment) — the highest-leverage, zero-dependency action available, unlocking accountable execution across every other portfolio.

- Execute Portfolio 2 (WP-0002, RLS verification) in parallel — closes the baseline's one Critical-until-verified security gap.

- Sequence Portfolio 1's WP-0001, WP-0004, and WP-0005 into Wave 2 following Wave 1 completion.

- Continue quarterly monitoring of Portfolio 1's WP-0003 trigger conditions without initiating assessment work prematurely.

- Do not schedule Portfolios 3 through 7 until a future ERP-01 phase produces AR/EGD evidence in each respective domain.

### Overall Portfolio Realization Posture

Defined but not yet Realized at the portfolio level, matching the maturity rating recorded in Phase A.3 §12 and confirmed throughout Sections 1 through 10.3. Every active portfolio is fully specified at the design and blueprint level; none has moved into execution.

| Overall Portfolio Readiness | READY WITH CONDITIONS — Wave 1 (Portfolio 2, Portfolio 8) may begin immediately; the single attached condition is Resource Readiness (0% ownership assigned), the same condition Phase A.3 identified as universal (Phase B §14). |
| --- | --- |
| Executive Portfolio Assessment | 3 of 8 portfolios active; 5 correctly reserved pending future realization assessments. No portfolio carries an unmitigated or unmonitored risk. The roadmap's single blocking bottleneck is organizational (ownership), not technical. |
| Portfolio Transition Readiness | Not Evidenced in Current Baseline — No approved repository defines a Phase D scope, entry criteria, or transition plan; ERP-01 as approved concludes its currently-governed scope at Phase C. Any Phase D portfolio content would require a new, approved realization phase and is Reserved for Future Realization Phases. |

End of Section 10.4. This document introduces no new portfolio, Work Package, engineering activity, governance decision, or readiness score beyond what ERP-01 Phase A.1 through Phase C Section 10.3 already established. This document does not begin Section 10.5.