ERP-01 — Phase C

Section 10.5 — Executive Wave Progress Dashboard

HireRise Career Intelligence Platform

Executive Realization View of Approved Implementation Waves

Version 1.0 | Status: DRAFT FOR REVIEW

Target-State Architecture & Engineering Planning Artifact — Not Evidence of an Operating Governance Body

### A Note on Governance Framing

This document is an architecture and engineering planning artifact. Waves, dependencies, readiness ratings, and the governance roles referenced below describe target-state governance architecture for the HireRise platform — a structure the program is designed to grow into — not evidence that a chartered Enterprise Architecture Board, Portfolio Management Office, Executive Steering Committee, or certification authority currently exists or has operated. Every governance role referenced in this document is a defined future governance role or architectural responsibility, consistent with ERP-01 Phase A.3's permanent-identifier and evidence-first principles.

Every dashboard element below is reused, unchanged, from ERP-01 Phase A.3, Phase B, and Phase C Sections 1 through 10.4. This document introduces no new wave, Work Package, portfolio, governance decision, readiness calculation, executive metric, or critical-path activity. Where evidence does not exist, this document states "Not Evidenced in Current Baseline." Where content depends on a future realization phase, this document states "Reserved for Future Realization Phases."

# 10.5 Executive Wave Progress Dashboard

## 10.5.1 — Executive Wave Overview

### Purpose of Wave Management

ERP-01 Phase B (§5, Enterprise Release Strategy) defines five realization waves as the mechanism for sequencing the six approved Work Packages (WP-0001–WP-0006) into an executable order. A wave is not a calendar period; it is a dependency-derived grouping — Work Packages are assigned to a wave because their preconditions are satisfied at that point in the sequence, not because a target date was set for them. Section 10.5 exists to give the Executive Steering Committee construct a single realization-sequencing view of the program: which waves are startable now, which are gated and on what condition, and what the program's true critical path is, independent of Work-Package-by-Work-Package or portfolio-by-portfolio detail.

### Relationship with Section 10.4

Section 10.4 (Portfolio Control Dashboard) reports portfolio-level governance: which portfolios are active, which are reserved, and what governance condition applies to each. Section 10.5 reports a different axis of the same underlying evidence — realization sequencing rather than governance ownership. The two views intersect (each wave is composed of Work Packages that also roll up into portfolios) but answer different executive questions: 10.4 answers "who is accountable and is the portfolio in good governance standing," while 10.5 answers "what is startable now, what is blocked, and in what order does the remaining work need to happen."

### Realization Sequencing Philosophy

Wave sequencing in ERP-01 is governed by two principles established in Phase B: (1) a Work Package is assigned to the earliest wave in which all of its preconditions are already satisfied, and (2) waves are not populated speculatively — a wave with no evidenced Work Package remains empty and reserved rather than pre-filled with anticipated future work. This is why Waves 1–3 carry the program's full six Work Packages while Waves 4 and 5 remain unpopulated: no Architecture Requirement or Enterprise Governance Decision currently exists in the domains those waves are reserved for (Business Intelligence / AI Intelligence and Enterprise Optimization, respectively).

### Executive Execution Oversight

Consistent with the governance framing on the title page, "executive oversight" of wave execution is a target-state design responsibility assigned to the Executive Steering Committee and Portfolio Governance Board constructs, not a description of oversight that has already occurred. No wave has been reviewed, approved for execution, or closed by an operating governance body as of this baseline.

### Evidence-First Reporting Principles

This section, like Sections 10.1–10.4, performs no new analysis, assigns no new readiness score, and reports no implementation progress beyond what Phase A.3, Phase B, and Sections 1–10.4 already evidence. Every figure below traces to a specific prior section. Where a dashboard element requested by the ERP-01 template has no corresponding evidence in the baseline, this section states "Not Evidenced in Current Baseline." rather than approximating or interpolating a value.

## 10.5.2 — Enterprise Wave Summary Dashboard

Source: ERP-01 Phase B §5 (Enterprise Release Strategy); Phase C Section 10.3, Section 10.4.

| Wave | Official Name | Objective | Portfolios | Work Packages | Status | Exec. Readiness | Exec. Assessment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Wave 1 | Critical Foundation | Resolve the baseline's two Critical-rated items: unassigned governance ownership and unverified RLS security coverage. | 8, 2 | WP-0006, WP-0002 | Not Started | Fully Ready — zero blocking dependency | Startable immediately; recommended first action |
| Wave 2 | Platform Stabilization | Bring the data-platform documentation and governance baseline into conformance under a named owner. | 1 | WP-0001, WP-0004, WP-0005 | Not Started | Ready to proceed after Wave 1 | Sequenced, not blocked; benefits from Wave 1 outputs |
| Wave 3 | Trigger-Gated Assessment | Assess table partitioning once row-count/growth data justifies it. | 1 | WP-0003 | Dormant — Not Started | Not Ready — awaiting external trigger data | Monitoring-only; not on the critical path |
| Wave 4 | Business Intelligence / AI Intelligence | Reserved for Future Realization Phases. | 3, 4 (reserved) | None assigned | Unpopulated | Not Applicable | Reserved for Future Realization Phases. |
| Wave 5 | Enterprise Optimization | Reserved for Future Realization Phases. | 5, 6, 7 (reserved) | None assigned | Unpopulated | Not Applicable | Reserved for Future Realization Phases. |

Portfolio numbering follows Phase C Section 10.4 (Portfolio 1 = Enterprise Data Platform, Portfolio 2 = Enterprise Security, Portfolio 8 = Governance & Quality). Portfolios 3–7 remain reserved.

## 10.5.3 — Executive Wave Profiles

### Wave 1 — Critical Foundation

| Wave Identifier | Wave 1 |
| --- | --- |
| Official Objective | Resolve the baseline's Critical-rated blocking governance gap (unassigned ownership) and Critical-rated unverified security gap (RLS coverage on student-owned tables). |
| Scope | WP-0006 (Assign named, accountable owners to every unassigned role) and WP-0002 (Verify Row-Level Security coverage on student-owned tables). |
| Strategic Purpose | WP-0006 is the single precondition for every other Work Package; WP-0002 closes the one open security gap independently of governance. Both are startable immediately with zero blocking dependency, so Wave 1 exists to capture the highest-leverage, lowest-effort items first. |
| Included Portfolios | Portfolio 8 (Governance & Quality); Portfolio 2 (Enterprise Security). |
| Included Work Packages | WP-0006, WP-0002. |
| Architecture Requirements Covered | AR-0007 (via WP-0002); ownership-assignment scope of AR-0001–AR-0006 and AR-0008–AR-0010 (via WP-0006). |
| Enterprise Governance Decisions Covered | EGD-0007 (WP-0002); all nine EGDs' ownership dimension (WP-0006). |
| Repository Impact | Database Repository (WP-0002 — RLS policy verification); no repository impact for WP-0006, which is an organizational action. |
| Engineering Readiness | Design and Implementation Plans Complete per Section 4/5 for both Work Packages — not yet executed. |
| Governance Readiness | WP-0006 is itself the governance-readiness action; KPI-08 (Ownership Assignment) = 0% until it executes. |
| Verification Readiness | WP-0002 verification method defined (written RLS status + policy list, all student-owned tables); not yet executed. |
| Risk Posture | Critical — organizational bottleneck (zero owners assigned across all nine governance decisions) is rated the single largest risk in the roadmap; not a technical risk. |
| Acceptance Readiness | Execute-ready for both Work Packages; not yet accepted. |
| Certification Contribution | L4 pending WP-0002 completion (advances AR-0007); WP-0006 is not itself scored against L1–L5 but is the precondition for every other Work Package's advancement. |
| Wave Dependencies | None. WP-0002 and WP-0006 have no dependency on each other and no blocking dependency of their own. |
| Entry Criteria | None — both Work Packages are startable immediately per Phase B §7. |
| Exit Criteria | WP-0006 executed (every EGD/WP has a named, accountable owner — KPI-08 = 100%); WP-0002 executed (written RLS confirmation for every student-owned table — KPI-06 = 100%). |
| Executive Commentary | Wave 1 is the recommended immediate executive action. It requires no more than a few engineer-days total (Phase B §9) and unblocks Wave 2 in full. |

### Wave 2 — Platform Stabilization

| Wave Identifier | Wave 2 |
| --- | --- |
| Official Objective | Bring the enterprise data-platform documentation and governance baseline into conformance, under the accountable owner assigned in Wave 1. |
| Scope | WP-0001 (Revise Phase A architecture document to canonical schema), WP-0004 (Document accepted denormalization), WP-0005 (Column-level review, extension of WP-0002's method). |
| Strategic Purpose | Sequenced after Wave 1 so the enterprise architecture owner named by WP-0006 is accountable for WP-0001, and WP-0005 can reuse WP-0002's verification template rather than duplicate it. |
| Included Portfolios | Portfolio 1 (Enterprise Data Platform). |
| Included Work Packages | WP-0001, WP-0004, WP-0005. |
| Architecture Requirements Covered | AR-0002 (WP-0001), AR-0003 (WP-0004), AR-0007 extension (WP-0005). |
| Enterprise Governance Decisions Covered | EGD-0002, EGD-0003, EGD-0007 (extension). |
| Repository Impact | Documentation Repository (WP-0001, WP-0004); Database Repository (WP-0005). |
| Engineering Readiness | Design and Implementation Plans Complete for all three Work Packages — not yet executed. |
| Governance Readiness | Depends on WP-0006 (Wave 1) for a named accountable owner; non-blocking benefit, not a hard precondition. |
| Verification Readiness | WP-0001: table inventory diff vs. live schema. WP-0004: per-release automated denormalization check. WP-0005: review-based, following WP-0002's method. |
| Risk Posture | Medium-High — resolves the baseline's top-rated confirmed risk (documentation drift, Phase A.1 §13). |
| Acceptance Readiness | Execute-ready (WP-0004, WP-0005); documentation-only, ready (WP-0001). |
| Certification Contribution | L4 pending completion of each Work Package; collectively the exit condition for the Data Platform Ready milestone. |
| Wave Dependencies | Non-blocking benefit from Wave 1 (WP-0006 → WP-0001 ownership; WP-0002 → WP-0005 verification template reuse). No hard blocking dependency on Wave 1. |
| Entry Criteria | Startable now per Phase B §7; recommended to begin after Wave 1 for ownership-accountability reasons. |
| Exit Criteria | WP-0001, WP-0004, WP-0005 executed; KPI-01 (Architecture Conformance) ≥ 90%, KPI-02 (Documentation Accuracy) = 100% — the Data Platform Ready milestone. |
| Executive Commentary | Wave 2 carries low-complexity, non-specialized-capacity work; Phase B §9 identifies no resource bottleneck for this wave. |

### Wave 3 — Trigger-Gated Assessment

| Wave Identifier | Wave 3 |
| --- | --- |
| Official Objective | Assess table partitioning once row-count/growth data justifies it. |
| Scope | WP-0003 only. |
| Strategic Purpose | Not calendar-gated — begins only once row-count/growth data justifies it (EGD-0004 trigger), consistent with Phase A.2's own 'not yet triggered' finding. |
| Included Portfolios | Portfolio 1 (Enterprise Data Platform). |
| Included Work Packages | WP-0003. |
| Architecture Requirements Covered | AR-0004 (conditional — trigger-gated). |
| Enterprise Governance Decisions Covered | EGD-0004. |
| Repository Impact | Database Repository — conditional, dormant until triggered. |
| Engineering Readiness | Assessment-method detail Complete per Section 4; not yet executed; trigger-gated. |
| Governance Readiness | Monitoring-ready; no governance action required until the trigger fires. |
| Verification Readiness | Quarterly row-count/latency check (method defined, not yet operating). |
| Risk Posture | Medium — time-sensitive and growing, but blocked on external data, not a work-package-level blocker. |
| Acceptance Readiness | Monitoring-ready; not accepted; not execute-ready until the trigger condition is met. |
| Certification Contribution | L3 standing (deferred); L4 conditional on the trigger firing and the assessment completing. |
| Wave Dependencies | Blocked on external row-count/growth data that has not yet been gathered — a data-availability blocker, not a dependency on any other Work Package or wave. |
| Entry Criteria | EGD-0004 trigger condition met (not yet evidenced). |
| Exit Criteria | Partitioning assessment executed and verified once triggered. |
| Executive Commentary | Wave 3 sits outside the program's critical path entirely — it is gated on an external trigger rather than on any item within Wave 1 or Wave 2. |

### Wave 4 — Business Intelligence / AI Intelligence

| Wave Identifier | Wave 4 |
| --- | --- |
| Official Objective | Reserved for Future Realization Phases. |
| Scope | None assigned. Reserved for Future Realization Phases. |
| Strategic Purpose | No Architecture Requirement or Enterprise Governance Decision exists in this domain yet; populated only after a future realization assessment produces evidence (Phase B §5). |
| Included Portfolios | Portfolio 3 (Enterprise AI) and related reserved portfolios — reserved, not populated. |
| Included Work Packages | None assigned. |
| Architecture Requirements / EGDs Covered | Not Evidenced in Current Baseline. |
| Repository Impact | Not Evidenced in Current Baseline. |
| Engineering / Governance / Verification Readiness | Not Applicable — Reserved for Future Realization Phases. |
| Risk Posture | Not Evidenced in Current Baseline. |
| Acceptance Readiness | Not Evidenced in Current Baseline. |
| Certification Contribution | Not Evidenced in Current Baseline. |
| Wave Dependencies | None evidenced. |
| Entry / Exit Criteria | Reserved for Future Realization Phases. |
| Executive Commentary | Held open, not populated speculatively, consistent with Phase B §5. |

### Wave 5 — Enterprise Optimization

| Wave Identifier | Wave 5 |
| --- | --- |
| Official Objective | Reserved for Future Realization Phases. |
| Scope | None assigned. Reserved for Future Realization Phases. |
| Strategic Purpose | Held open on the same evidentiary basis as Wave 4 — not populated speculatively. |
| Included Portfolios | Portfolios 5–7 (reserved) — not populated. |
| Included Work Packages | None assigned. |
| Architecture Requirements / EGDs Covered | Not Evidenced in Current Baseline. |
| Repository Impact | Not Evidenced in Current Baseline. |
| Engineering / Governance / Verification Readiness | Not Applicable — Reserved for Future Realization Phases. |
| Risk Posture | Not Evidenced in Current Baseline. |
| Acceptance Readiness | Not Evidenced in Current Baseline. |
| Certification Contribution | Not Evidenced in Current Baseline. |
| Wave Dependencies | None evidenced. |
| Entry / Exit Criteria | Reserved for Future Realization Phases. |
| Executive Commentary | Reserved for Future Realization Phases. |

## 10.5.4 — Wave Dependency Dashboard

Source: ERP-01 Phase B §7 (Critical Path Analysis).

| Wave | Depends On | Enables | Blocking Conditions | Dependency Status | Exec. Assessment |
| --- | --- | --- | --- | --- | --- |
| Wave 1 | None | Wave 2 (non-blocking benefit) | None | Fully Ready | Immediately startable; both Work Packages run fully in parallel. |
| Wave 2 | Wave 1 (non-blocking benefit only) | Production Ready milestone | None on Wave 2 itself | Ready, sequenced | Not blocked by Wave 1; recommended to follow it for ownership-accountability reasons. |
| Wave 3 | None (external data, not a wave) | Data Platform Ready (conditional) | Row-count/growth data not yet gathered | Blocked — external, not work-package | Outside the critical path; monitoring-only. |
| Wave 4 | Not Evidenced in Current Baseline. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. | Unpopulated | Reserved for Future Realization Phases. |
| Wave 5 | Not Evidenced in Current Baseline. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. | Unpopulated | Reserved for Future Realization Phases. |

## 10.5.5 — Wave Readiness Dashboard

Source: Phase C Sections 4–9, 10.3, 10.4. No new scores calculated.

| Wave | Engineering | Repository | Governance | Verification | Risk | Acceptance | Certification |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Wave 1 | Design/Impl. Complete, not executed | DB (WP-0002); none (WP-0006) | Is the readiness action (KPI-08 = 0%) | Method defined, not executed | Critical (organizational) | Execute-ready, not accepted | L4 pending WP-0002 |
| Wave 2 | Design/Impl. Complete, not executed | Docs (WP-0001, WP-0004); DB (WP-0005) | Benefits from Wave 1 owner | Methods defined, not executed | Medium-High | Execute-ready, not accepted | L4 pending, per WP |
| Wave 3 | Method defined, dormant | DB, conditional | Monitoring-ready | Quarterly check, not operating | Medium (external data) | Monitoring-ready, not accepted | L3 standing; L4 conditional |
| Wave 4 | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. |
| Wave 5 | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. |

## 10.5.6 — Wave Governance Dashboard

### Governance Ownership

No wave currently has a named, accountable owner. WP-0006 — itself a Wave 1 Work Package — exists specifically to close this gap by assigning named owners to every unassigned role across all nine Enterprise Governance Decisions (KPI-08, currently 0%). Until WP-0006 executes, wave-level accountability is unassigned across the entire program, not just within individual portfolios.

### Wave Accountability

Target-state accountability, per the roles defined in Phase B §9: the Enterprise Architecture Owner is accountable for Wave 2 (WP-0001); the Security/Platform Engineer role is accountable for Wave 1's WP-0002 and Wave 2's WP-0005; the Platform Engineering Lead role is accountable for Wave 3 (WP-0003) if and when triggered. All three roles are themselves assigned by WP-0006 in Wave 1 — no role is currently filled.

### Executive Governance Status

Enterprise Governance stands at 48/100 (KPI-03), unchanged since Phase B. This score is not wave-specific — it reflects the same single cross-cutting condition (KPI-08 = 0%) that affects every wave equally, since no wave can proceed under a formally accountable owner until WP-0006 executes.

### Outstanding Governance Conditions

- Named, accountable ownership (KPI-08 = 0%) — the single condition blocking formal accountability across all three active waves.

- Row-count/growth data for WP-0003 (Wave 3) not yet gathered, so the EGD-0004 trigger has not fired.

- No governance condition currently blocks Wave 1 or Wave 2 from starting; the ownership gap affects accountability, not startability.

### Architecture Traceability

Every wave-level element in this section traces to a specific Architecture Requirement (AR) and Enterprise Governance Decision (EGD) pair, per the Architecture Requirement Delivery Matrix in Phase B §8: AR-0002/EGD-0002 and AR-0003/EGD-0003 to Wave 2; AR-0004/EGD-0004 to Wave 3; AR-0007/EGD-0007 to Wave 1 (WP-0002) and Wave 2 (WP-0005, extension). AR-0008–AR-0010 are standing (already met, Baseline Complete) and are not assigned to any wave.

## 10.5.7 — Critical Path Dashboard

Source: ERP-01 Phase B §7 (Critical Path Analysis), reused unchanged.

### Critical Execution Sequence

WP-0006 (owner assignment, days) → WP-0002 (RLS verification, 1–2 days, parallel) → WP-0001 (documentation revision, 1 session, under the newly-assigned owner) → WP-0004 / WP-0005 (parallel, low effort) → Production Ready milestone. WP-0003 and reserved Portfolios 3–7 sit outside this critical path entirely, gated on external triggers or future realization assessments rather than on any item within it.

### Mandatory Predecessor Activities

WP-0006 → WP-0001. Documentation revision (WP-0001) should be authored under a named, accountable enterprise architecture owner; Phase A.2 §12 treats unassigned ownership as the reason dispositions remain aspirational rather than executed.

### Trigger-Based Activities

WP-0003 (Wave 3) is trigger-based, not calendar-based: it begins only once row-count/growth data evidences the EGD-0004 condition. AR-0001, AR-0005, and AR-0006 are similarly trigger-gated with no wave assignment until triggered (Phase B §8).

### Parallel Execution Opportunities

WP-0002 and WP-0006 have no dependency on each other and no blocking dependency of their own — both can run fully in parallel starting immediately (Wave 1). Within Wave 2, WP-0004 and WP-0005 can likewise run in parallel once their respective non-blocking predecessors (WP-0001 and WP-0002) are underway.

### Organizational Dependencies

The single largest bottleneck in the roadmap is organizational, not technical: zero owners assigned across all nine governance decisions (KPI-08 = 0%). Every other identified risk (documentation drift, RLS gap, partitioning trigger) has a scoped, low-cost technical remedy already defined; none of those remedies currently has an accountable owner to execute it.

### Technical Dependencies

None identified at current scope for Waves 1–2 — all associated Work Packages are low-complexity (documentation, verification, organizational assignment) and do not compete for specialized capacity. Wave 3 (WP-0003) may require dedicated data-engineering time once triggered, but this is not a current bottleneck since the trigger has not fired.

### Current Execution Blockers

- Wave 1: None. Fully startable.

- Wave 2: None blocking; non-blocking benefit from Wave 1 recommended but not required.

- Wave 3: Blocked — external row-count/growth data not yet gathered.

- Waves 4–5: Reserved for Future Realization Phases.

## 10.5.8 — Executive Wave Decision Matrix

| Wave | Executive Decision | Supporting Evidence | Blocking Conditions | Immediate Next Approved Action | Exec. Recommendation |
| --- | --- | --- | --- | --- | --- |
| Wave 1 | Proceed | Phase B §4, §7, §9; Section 10.3 WP-0002/WP-0006 profiles | None | Execute WP-0006 and WP-0002 in parallel | Highest-priority, zero-dependency; begin immediately |
| Wave 2 | Proceed, sequenced after Wave 1 | Phase B §5, §7; Section 10.3 WP-0001/WP-0004/WP-0005 profiles | None blocking (non-blocking benefit from Wave 1) | Queue WP-0001, WP-0004, WP-0005 for execution following Wave 1 | Ready to proceed; recommended to begin after Wave 1 completes |
| Wave 3 | Monitor — do not execute | Phase A.2 'not yet triggered' finding; Phase B §5, §7 | External row-count/growth data not gathered | Continue quarterly monitoring for the EGD-0004 trigger | Not ready; revisit once trigger data exists |
| Wave 4 | Defer | Not Evidenced in Current Baseline. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. |
| Wave 5 | Defer | Not Evidenced in Current Baseline. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. | Reserved for Future Realization Phases. |

## 10.5.9 — Executive Summary

### Overall Wave Maturity

Three of five approved waves are populated with evidenced Work Packages (Waves 1–3); the remaining two (Waves 4–5) remain reserved with no assigned scope, consistent with Phase B's non-speculative population principle. Zero of the program's six Work Packages have been executed as of this baseline.

### Current Realization Readiness

Wave 1 is fully ready with zero blocking dependency. Wave 2 is ready and sequenced to follow Wave 1. Wave 3 is not ready — it remains dormant pending an external data trigger. Waves 4–5 are not applicable at this baseline.

### Sequencing Integrity

The wave sequence is internally consistent with the dependency evidence in Phase B §4 and §7: no wave is assigned a Work Package whose preconditions are unmet, and no Work Package is assigned to more than one wave.

### Outstanding Execution Conditions

- KPI-08 (Ownership Assignment) = 0% — the single cross-cutting condition affecting accountability across all active waves.

- EGD-0004 trigger (row-count/growth data) not yet fired — the sole condition holding Wave 3 dormant.

- No engineering, technical, or resource blocker currently affects Wave 1 or Wave 2.

### Critical Path Status

The critical path (WP-0006 → WP-0002 → WP-0001 → WP-0004/WP-0005 → Production Ready) is entirely unblocked and startable today. WP-0003 sits outside the critical path and does not gate Production Ready.

### Executive Priorities

- Execute WP-0006 and WP-0002 in parallel (Wave 1) — no blocking condition exists.

- Sequence WP-0001, WP-0004, and WP-0005 (Wave 2) to follow, under the owner named by WP-0006.

- Continue quarterly monitoring of row-count/growth data for the Wave 3 (WP-0003) trigger; take no execution action until triggered.

### Transition Readiness for Future Realization Phases

Waves 4 and 5, and reserved Portfolios 3–7, require a future realization assessment to produce Architecture Requirement and Enterprise Governance Decision evidence before they can be populated. Reserved for Future Realization Phases.

| Overall Wave Readiness | Wave 1: Fully Ready. Wave 2: Ready, sequenced. Wave 3: Not Ready (external trigger pending). Waves 4–5: Not Applicable. |
| --- | --- |
| Executive Execution Assessment | The program's full critical path is unblocked and startable immediately; the only open condition of consequence across active waves is unassigned governance ownership (KPI-08), which Wave 1 itself resolves. |
| Wave Transition Readiness | Reserved for Future Realization Phases. |