ERP-01 — Phase C

Section 10.7 — Architecture Conformance Dashboard

HireRise Career Intelligence Platform

Executive Architecture Conformance View Across the Approved ERP-01 Engineering Baseline

Version 1.0 | Status: DRAFT FOR REVIEW

Target-State Architecture & Engineering Planning Artifact — Not Evidence of an Operating Governance Body

### A Note on Governance Framing

This document is an architecture and engineering planning artifact. The Enterprise Architecture Board, Executive Steering Committee, Portfolio Governance Board, CIO, CTO, and PMO referenced below describe target-state governance roles for the HireRise platform — a structure this program is designed to grow into — not evidence that any of these bodies currently exists or has conducted operational governance. Every governance role referenced is a defined future responsibility, consistent with ERP-01 Phase A.3's permanent-identifier and evidence-first principles. Every element in this dashboard is reused, unchanged, from ERP-01 Phase A.1 through Section 10.6. This document introduces no new Architecture Requirement, Governance Decision, Variance, conformance score, or maturity rating. Where evidence does not exist, this document states "Not Evidenced in Current Baseline." Where content depends on a future realization phase, this document states "Reserved for Future Realization Phases."

# 10.7 Architecture Conformance Dashboard

## 10.7.1 — Executive Conformance Overview

### Purpose of Architecture Conformance

Architecture conformance measures whether approved engineering activity under ERP-01 continues to align with the Architecture Requirements (AR), Enterprise Governance Decisions (EGD), and Enterprise Resolutions (ER) established in Phase A.3 §§2–7 and carried forward through Phase C Sections 1–9. It answers a narrower question than implementation progress: not "how much work is complete," but "does completed and in-flight work remain inside the boundary the architecture baseline defined for it."

### Relationship with Section 10.6

Section 10.6 (Repository Readiness Dashboard) reported operational readiness by repository category — which engineering artifacts are ready to support execution. Section 10.7 reports a different axis of the same underlying evidence: whether the architectural boundary each repository operates within — its AR/EGD/VAR coverage — remains intact. Where 10.6 answers "is the repository ready to execute," 10.7 answers "does what has been executed, or is approved to be executed, still conform to the architecture this baseline defined."

### Enterprise Architecture Integrity

Architecture integrity, per Phase A.3 §11 (Certification Framework), rests on an unbroken traceability chain: Architecture Requirement → Governance Decision → Repository Evidence → Implementation Status → Work Package → Verification Method → Certification Level. This section consolidates conformance status against that chain across every AR, EGD, ER, and VAR carried in the current baseline, without recalculating or reinterpreting any link in it.

### Conformance Philosophy

Consistent with Section 3's Repository Traceability Philosophy (AP-002 — repository evidence governs implementation, not the reverse) and Section 8's risk-first sequencing principle, this section treats conformance as evidenced only where an AR has a corresponding EGD disposition and, where implementation has occurred, a traceable verification method. An AR without implementation is not scored as non-conformant by default; deferral under an accepted EGD (e.g., AR-0001, AR-0004, AR-0005, AR-0006) is itself a conformant governance outcome, distinct from an AR with no disposition at all — a condition that does not currently exist in this baseline (Phase A.3 §11, Certification Level L2: MET).

### Evidence-First Reporting Principles

This section performs no new analysis, assigns no new conformance score, and certifies no new maturity or certification level. Every statement below traces to Phase A.1 through Section 10.6. Where the ERP-01 template calls for a conformance element this baseline does not evidence, this section states "Not Evidenced in Current Baseline." Where the element depends on a future realization phase, this section states "Reserved for Future Realization Phases."

## 10.7.2 — Enterprise Conformance Summary Dashboard

Source: ERP-01 Phase A.1–A.3, Phase B, Phase C Sections 1–9, and Sections 10.1–10.6.

| Architecture Domain | Governing Documents | AR / EGD | Current Conformance Status | Executive Assessment |
| --- | --- | --- | --- | --- |
| Physical Data Architecture | Phase A.1; Phase A.3 §§2–7 | AR-0001–0006, AR-0008–0010 | 3 of 10 ARs conformant (AR-0008–0010); 4 deferred, conformant-by-disposition (AR-0001, 0004–0006); 2 non-conformant, EGD-executed (AR-0002, 0003) | Stable — every gap already has a named disposition; no undispositioned AR exists |
| Governance Architecture | Phase A.2; Phase A.3 §4 | EGD-0001–0009 | All 9 EGDs dispositioned (7 Accepted/Accepted-conditional, 2 standing-standard); 0 open | Complete — Certification Level L2 (Governance Complete) MET per Phase A.3 §11 |
| Repository Architecture | Section 3; Section 10.6 | AR-0002, 0003, 0007 (repository-bound) | 3 of 8 repository categories carry approved scope (Documentation, Database, Test); 5 Not Evidenced or Reserved | Conformant within evidenced scope; no repository operates outside its AR/EGD boundary |
| Engineering Architecture | Sections 4–5 | AR-0002, 0003, 0007 | Engineering Design Specification and Implementation Blueprint scoped to WP-0001–WP-0006 only; no engineering activity evidenced outside this boundary | Conformant — no scope drift identified |
| Verification Architecture | Section 7 | AR-0007 (WP-0002); AR-0003 (WP-0004); AR-0004 (WP-0003) | One verification method fully defined and ready to execute (WP-0002, RLS); remainder trigger- or release-gated per accepted EGDs | Conformant — verification scope matches governance disposition; no verification gap outside accepted deferrals |
| Acceptance Architecture | Section 9 | WP-0001–WP-0006 | Acceptance criteria authored for all six Work Packages; overall Section 9 status READY WITH CONDITIONS | Conformant with conditions — conditions trace to KPI-08 (ownership), not architecture drift |
| Portfolio Architecture | Section 10.4 | Portfolios 1, 2, 8 (in scope); 3–7 (reserved) | 3 of 8 portfolios carry approved, evidenced scope; 5 Reserved for Future Realization Phases | Conformant — active portfolios remain inside the AR/EGD boundary defined for them |
| Wave Architecture | Section 10.5 | Wave 1 (WP-0002, WP-0006); Wave 2 (WP-0001, WP-0004, WP-0005); Wave 3 (WP-0003, trigger-gated) | Waves 1–3 conformant to sequencing rules; Waves 4–5 Reserved for Future Realization Phases | Conformant — no Work Package has been sequenced ahead of its governance disposition |

## 10.7.3 — Architecture Requirement Conformance Dashboard

Source: Phase A.3 §§3, 7 (Architecture Requirements Catalog; Traceability Matrix). Reused verbatim; no AR is recalculated.

| AR | Description | WP(s) | Verification Method | Acceptance Ref. | Conformance Status | Executive Assessment |
| --- | --- | --- | --- | --- | --- | --- |
| AR-0001 | Dedicated academic_domain schema, isolated from public | — (deferred) | Quarterly trigger check (public table count) | Section 9 — Not Applicable (no active WP) | Deferred, conformant (EGD-0001) | Low risk, monitored (VAR-01); no action required until trigger fires |
| AR-0002 | 26 canonically-named tables, ref_ prefix convention | WP-0001 | Table inventory diff vs. \dt public.*, zero discrepancies | Section 9 — WP-0001 criteria | Non-conformant, EGD-executed, L4 pending | Top-rated confirmed risk in baseline; WP-0001 is the highest-priority open item |
| AR-0003 | _code + taxonomy_version_id reference pattern | WP-0004 | Per-release automated denormalization check | Section 9 — WP-0004 criteria | Non-conformant, conditionally accepted (EGD-0003), L4 pending | Medium latent risk, conditionally monitored (VAR-03) |
| AR-0004 | Native range partitioning on 4 high-growth tables | WP-0003 | Quarterly row-count/latency check against trigger | Section 9 — WP-0003 criteria (trigger-gated) | Deferred, conformant (EGD-0004) | Medium, growing risk (VAR-04); trigger-gated, not work-gated |
| AR-0005 | Separate qualification/selection from record/performance entities | — (deferred) | Product roadmap review | Not Evidenced in Current Baseline | Deferred, conformant (EGD-0005) | Low risk; folded into current 2-table model pending real product need |
| AR-0006 | Self-referencing supersession columns for corrected records | — (deferred) | Compliance/audit scope review | Not Evidenced in Current Baseline | Deferred, conformant (EGD-0006) | Low currently, high if triggered late; not work-package-bound |
| AR-0007 | Uniform RLS ownership-check coverage on student-owned tables | WP-0002, WP-0005 | Written RLS status + policy list per student-owned table | Section 9 — WP-0002 criteria | Partially conformant, unverified remainder, L4 pending | Critical-until-verified; the baseline's one open security unknown |
| AR-0008 | UUID primary keys on all tables | — (standing) | Schema audit (standing) | Section 9 — Not Applicable (standing standard) | Conformant, exceeds bar (EGD-0008) | L4 met; no action required |
| AR-0009 | timestamptz used consistently; no naive timestamps | — (standing) | Schema audit (standing) | Section 9 — Not Applicable (standing standard) | Conformant (EGD-0008) | L4 met; no action required |
| AR-0010 | Idempotent, rollback-ready, consistently-named migrations | — (standing) | Migration review (standing) | Section 9 — Not Applicable (standing standard) | Conformant, exceeds bar (EGD-0009) | L4 met; no action required |

Do NOT invent new ARs — this table reproduces Phase A.3 §3 and §7 exactly; ten ARs remain the complete and permanent catalog.

## 10.7.4 — Enterprise Governance Decision Conformance Dashboard

Source: Phase A.3 §4 (Enterprise Governance Decision Register). Reused verbatim.

| EGD | Decision Summary | WP Implementation | Current Status | Remaining Conditions | Executive Assessment |
| --- | --- | --- | --- | --- | --- |
| EGD-0001 | Defer schema isolation for AR-0001 | None (trigger-gated) | Deferred | 2nd domain shares public schema, or public exceeds ~150 tables | No action required; VAR-01 monitored quarterly |
| EGD-0002 | Supersede canonical naming; revise architecture doc to describe live schema (AR-0002) | WP-0001 | Accepted, execution = WP-0001 | Documentation revision not yet published | Highest-priority open governance action in this baseline |
| EGD-0003 | Accept direct-FK taxonomy pattern conditionally (AR-0003) | WP-0004 | Accepted, conditional | Any student-owned table denormalizing a taxonomy fact, or taxonomy versioning need, re-opens condition | Stable pending WP-0004 documentation and check |
| EGD-0004 | Defer partitioning (AR-0004) | WP-0003 (trigger-gated) | Deferred | Tables exceed 10M rows, latency degrades, or 10-downstream-system scale target reached | No action required until trigger data gathered |
| EGD-0005 | Defer qualification/selection separation (AR-0005) | None | Deferred | Real product need for multi-qualification tracking emerges | No action required |
| EGD-0006 | Defer supersession/versioning model (AR-0006) | None | Deferred — irreversibility risk flagged | Compliance/audit requirement for immutable history emerges | Monitored; not work-package-bound |
| EGD-0007 | Realize — verify RLS coverage immediately (AR-0007) | WP-0002 | Accepted, in progress | Written confirmation across all student-owned tables outstanding | Closes the baseline's one open security unknown; critical path |
| EGD-0008 | Accept UUID PK and timestamptz discipline as standing standard (AR-0008, AR-0009) | None (standing) | Accepted, standing | None | No action required; exceeds bar |
| EGD-0009 | Accept current migration naming/idempotency/rollback practice as standard (AR-0010) | None (standing) | Accepted, standing | None | No action required; exceeds bar |

All nine EGDs carry an explicit disposition; Certification Level L2 (Governance Complete) is MET per Phase A.3 §11. No EGD in this baseline is open or undispositioned.

## 10.7.5 — Enterprise Resolution & Variance Dashboard

Source: Phase A.3 §§5–6 (Enterprise Resolution Register; Enterprise Variance Register). Reused verbatim.

### Enterprise Resolutions (ER-0001 – ER-0010)

| ER | AR | Current Status | Executive Commentary |
| --- | --- | --- | --- |
| ER-0001 | AR-0001 | Deferred — retain public schema | No evidenced collision problem in 3+ years of migrations reviewed |
| ER-0002 | AR-0002 | Superseded — live entity/table structure differs from documented baseline | Next ERP cycle; WP-0001 resolves |
| ER-0003 | AR-0003 | Accepted, conditional — direct-FK pattern | Per-release monitoring; WP-0004 |
| ER-0004 | AR-0004 | Deferred | Team has no current partitioning need; WP-0003 trigger-based |
| ER-0005 | AR-0005 | Deferred | Current 2-table model sufficient |
| ER-0006 | AR-0006 | Deferred | Update-based history sufficient for now |
| ER-0007 | AR-0007 | Planned → Implementation in progress | Immediate priority; WP-0002 |
| ER-0008 | AR-0008 | Implemented, exceeds Phase A bar | No dependency |
| ER-0009 | AR-0009 | Implemented, consistent across schema | No dependency |
| ER-0010 | AR-0010 | Implemented, idempotent DDL confirmed | No dependency |

### Enterprise Variances (VAR-01 – VAR-04)

| VAR | AR | Scope | Current Status | Executive Commentary |
| --- | --- | --- | --- | --- |
| VAR-01 | AR-0001 | No dedicated schema isolation | Approved, deferred | Low risk, monitored via EGD-0001 trigger; reviewed quarterly |
| VAR-02 | AR-0002 | Table/entity structure differs from Phase A (more granular in cognitive/activity domains) | Approved, superseding architecture | Treated as a positive variance, not a deficiency; one-time review on WP-0001 completion |
| VAR-03 | AR-0003 | Direct-FK taxonomy references instead of _code+version | Approved, conditional (EGD-0003) | Medium latent risk, conditionally monitored per-release |
| VAR-04 | AR-0004 | No partitioning on 4 designated tables | Approved, deferred | Medium, growing risk; reviewed quarterly |

No Deferred, Closed, or Remaining Variance category beyond VAR-01–VAR-04 is Evidenced in the Current Baseline; all four variances remain open and under active quarterly or per-release review.

## 10.7.6 — Architecture Traceability Dashboard

Source: Phase A.3 §7 (Enterprise Architecture Traceability Matrix); Sections 10.4–10.5 (Portfolio and Wave assignment). Reused verbatim; no new traceability link is asserted.

| AR | EGD | WP | Portfolio | Wave | Repository | Verification | Acceptance | Traceability Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AR-0001 | EGD-0001 | — | 1 | — (trigger-gated) | Database | Quarterly trigger check | Not Applicable | Complete, not work-gated |
| AR-0002 | EGD-0002 | WP-0001 | 1 | Wave 2 | Documentation | Table inventory diff | Section 9, WP-0001 | Complete |
| AR-0003 | EGD-0003 | WP-0004 | 1 | Wave 2 | Database, Test | Per-release check | Section 9, WP-0004 | Complete |
| AR-0004 | EGD-0004 | WP-0003 | 1 | Wave 3 | Database | Quarterly check | Section 9, WP-0003 (trigger-gated) | Complete, trigger-gated |
| AR-0005 | EGD-0005 | — | 1 | Reserved | Database | Product roadmap review | Not Evidenced in Current Baseline | Complete, not work-gated |
| AR-0006 | EGD-0006 | — | 1 | Reserved | Not Applicable | Compliance/audit scope review | Not Evidenced in Current Baseline | Complete, not work-gated |
| AR-0007 | EGD-0007 | WP-0002, WP-0005 | 2 | Wave 1 | Database, Test | Written RLS status + policy list | Section 9, WP-0002/WP-0005 | Complete |
| AR-0008 | EGD-0008 | — | 1 | — (standing) | Database | Schema audit (standing) | Not Applicable | Complete, standing |
| AR-0009 | EGD-0008 | — | 1 | — (standing) | Database | Schema audit (standing) | Not Applicable | Complete, standing |
| AR-0010 | EGD-0009 | — | 1 | — (standing) | Database | Migration review (standing) | Not Applicable | Complete, standing |

Completeness: 10 of 10 ARs carry an unbroken chain to at least a governance disposition; 5 of 10 additionally carry a Work Package and verification method. Outstanding Conditions: WP-0001 and WP-0002 remain the two open links pending written completion; all other links in the chain are closed or standing.

## 10.7.7 — Executive Conformance Risk Dashboard

Source: Section 8 (Enterprise Risk-Control Matrix), scope-limited to Portfolios 1, 2, and 8 (Enterprise Data Platform, Enterprise Security, Governance & Quality) and Waves 1–3, per Section 8's normative scope. Reused verbatim.

| Conformance Risk | Affected Domain | Existing Mitigation | Remaining Condition | Executive Assessment |
| --- | --- | --- | --- | --- |
| Documentation-to-implementation drift (AR-0002 / EGD-0002 / VAR-02) | Physical Data Architecture; Documentation Repository | WP-0001 scoped, sequenced Wave 2 | Publish revised architecture document describing live schema | Confirmed, high; top-rated risk in the baseline |
| RLS coverage unverified beyond 2 tables (AR-0007 / EGD-0007) | Governance & Security Architecture; Database + Test Repository | WP-0002 scoped, sequenced Wave 1, method fully defined | Written confirmation across all student-owned tables | Unknown until verified; critical-until-verified |
| No partitioning on 4 high-growth tables (AR-0004 / EGD-0004 / VAR-04) | Physical Data Architecture | WP-0003 trigger-gated assessment scoped | Growth/volume data not yet gathered | Medium, growing; trigger-based review, not immediate |
| Direct-FK taxonomy denormalization risk (AR-0003 / EGD-0003 / VAR-03) | Physical Data Architecture | WP-0004 scoped, per-release check defined | Documentation and automated check not yet published | Low currently, medium if unmonitored |
| Column-level access on free-text/JSON payload columns (AR-0007 extension) | Governance & Security Architecture | WP-0005 scoped, sequenced after WP-0002 | Column-level review not yet started | Low–medium, latent |
| Zero named, accountable owners across all EGDs (AP-009 cross-cutting finding) | Governance Architecture (all domains) | WP-0006 scoped, sequenced Wave 1, critical priority | No owner yet assigned (KPI-08 = 0%) | Blocks execution accountability for every other Work Package; the baseline's structural precondition risk |

Consistent with Section 8's scope, conformance risk authority over Portfolios 3–7 (Enterprise AI, Business Capabilities, Knowledge Platform, Integration Platform, Operations & Observability) and Waves 4–5 is Reserved for Future Realization Phases; no AR/EGD evidence exists there.

## 10.7.8 — Executive Conformance Decision Matrix

Source: Sections 1–9 and 10.1–10.6, consolidated. Reused verbatim; no new governance outcome is asserted.

| Architecture Domain | Executive Decision | Supporting Evidence | Blocking Conditions | Immediate Next Approved Action | Executive Recommendation |
| --- | --- | --- | --- | --- | --- |
| Physical Data Architecture | Proceed with WP-0001 (naming/documentation) and WP-0004 (taxonomy) as scoped | Phase A.3 §§3–4, 7 | None — both startable now per Section 10.5 | Publish revised architecture document (WP-0001) | Approve immediate execution |
| Governance Architecture | Accept all 9 EGDs as dispositioned; no re-litigation of deferrals | Phase A.3 §4; Certification L2 MET | None | Maintain quarterly EGD review cadence (KPI-10) | No action required beyond standing cadence |
| Repository Architecture | Confine engineering activity to Documentation, Database, and Test repositories until further scope is approved | Section 3; Section 10.6 | Backend, Frontend, Infrastructure Not Evidenced; Integration, AI Reserved | None — maintain current boundary | Do not expand scope without a new approved Work Package |
| Engineering / Verification Architecture | Execute WP-0002's RLS verification method as the adopted template for all future Realize-class verification | Section 7; Section 10.6 §10.6.9 | None | Complete WP-0002 written confirmation | Approve WP-0002 as the standing verification template |
| Acceptance Architecture | Accept Section 9's READY WITH CONDITIONS determination | Section 9 | Conditions trace to KPI-08 (ownership), not architecture drift | Assign named owners via WP-0006 | Approve conditional readiness; do not treat as a blocker to Wave 1 |
| Portfolio / Wave Architecture | Sequence Wave 1 (WP-0002, WP-0006) immediately; Wave 2 (WP-0001, WP-0004, WP-0005) to follow; Wave 3 (WP-0003) remains trigger-gated | Section 10.4; Section 10.5 | None for Wave 1–2; Wave 3 gated on growth data | Initiate Wave 1 execution | Approve Wave 1 as the immediate executive priority |

## 10.7.9 — Executive Summary

### Overall Architecture Conformance

Every Architecture Requirement in the current baseline (AR-0001–AR-0010) carries a dispositioned Enterprise Governance Decision; none is undispositioned or in conflict with an approved decision. Three ARs are fully conformant and exceed the mandatory bar (AR-0008–0010); four are conformant by accepted deferral (AR-0001, AR-0005, AR-0006, and — trigger-gated — AR-0004); two remain non-conformant pending Work Package execution already scoped and sequenced (AR-0002, AR-0003); one is partially conformant pending verification (AR-0007).

### Architecture Integrity

The traceability chain established in Phase A.3 §7 (AR → EGD → Repository Evidence → Implementation Status → WP → Verification Method → Certification Level) remains unbroken across all ten ARs. No repository, portfolio, or wave has been found operating outside the boundary this chain defines.

### Governance Conformance

Certification Level L2 (Governance Complete) is MET: every AR has a corresponding EGD with an explicit disposition, and no open (undispositioned) gap exists (Phase A.3 §11). Certification Level L3 (Implementation Traceable) is MET via the traceability matrix reused in Section 10.7.6. Certification Level L4 (Implementation Verified) is NOT MET, pending written completion of WP-0001 and WP-0002.

### Traceability Completeness

10 of 10 Architecture Requirements trace completely to at least a governance disposition; 5 of 10 additionally trace to an active Work Package, repository, and verification method. The remaining 5 are deferred or standing by accepted governance decision, not by an absence of traceability.

### Outstanding Architecture Conditions

- WP-0001 (documentation revision, AR-0002/EGD-0002) — the baseline's single top-rated confirmed risk, not yet published.

- WP-0002 (RLS verification, AR-0007/EGD-0007) — critical-until-verified; the baseline's one open security unknown.

- WP-0006 (named ownership assignment) — KPI-08 = 0%; blocks execution accountability for every other Work Package, though it does not itself indicate architecture drift.

- Portfolios 3–7 and Waves 4–5 remain Reserved for Future Realization Phases; no conformance claim is made over them.

### Architecture Readiness for Continued Realization

The evidenced portion of the baseline — Portfolios 1, 2, and 8; Waves 1–3; the Documentation, Database, and Test repositories — is architecturally ready to proceed into Wave 1 execution without further governance review. No conformance condition blocks Wave 1 (WP-0002, WP-0006); the only cross-cutting condition is unassigned ownership (KPI-08), which is an accountability gap, not an architectural non-conformance.

| Overall Conformance Assessment | Conformant within evidenced scope. All 10 ARs dispositioned; 2 open implementation items (WP-0001, WP-0002) sequenced and startable; no undispositioned gap or scope-boundary violation identified. |
| --- | --- |
| Executive Architecture Assessment | The architecture baseline established in Phase A.3 remains intact through Section 10.6. Certification Levels L1–L3 are MET; L4 is pending WP-0001 and WP-0002 completion; L5 is Reserved for Future Realization Phases. |
| Architecture Transition Readiness | Reserved for Future Realization Phases. |