ERP-01 — Phase C

Section 10.8 — Enterprise Verification Dashboard

HireRise Career Intelligence Platform

Executive Verification View Across the Approved ERP-01 Engineering Baseline

Version 1.0 | Status: DRAFT FOR REVIEW

Target-State Architecture & Engineering Planning Artifact — Not Evidence of an Operating Governance Body

### A Note on Governance Framing

This document is an architecture and engineering planning artifact. The Enterprise Architecture Board, Executive Steering Committee, Portfolio Governance Board, CIO, CTO, and PMO referenced below describe target-state governance roles for the HireRise platform — a structure this program is designed to grow into — not evidence that any of these bodies currently exists or has conducted operational governance. Every governance role referenced is a defined future responsibility, consistent with ERP-01 Phase A.3's permanent-identifier and evidence-first principles. Every element in this dashboard is reused, unchanged, from ERP-01 Phase A.1 through Section 10.7. This document introduces no new verification method, governance decision, verification metric, readiness score, or maturity rating. Where evidence does not exist, this document states "Not Evidenced in Current Baseline." Where content depends on a future realization phase, this document states "Reserved for Future Realization Phases."

# 10.8 Enterprise Verification Dashboard

## 10.8.1 — Executive Verification Overview

### Purpose of Enterprise Verification

Enterprise verification measures whether every approved engineering activity under ERP-01 carries a defined, appropriate verification method, whether evidence against that method exists or is scheduled, and whether governance oversight of that evidence is in place. It answers a narrower question than architecture conformance: not "does the work remain inside the architectural boundary," but "is there — or will there be — a repeatable, evidenced way to confirm that it does."

### Relationship with Section 10.7

Section 10.7 (Architecture Conformance Dashboard) reported whether approved engineering activity remains aligned with the Architecture Requirements and Governance Decisions that bound it. Section 10.8 reports a different axis of the same evidence: whether that alignment is, or can be, verified at all. Where 10.7 answers "does the work conform," 10.8 answers "what verification method exists to confirm conformance, what evidence has it produced, and what remains outstanding." Per Section 7's Evidence-First Principle, no Work Package, Architecture Requirement, or repository is verified beyond what Sections 1–9 and 10.1–10.7 already evidence.

### Verification Governance Philosophy

Consistent with Section 7's scope statement, verification authority in this baseline applies only to WP-0001 through WP-0006, within Portfolios 1, 2, and 8, using engineering quality objectives aligned to ISO/IEC/IEEE 29119 verification principles as adopted in Sections 4 and 5. This section does not create a parallel verification authority; it consolidates the verification objective, method, and evidence already defined per Work Package in Section 7 into an executive view.

### Verification Assurance

Verification assurance in this baseline is provided through direct, evidence-based methods — query-based checks, table-inventory diffs, per-release automated checks, and direct measurement — rather than a standing automated test-suite codebase. Section 7 identifies WP-0002's query-based RLS verification method as the adopted template that WP-0004 and WP-0005 reuse, giving the baseline one consistent verification pattern rather than six independent ones.

### Evidence-First Reporting Principles

This section performs no new analysis, defines no new verification method, and reports no verification outcome beyond what Section 7 and Sections 10.1–10.7 already evidence. Every statement below traces to a specific prior section. Where the ERP-01 template calls for a verification element this baseline does not evidence, this section states "Not Evidenced in Current Baseline." Where the element depends on a future realization phase, this section states "Reserved for Future Realization Phases."

## 10.8.2 — Enterprise Verification Summary Dashboard

Source: Section 7 (Enterprise Testing & Verification Strategy); Sections 10.6–10.7.

| Verification Domain | Governing Documents | Verification Scope | Verification Method | Current Status | Executive Assessment |
| --- | --- | --- | --- | --- | --- |
| Architecture Verification | Phase A.3 §7; Section 10.7 | AR-0001–AR-0010 traceability | Traceability matrix review (standing) | L3 (Implementation Traceable) MET | Complete — no new method required |
| Repository Verification | Section 3; Section 10.6 | Documentation, Database, Test repositories | Repository-level evidence review (standing) | Sound for Database; Not Yet Started for Documentation; Ready to Execute for Test | Conformant within evidenced repository scope |
| Work Package Verification | Section 7 §§WP-0001–WP-0006 | WP-0001–WP-0006 | Per-WP method (see 10.8.3) | 1 of 6 fully ready to execute (WP-0002); 1 standing/direct-measurement (WP-0006); remainder scheduled or trigger-gated | On track per Wave 1–3 sequencing |
| Portfolio Verification | Section 10.4 | Portfolios 1, 2, 8 (in scope) | Aggregated WP verification status | Verification evidenced only within Portfolios 1, 2, 8 | Conformant; Portfolios 3–7 Reserved for Future Realization Phases |
| Wave Verification | Section 10.5 | Waves 1–3 (in scope) | Sequenced verification per wave | Wave 1 startable now; Wave 2 sequenced; Wave 3 trigger-gated | No wave has been sequenced ahead of its verification readiness |
| Security Verification | Section 7 §WP-0002; §WP-0005 | AR-0007 (RLS coverage, all student-owned tables) | Written RLS status + policy list per table (query-based) | Partially conformant, unverified remainder; method fully defined, ready to execute | Critical path — the baseline's one open security verification |
| Database Verification | Section 7 §WP-0003; §WP-0004 | AR-0003, AR-0004 | Quarterly row-count/latency check (WP-0003); per-release automated denormalization check (WP-0004) | Trigger-gated (WP-0003); scheduled (WP-0004) | Conformant; both methods defined, neither yet executed |
| Documentation Verification | Section 7 §WP-0001 | AR-0002 | Table-inventory diff vs. live schema, zero-discrepancy target | Not yet started; method fully defined | Top-priority open verification item in the baseline |
| Acceptance Verification | Section 9 | WP-0001–WP-0006 acceptance criteria | Entry/Exit/Acceptance criteria review | READY WITH CONDITIONS | Conditions trace to ownership (KPI-08), not verification-method gaps |

## 10.8.3 — Work Package Verification Dashboard

Source: Section 7, per-Work-Package Verification Objective, Method, and Evidence subsections (§§A–D). Reused verbatim.

| WP | Verification Objective | Verification Method | Evidence Required | Repository | Wave | Verification Status | Executive Assessment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WP-0001 | Verify the revised architecture document matches the live schema (AR-0002) | Zero-discrepancy table-inventory diff vs. \dt public.* | Table-inventory diff record; revised document itself | Documentation | Wave 2 | Not yet started | Top-rated confirmed risk; method fully defined, awaiting execution |
| WP-0002 | Verify RLS ownership-check coverage on all student-owned tables (AR-0007) | Written RLS status + per-table policy list (query-based) | Per-table RLS coverage ledger | Database, Test | Wave 1 | Ready to execute; adopted as standing verification template | Critical path; closes the baseline's one open security unknown |
| WP-0003 | Verify current row-count and query-latency against the partitioning trigger (AR-0004, AR-0010) | Quarterly row-count/latency check | Quarterly monitoring report | Database | Wave 3 | Trigger-gated; not yet executed | Conformant; no action required until growth data warrants it |
| WP-0004 | Verify no student-owned table denormalizes a taxonomy fact outside the accepted pattern (AR-0003) | Per-release automated denormalization check | Per-release check record; published pattern documentation | Documentation, Test | Wave 2 | Scheduled; method defined, not yet operating | Conformant with condition; benefits from WP-0001 naming clarity |
| WP-0005 | Verify, per free-text/JSON payload column, whether WP-0002's RLS property extends (AR-0007 extension) | Manual review reusing the WP-0002 verification template at column granularity | Documented decision per column; published column-level review report | Database, Test | Wave 2 (sequenced after WP-0002) | Not yet started; dependent on WP-0002 completion | Low–medium latent risk; extension of an already-defined method |
| WP-0006 | Verify each of the five roles Phase B §9 identifies has a named, accountable individual (AP-009) | Direct measurement against KPI-08 | Named-owner governance record; KPI-08 measurement record; AP-009 closure record | Not Applicable — governance record only | Wave 1 | Not yet started; 0% assigned | Blocks execution accountability for every other Work Package; no defect-management cycle beyond naming |

Do NOT create new verification methods — this table reproduces Section 7 §§WP-0001–WP-0006 exactly; six Work Packages remain the complete and permanent verification catalog.

## 10.8.4 — Verification Coverage Dashboard

Source: Phase A.3 §7; Sections 3, 7, 10.4–10.7. Reused verbatim; no new coverage metric is calculated.

| Coverage Object | Coverage Status | Verification Completeness | Outstanding Verification Conditions |
| --- | --- | --- | --- |
| Architecture Requirements (AR-0001–0010) | 10 of 10 traced to a verification method or explicit Not Applicable / standing status | Complete at the traceability level; 2 of 10 (AR-0002, AR-0007) pending execution | WP-0001, WP-0002 written completion outstanding |
| Enterprise Governance Decisions (EGD-0001–0009) | 9 of 9 dispositioned; verification requirement flows from each EGD's linked AR | Complete — no EGD lacks a corresponding verification path | None beyond the AR-level conditions above |
| Enterprise Resolutions (ER-0001–0010) | 10 of 10 have a defined resolution status; 3 (ER-0008–0010) require no further verification (implemented, standing) | Complete | ER-0002, ER-0007 verification pending WP-0001, WP-0002 respectively |
| Variances (VAR-01–04) | 4 of 4 carry a defined review frequency (quarterly or per-release) | Complete — every variance has an active monitoring cadence | None; all four under active review per Section 10.7.5 |
| Repositories | Verification evidenced for Documentation, Database, Test; Not Evidenced for Backend, Frontend, Infrastructure; Reserved for Integration, AI, Operations | 3 of 8 categories carry evidenced verification scope | No verification claim is made for the 5 non-evidenced/reserved categories |
| Portfolios | Verification evidenced for Portfolios 1, 2, 8; Reserved for Portfolios 3–7 | 3 of 8 in scope | Reserved portfolios carry no AR/EGD evidence to verify against |
| Waves | Verification sequenced for Waves 1–3; Reserved for Waves 4–5 | 3 of 5 in scope | Wave 3 verification (WP-0003) remains trigger-gated pending growth data |

## 10.8.5 — Verification Governance Dashboard

Source: Section 7; Phase A.3 §§4, 12; Section 10.7 §10.7.4. Reused verbatim.

| Verification Ownership | Not Evidenced in Current Baseline as named individuals — every EGD and Work Package owner field remains unassigned pending WP-0006 (KPI-08 = 0%, Phase A.2 §12). Verification methods themselves are fully defined (Section 7) independent of who executes them. |
| --- | --- |
| Verification Accountability | Accountability structure is target-state: verification results are designed to report to the Enterprise Architecture Board and Executive Steering Committee (target-state), consistent with Section 10's governance framing. No operating governance body has exercised this accountability to date. |
| Verification Traceability | Complete at the method level — every Work Package's verification method traces to a specific Architecture Requirement and Enterprise Governance Decision (Section 7 §§A–B, per WP). Section 10.7.6's traceability matrix confirms no verification method operates outside its AR/EGD boundary. |
| Verification Documentation | Section 7 constitutes the authoritative, single verification-strategy document for this baseline; no parallel or superseding verification documentation exists. Per-WP evidence artifacts (table-inventory diffs, RLS ledgers, quarterly reports) are defined but, apart from WP-0002's design, not yet produced. |
| Outstanding Governance Conditions | KPI-08 (Ownership Assignment %) at 0% is the single cross-cutting governance condition affecting verification accountability across all six Work Packages; it is an accountability gap, not a verification-method gap. |

## 10.8.6 — Verification Evidence Dashboard

Source: Section 7 §§C–D, per Work Package. Reused verbatim; no new evidence is asserted as produced.

| Verification Activity | Evidence Type | Source Repository | Verification Method | Current Status | Executive Assessment |
| --- | --- | --- | --- | --- | --- |
| Architecture document revision confirmation (WP-0001) | Table-inventory diff record | Documentation | Zero-discrepancy diff vs. live schema | Not yet produced | Awaiting WP-0001 execution |
| RLS coverage confirmation (WP-0002) | Per-table RLS coverage ledger | Database, Test | Query-based policy-presence and policy-function check | Method designed; ledger not yet produced | Adopted as standing template for future verification |
| Partitioning trigger monitoring (WP-0003) | Quarterly monitoring report | Database | Row-count/latency check | Not yet produced; trigger-gated | No action required until trigger condition met |
| Taxonomy pattern conformance (WP-0004) | Per-release check record; published pattern documentation | Documentation, Test | Automated denormalization check | Not yet produced | Scheduled; benefits from WP-0001 sequencing |
| Column-level access review (WP-0005) | Documented per-column decision; published review report | Database, Test | Manual review, WP-0002 template reused | Not yet produced; sequenced after WP-0002 | Extension of an already-defined verification method |
| Ownership assignment confirmation (WP-0006) | Named-owner governance record; KPI-08 measurement; AP-009 closure record | Not Applicable | Direct measurement | Not yet produced; 0% assigned | Precondition for accountable execution of every other verification activity |

## 10.8.7 — Verification Risk Dashboard

Source: Section 8 (Enterprise Risk-Control Matrix), scope-limited to Portfolios 1, 2, 8 and Waves 1–3. Reused verbatim.

| Verification Risk | Affected Domain | Existing Mitigation | Remaining Condition | Executive Assessment |
| --- | --- | --- | --- | --- |
| No verification evidence yet produced for any of the six Work Packages | Work Package Verification (all) | All six verification methods are fully designed (Section 7) | Execution and evidence production outstanding for all six | Design-complete, execution-pending across the baseline |
| RLS coverage unverified beyond 2 tables (AR-0007) | Security Verification | WP-0002 method fully defined, sequenced Wave 1 | Written confirmation across all student-owned tables outstanding | Critical-until-verified; the baseline's one open security unknown |
| Documentation-to-implementation drift unconfirmed (AR-0002) | Documentation Verification | WP-0001 method fully defined, sequenced Wave 2 | Table-inventory diff not yet executed | Top-rated confirmed risk pending verification |
| No verification method executed for partitioning trigger (AR-0004) | Database Verification | WP-0003 method defined, trigger-gated | Growth/volume data not yet gathered | Medium, growing; not immediate |
| Zero named, accountable verification owners (KPI-08 = 0%) | Verification Governance (all domains) | WP-0006 scoped, sequenced Wave 1, critical priority | No owner yet assigned | Blocks accountable execution of every verification method; structural precondition risk |

Consistent with Section 8's scope, verification risk authority over Portfolios 3–7 and Waves 4–5 is Reserved for Future Realization Phases.

## 10.8.8 — Executive Verification Decision Matrix

Source: Sections 7–9 and 10.1–10.7, consolidated. Reused verbatim; no new governance outcome is asserted.

| Verification Domain | Executive Decision | Supporting Evidence | Blocking Conditions | Immediate Next Approved Action | Executive Recommendation |
| --- | --- | --- | --- | --- | --- |
| Security Verification | Execute WP-0002 as the immediate verification priority | Section 7 §WP-0002; Section 10.7.7 | None — startable now | Produce per-table RLS coverage ledger | Approve immediate execution; adopt as standing template |
| Documentation Verification | Execute WP-0001 following or alongside WP-0006 | Section 7 §WP-0001; Section 10.7.8 | None — startable now | Produce zero-discrepancy table-inventory diff | Approve immediate execution |
| Database Verification | Defer WP-0003 execution pending trigger data; proceed with WP-0004 as scheduled | Section 7 §§WP-0003–WP-0004 | WP-0003 gated on growth/volume data not yet gathered | Begin WP-0004 per-release check design rollout | Approve WP-0004 now; monitor WP-0003 trigger quarterly |
| Verification Governance | Prioritize WP-0006 (ownership assignment) as a parallel, non-blocking precondition | Section 7 §WP-0006; Phase A.2 §12 | KPI-08 = 0% | Assign named owners to all five roles identified in Phase B §9 | Approve WP-0006 as an immediate, parallel-track action |
| Acceptance / Coverage | Accept Section 9's READY WITH CONDITIONS determination as sufficient to proceed | Section 9; Section 10.8.4 | Conditions trace to ownership, not verification-method design gaps | Maintain current verification method set; no redesign | Approve conditional readiness; do not treat as a blocker to Wave 1 |

## 10.8.9 — Executive Summary

### Overall Verification Posture

Every approved Work Package (WP-0001–WP-0006) carries a fully defined verification objective, method, and evidence requirement (Section 7). No Work Package lacks a verification path. Execution and evidence production remain outstanding for all six; one (WP-0002) is ready to execute immediately and has been adopted as the standing verification template for the remainder of the baseline.

### Verification Coverage

All 10 Architecture Requirements, all 9 Enterprise Governance Decisions, all 10 Enterprise Resolutions, and all 4 Variances carry a defined verification path or an explicit Not Applicable / standing designation. Coverage is complete at the design level across Portfolios 1, 2, and 8 and Waves 1–3; Portfolios 3–7 and Waves 4–5 remain Reserved for Future Realization Phases.

### Verification Governance

Verification methods are fully governed at the design level — every method traces to a specific AR and EGD. Operational governance — named ownership, accountable execution, and standing oversight by the target-state Enterprise Architecture Board and Executive Steering Committee — is Not Evidenced in Current Baseline, pending WP-0006.

### Verification Traceability

Traceability from Architecture Requirement to verification method is complete for all 10 ARs (Section 10.7.6; Section 7 §§A–B per WP). No verification method has been defined, or would need to be defined, outside an already-dispositioned EGD.

### Outstanding Verification Conditions

- WP-0002 (RLS coverage ledger) — ready to execute; the baseline's most immediate verification action.

- WP-0001 (table-inventory diff) — ready to execute; resolves the baseline's top-rated confirmed risk.

- WP-0006 (named ownership) — KPI-08 = 0%; blocks accountable execution of every verification activity, though it is a governance gap, not a verification-design gap.

- WP-0003 remains trigger-gated pending growth/volume data; no verification action is due.

### Verification Readiness for Continued Realization

The evidenced portion of the baseline is verification-ready to proceed into Wave 1 execution without further methodological design work. No verification condition blocks Wave 1 (WP-0002, WP-0006); the only cross-cutting condition is unassigned ownership (KPI-08), an accountability gap rather than a verification readiness gap.

| Overall Verification Assessment | Design-complete, execution-pending. All six Work Packages carry a fully defined verification method; none has yet produced evidence. WP-0002 is ready to execute immediately as the adopted standing template. |
| --- | --- |
| Executive Verification Assessment | Verification coverage and traceability established in Section 7 remain intact through Section 10.7. No verification gap, redesign, or new metric is required; the sole outstanding condition is execution, gated on named ownership (WP-0006). |
| Verification Transition Readiness | Reserved for Future Realization Phases. |