ERP-01 — Phase C

Section 10.9 — Enterprise Risk Dashboard

HireRise Career Intelligence Platform

Executive Enterprise Risk View Across the Approved ERP-01 Engineering Baseline

Version 1.0 | Status: DRAFT FOR REVIEW

Target-State Architecture & Engineering Planning Artifact — Not Evidence of an Operating Governance Body

### A Note on Governance Framing

This document is an architecture and engineering planning artifact. The Enterprise Architecture Board, Executive Steering Committee, Portfolio Governance Board, CIO, CTO, and PMO referenced below describe target-state governance roles for the HireRise platform — a structure this program is designed to grow into — not evidence that any of these bodies currently exists or has conducted operational governance. Every governance role referenced is a defined future responsibility, consistent with ERP-01 Phase A.3's permanent-identifier and evidence-first principles. Every element in this dashboard is reused, unchanged, from ERP-01 Phase A.1 through Section 10.8. This document introduces no new risk, mitigation, governance decision, risk metric, or scoring model. Where evidence does not exist, this document states "Not Evidenced in Current Baseline." Where content depends on a future realization phase, this document states "Reserved for Future Realization Phases."

# 10.9 Enterprise Risk Dashboard

## 10.9.1 — Executive Risk Overview

### Purpose of Enterprise Risk Governance

Enterprise risk governance consolidates every risk already evidenced across Phase A.1–A.3, Phase B, and Sections 1–8 into a single executive-facing view, without inventing new risks, rescoring existing ones, or proposing new mitigation strategies. Its purpose is decision support: giving the target-state Executive Steering Committee and Enterprise Architecture Board one place to see which risks are active, what is already mitigating them, and what remains outstanding.

### Relationship with Section 10.8

Section 10.8 (Enterprise Verification Dashboard) reported whether a verification method exists and what evidence it has produced. Section 10.9 reports a different axis of the same evidence: the risk that remains where verification, implementation, or governance is incomplete. Where 10.8 answers "can this be verified," 10.9 answers "what is exposed until it is." Every risk in this section already appears in Section 8 (Enterprise Risk-Control Matrix) or in the risk dashboards carried through Sections 10.7 and 10.8; none is newly identified here.

### Risk Governance Philosophy

Consistent with Section 8's risk-first sequencing principle, this baseline distinguishes confirmed/occurring risk (e.g., documentation drift under AR-0002) from latent/monitored risk (e.g., VAR-01, VAR-03, VAR-04) from unresolved/unknown risk (e.g., AR-0007 pending WP-0002 verification). Section 8's normative scope — Portfolios 1, 2, and 8; Waves 1–3 — remains the boundary of this section; Portfolios 3–7 and Waves 4–5 are Reserved for Future Realization Phases, consistent with Section 8 §Scope.

### Executive Risk Oversight

Risk oversight in this baseline is target-state: Section 8 confirms that a formally named risk-severity classification scheme, a dedicated risk register distinct from the EGD/VAR registers, and an escalation SLA are Not Evidenced in Current Baseline. Executive oversight of the risks below is designed to run through the Enterprise Architecture Board and Executive Steering Committee once chartered; no operating body has exercised this oversight to date.

### Evidence-First Reporting Principles

This section performs no new risk analysis, assigns no new severity score, and proposes no new mitigation. Every risk below traces to a specific prior section, principally Section 8. Where the ERP-01 template calls for a risk element this baseline does not evidence, this section states "Not Evidenced in Current Baseline." Where the element depends on a future realization phase, this section states "Reserved for Future Realization Phases."

## 10.9.2 — Enterprise Risk Summary Dashboard

Source: Section 8 (Enterprise Risk-Control Matrix); Sections 10.7.7 and 10.8.7. Reused verbatim; risks are identified by their governing WP/AR/EGD/VAR combination, consistent with Section 8's approach (no standalone risk-ID register exists in this baseline).

| Risk Identifier | Risk Domain | Source Repository | Current Status | Executive Severity | Executive Assessment |
| --- | --- | --- | --- | --- | --- |
| WP-0001 / AR-0002 / EGD-0002 / VAR-02 — Documentation drift | Architecture Risk; Repository Risk (Documentation) | Documentation | Confirmed, open | High | Top-rated confirmed risk in the baseline |
| WP-0002 / AR-0007 / EGD-0007 — RLS coverage unverified | Security Risk; Verification Risk; Database Risk | Database, Test | Open — unknown until verified | Critical-until-verified | The baseline's one open security unknown |
| WP-0003 / AR-0004 / EGD-0004 / VAR-04 — No partitioning on 4 tables | Architecture Risk; Database Risk | Database | Open, trigger-gated | Medium, growing | Not immediate; monitored quarterly |
| WP-0004 / AR-0003 / EGD-0003 / VAR-03 — Direct-FK taxonomy denormalization | Architecture Risk; Database Risk | Database, Test | Open, conditionally monitored | Low currently, Medium if unmonitored | Stable pending WP-0004 |
| WP-0005 / AR-0007 (extension) — Column-level access on free-text/JSON payloads | Security Risk | Database, Test | Open, latent | Low–Medium | Extension of WP-0002; sequenced after it |
| Not Work-Package-Bound / AR-0006 / EGD-0006 — Supersession/versioning model deferred | Architecture Risk; Governance Risk | Not Applicable | Deferred, monitored | Low currently, High if triggered late | Not work-package-bound; compliance/audit trigger-gated |
| WP-0006 / AP-009 (all EGDs) — Zero named, accountable owners (KPI-08 = 0%) | Governance Risk (cross-cutting) | Not Applicable — governance record only | Open, confirmed | Critical (structural precondition) | Blocks execution accountability for every other Work Package |

Portfolio Risks and Wave Risks beyond the above are Not Evidenced in Current Baseline for Portfolios 1, 2, 8 and Waves 1–3; Portfolios 3–7 and Waves 4–5 are Reserved for Future Realization Phases.

## 10.9.3 — Executive Risk Profiles

Source: Section 8, per-risk detail; Phase A.3 §§3–7. Reused verbatim.

### Risk Profile — Documentation Drift (WP-0001 / AR-0002 / EGD-0002 / VAR-02)

| Business Impact | High — documentation/maintainability; risk of engineering decisions being made against an outdated architecture description. |
| --- | --- |
| Technical Impact | Delivery / documentation; live schema and canonically-named-table convention diverge from the published EEP-01 Phase A document. |
| Architecture Requirements Affected | AR-0002 (Naming Governance). |
| Enterprise Governance Decisions Affected | EGD-0002 (Supersede canonical naming). |
| Work Packages Affected | WP-0001. |
| Repository Impact | Documentation Repository — not yet started, KPI-02 = 30/100 baseline. |
| Portfolio Impact | Portfolio 1 (Enterprise Data Platform). |
| Wave Impact | Wave 2 (Platform Stabilization). |
| Existing Mitigation | WP-0001 scoped, sequenced, verification method (zero-discrepancy table-inventory diff) fully defined. |
| Remaining Conditions | Publish revised architecture document; execute diff and confirm zero discrepancies. |
| Executive Commentary | Confirmed, high; the single top-rated risk in this baseline per Section 8. |

### Risk Profile — RLS Coverage Unverified (WP-0002 / AR-0007 / EGD-0007)

| Business Impact | High — student data protection; unverified security posture on activity/cognitive/signal-vector tables. |
| --- | --- |
| Technical Impact | Security; RLS ownership-check coverage confirmed on 2 tables only, unverified elsewhere. |
| Architecture Requirements Affected | AR-0007 (Security). |
| Enterprise Governance Decisions Affected | EGD-0007 (Realize — verify RLS coverage immediately). |
| Work Packages Affected | WP-0002; extended by WP-0005. |
| Repository Impact | Database and Test repositories — method fully defined, ready to execute. |
| Portfolio Impact | Portfolio 2 (Enterprise Security). |
| Wave Impact | Wave 1 (Critical Foundation) — startable now. |
| Existing Mitigation | WP-0002 scoped as immediate, critical priority; query-based verification method adopted as standing template. |
| Remaining Conditions | Produce written, per-table RLS coverage ledger confirming full coverage. |
| Executive Commentary | Unknown until verified; critical-until-verified per Section 8. Closes the baseline's one open security unknown. |

### Risk Profile — No Partitioning on 4 High-Growth Tables (WP-0003 / AR-0004 / EGD-0004 / VAR-04)

| Business Impact | Medium, time-sensitive; performance/scalability risk as data volume grows. |
| --- | --- |
| Technical Impact | No native range partitioning on 4 designated tables; no PARTITION BY on domain tables. |
| Architecture Requirements Affected | AR-0004 (Performance/Scalability). |
| Enterprise Governance Decisions Affected | EGD-0004 (Defer partitioning). |
| Work Packages Affected | WP-0003. |
| Repository Impact | Database Repository — assessment scoped, not yet triggered. |
| Portfolio Impact | Portfolio 1 (Enterprise Data Platform). |
| Wave Impact | Wave 3 (Trigger-Gated) — dormant, monitoring-only. |
| Existing Mitigation | EGD-0004 trigger defined: tables exceed 10M rows, latency degrades, or 10-downstream-system scale target reached; VAR-04 reviewed quarterly. |
| Remaining Conditions | Row-count/growth data not yet gathered (external dependency). |
| Executive Commentary | Medium, growing risk; not immediate. Deferred, conformant governance outcome, not a gap. |

### Risk Profile — Direct-FK Taxonomy Denormalization (WP-0004 / AR-0003 / EGD-0003 / VAR-03)

| Business Impact | Medium — data governance; potential inconsistency if taxonomy versioning becomes necessary. |
| --- | --- |
| Technical Impact | academic_boards.country_id direct FK used instead of _code + taxonomy_version_id pattern. |
| Architecture Requirements Affected | AR-0003 (Data Governance). |
| Enterprise Governance Decisions Affected | EGD-0003 (Accept direct-FK pattern, conditionally). |
| Work Packages Affected | WP-0004; benefits from WP-0001 naming clarity. |
| Repository Impact | Database and Test repositories — per-release check scoped, not yet operating. |
| Portfolio Impact | Portfolio 1 (Enterprise Data Platform). |
| Wave Impact | Wave 2 (Platform Stabilization). |
| Existing Mitigation | EGD-0003 condition defined: re-opens if any student-owned table denormalizes a taxonomy fact, or taxonomy versioning becomes necessary; VAR-03 reviewed per-release. |
| Remaining Conditions | Publish pattern documentation; establish per-release automated denormalization check. |
| Executive Commentary | Low currently, medium latent if unmonitored; stable pending WP-0004. |

### Risk Profile — Column-Level Access on Free-Text/JSON Payloads (WP-0005 / AR-0007 extension)

| Business Impact | Medium — extends student data protection scope to free-text/JSON payload columns (e.g., cognitive raw responses). |
| --- | --- |
| Technical Impact | Security; column-level access review not yet started for payload columns outside WP-0002's table-level scope. |
| Architecture Requirements Affected | AR-0007 (extension). |
| Enterprise Governance Decisions Affected | EGD-0007 (Realize, extension). |
| Work Packages Affected | WP-0005; sequenced after WP-0002 completion. |
| Repository Impact | Database and Test repositories. |
| Portfolio Impact | Portfolio 2 (Enterprise Security). |
| Wave Impact | Wave 2 — dependent on Wave 1 (WP-0002) completing first. |
| Existing Mitigation | Manual review reusing the WP-0002 verification template at column granularity. |
| Remaining Conditions | WP-0002 completion; documented per-column decision; published review report. |
| Executive Commentary | Low–medium, latent; optional dependency, parallel-eligible once WP-0002 concludes. |

### Risk Profile — Supersession/Versioning Model Deferred (AR-0006 / EGD-0006)

| Business Impact | High if triggered late — compliance/audit exposure for immutable historical records. |
| --- | --- |
| Technical Impact | No self-referencing supersession columns for corrected historical records; update-based history in use. |
| Architecture Requirements Affected | AR-0006 (Data Governance). |
| Enterprise Governance Decisions Affected | EGD-0006 (Defer supersession/versioning model). |
| Work Packages Affected | None — not work-package-bound. |
| Repository Impact | Not Applicable. |
| Portfolio Impact | Portfolio 1 (Enterprise Data Platform). |
| Wave Impact | Not Applicable — trigger-gated, not sequenced into a wave. |
| Existing Mitigation | EGD-0006 trigger defined: compliance/audit requirement for immutable history emerges. |
| Remaining Conditions | None pending; monitored for trigger condition only. |
| Executive Commentary | Low currently; explicitly flagged as high-if-triggered-late — an irreversibility risk per Phase A.3 §4. |

### Risk Profile — Zero Named, Accountable Owners (WP-0006 / AP-009 / all EGDs)

| Business Impact | Critical — precondition for every other recommendation in this baseline being executable rather than aspirational. |
| --- | --- |
| Technical Impact | Not Applicable — governance/organizational, not an engineering artifact. |
| Architecture Requirements Affected | Not Applicable — AP-009 (a permanent principle) is the object, not an AR. |
| Enterprise Governance Decisions Affected | All nine EGDs (EGD-0001–EGD-0009) depend on this Work Package for accountable execution. |
| Work Packages Affected | WP-0006; blocks accountable execution of WP-0001–WP-0005. |
| Repository Impact | Not Applicable — governance record only. |
| Portfolio Impact | Portfolio 8 (Governance & Quality). |
| Wave Impact | Wave 1 (Critical Foundation) — startable now, parallel to WP-0002. |
| Existing Mitigation | WP-0006 scoped as critical priority; direct measurement against KPI-08. |
| Remaining Conditions | Named individuals not yet assigned to any of the five roles identified in Phase B §9; KPI-08 = 0%. |
| Executive Commentary | Critical structural precondition risk; recommended as the first item resolved, per Phase A.2 §12. |

## 10.9.4 — Risk Dependency Dashboard

Source: Phase A.3 §8 (Enterprise Architecture Dependency Graph); Section 8. Reused verbatim.

| Risk | Trigger | Dependencies | Related WPs | Related Repositories | Related Waves | Executive Assessment |
| --- | --- | --- | --- | --- | --- | --- |
| Documentation drift | Not deferred — immediate | WP-0006 (owner) recommended, not required to start | WP-0001 | Documentation | Wave 2 | Startable now; sequencing benefit only from WP-0006 |
| RLS coverage unverified | Not deferred — immediate | None — can start immediately | WP-0002 | Database, Test | Wave 1 | No blocking dependency; highest-leverage open item |
| No partitioning on 4 tables | Tables exceed 10M rows, latency degrades, or 10-downstream-system scale reached | Requires current row-count/growth data (external, not yet gathered) | WP-0003 | Database | Wave 3 | Data-gathering blocks assessment; sequential |
| Direct-FK taxonomy denormalization | Any student-owned table denormalizes a taxonomy fact, or versioning becomes necessary | Benefits from WP-0001 naming clarity (optional) | WP-0004 | Database, Test | Wave 2 | Parallel-eligible; optional dependency only |
| Column-level access on payload columns | Not deferred, but sequenced | Benefits from WP-0002 completion (same tables, same reviewer) | WP-0005 | Database, Test | Wave 2 | Optional dependency, parallel-eligible after WP-0002 |
| Supersession/versioning model deferred | Compliance/audit requirement for immutable history emerges | External business/compliance trigger, not internal work | None | Not Applicable | Not Applicable | Trigger-gated, not work-gated |
| Zero named, accountable owners | Not deferred — immediate | None — blocking, non-sequential precondition for every EGD's execution accountability | WP-0006 | Not Applicable | Wave 1 | Recommended as the first item resolved, ahead of any individual EGD's own trigger |

## 10.9.5 — Enterprise Risk Governance Dashboard

Source: Phase A.2 §12; Section 8; Section 10.7.4 and 10.8.5. Reused verbatim.

| Risk Ownership | Not Evidenced in Current Baseline as named individuals — every risk's governing EGD/WP owner field remains unassigned pending WP-0006 (KPI-08 = 0%, Phase A.2 §12). Each risk nonetheless carries a designated target-state owner category (e.g., Security/Platform engineering, Data governance owner, Enterprise architecture owner). |
| --- | --- |
| Governance Accountability | Target-state: risk disposition is designed to be reviewed by the Enterprise Architecture Board and Executive Steering Committee. No operating governance body has exercised this accountability to date. |
| Risk Monitoring | Four risks (VAR-01, VAR-03, VAR-04, and the documentation-drift risk under VAR-02) carry an explicit review frequency — quarterly or per-release — per Phase A.3 §6. The RLS-coverage risk (WP-0002) and ownership risk (WP-0006) are immediate-priority, not calendar-monitored. |
| Risk Traceability | Complete — every risk in Section 10.9.2–10.9.4 traces to a specific AR, EGD, and/or VAR established in Phase A.3, with no risk asserted outside that chain. |
| Outstanding Governance Conditions | A formally named risk-severity classification scheme, a dedicated risk register distinct from the EGD/VAR registers, and an escalation SLA are Not Evidenced in Current Baseline (Section 8). KPI-08 (Ownership Assignment % = 0%) is the single cross-cutting governance condition affecting accountability for every risk in this baseline. |

## 10.9.6 — Enterprise Risk Heat Map

Source: Section 8 classifications, reused verbatim. No quantitative score is introduced; severity labels are exactly as classified in Section 8 and Sections 10.7–10.8.

| Severity | Risks in This Category | Domain(s) | Executive Assessment |
| --- | --- | --- | --- |
| Critical | Zero named, accountable owners (WP-0006); RLS coverage unverified — classified "Critical-until-verified" (WP-0002) | Governance; Security | The two immediate-priority items in the baseline; both startable now, no blocking dependency |
| High | Documentation drift (WP-0001); Supersession/versioning model deferred — "high if triggered late" (AR-0006) | Architecture; Documentation; Compliance | One confirmed and open (WP-0001); one deferred but flagged for late-trigger severity |
| Medium | No partitioning on 4 tables (WP-0003); Direct-FK taxonomy denormalization if unmonitored (WP-0004) | Database; Architecture | Both trigger- or condition-gated; monitored on a defined cadence |
| Low | No partitioning currently (VAR-04, present-state); Direct-FK taxonomy currently (VAR-03, present-state); Column-level access on payload columns (WP-0005) | Database; Security | Present-state severity before growth or trigger conditions activate |
| Reserved for Future Realization Phases | Any risk authority over Portfolios 3–7 (Enterprise AI, Business Capabilities, Knowledge Platform, Integration Platform, Operations & Observability) and Waves 4–5 | All reserved domains | No AR/EGD evidence exists; no severity classification is asserted |

Do NOT invent quantitative scoring — severities above reproduce the qualitative classifications already used in Section 8 §§ Risk Register and Sections 10.7.7, 10.8.7; no numeric risk score exists in this baseline.

## 10.9.7 — Risk Mitigation Dashboard

Source: Section 8; Section 7 (verification relationship); Section 9 (acceptance relationship). Reused verbatim.

| Risk | Existing Mitigation | Remaining Exposure | Verification Relationship | Acceptance Relationship | Executive Assessment |
| --- | --- | --- | --- | --- | --- |
| Documentation drift | WP-0001 scoped, sequenced Wave 2 | Live schema divergence until diff executed | Zero-discrepancy table-inventory diff (Section 7 §WP-0001) | Section 9 — WP-0001 acceptance criteria | Confirmed, high; mitigation defined, not yet executed |
| RLS coverage unverified | WP-0002 scoped, sequenced Wave 1, method fully defined | Unverified coverage on activity/cognitive/signal tables | Written RLS status + policy list (Section 7 §WP-0002) | Section 9 — WP-0002 acceptance criteria | Critical-until-verified; mitigation ready to execute |
| No partitioning on 4 tables | EGD-0004 trigger defined; VAR-04 quarterly review | Growth beyond trigger threshold before assessment completes | Quarterly row-count/latency check (Section 7 §WP-0003) | Section 9 — WP-0003 criteria (trigger-gated) | Medium, growing; monitored, not immediate |
| Direct-FK taxonomy denormalization | EGD-0003 condition defined; VAR-03 per-release review | Latent inconsistency if taxonomy versioning need emerges unmonitored | Per-release automated denormalization check (Section 7 §WP-0004) | Section 9 — WP-0004 criteria | Low–medium latent; stable pending WP-0004 |
| Column-level access on payload columns | Manual review reusing WP-0002 template | Unreviewed payload columns until WP-0005 executes | Column-level review (Section 7 §WP-0005) | Section 9 — WP-0005 criteria | Low–medium latent; sequenced after WP-0002 |
| Supersession/versioning model deferred | EGD-0006 trigger defined | Irreversibility exposure if compliance trigger fires without warning | Compliance/audit scope review (Phase A.3 §7) | Not Evidenced in Current Baseline | Low currently; monitored for trigger only |
| Zero named, accountable owners | WP-0006 scoped, critical priority, sequenced Wave 1 | No accountable execution of any other mitigation until resolved | Direct measurement against KPI-08 (Section 7 §WP-0006) | Section 9 — WP-0006 criteria | Critical; structural precondition for every other row in this table |

## 10.9.8 — Executive Risk Decision Matrix

Source: Sections 8, 9, and 10.1–10.8, consolidated. Reused verbatim; no new governance outcome is asserted.

| Risk | Executive Decision | Supporting Evidence | Blocking Conditions | Immediate Next Approved Action | Executive Recommendation |
| --- | --- | --- | --- | --- | --- |
| RLS coverage unverified | Execute WP-0002 as the immediate top risk-mitigation priority | Section 7 §WP-0002; Section 8 | None — startable now | Produce per-table RLS coverage ledger | Approve immediate execution |
| Documentation drift | Execute WP-0001 as the second immediate priority | Section 7 §WP-0001; Section 8 | None — startable now | Publish revised architecture document; run zero-discrepancy diff | Approve immediate execution |
| Zero named, accountable owners | Execute WP-0006 in parallel with WP-0001/WP-0002, not sequentially after | Phase A.2 §12; Section 8 | None — non-sequential precondition | Assign named owners to all five roles per Phase B §9 | Approve as an immediate, parallel-track action |
| No partitioning on 4 tables | Defer active migration; continue quarterly monitoring per EGD-0004 | Phase A.3 §4; Section 8 | Growth/volume data not yet gathered | Continue quarterly row-count/latency check | No action beyond standing monitoring cadence |
| Direct-FK taxonomy denormalization | Proceed with WP-0004 on its scheduled cadence | Section 7 §WP-0004; Section 8 | None material | Publish pattern documentation; establish per-release check | Approve as scheduled; no acceleration required |
| Supersession/versioning model deferred | Retain EGD-0006 deferral; no work package required at this time | Phase A.3 §4; Section 8 | None until compliance/audit trigger fires | Continue trigger monitoring | No action required; revisit only if trigger condition is met |

## 10.9.9 — Executive Summary

### Overall Enterprise Risk Posture

Seven risks are evidenced in the current baseline, all previously identified in Section 8 and carried through Sections 10.7–10.8: documentation drift (WP-0001), RLS coverage unverified (WP-0002), partitioning deferral (WP-0003), taxonomy denormalization (WP-0004), column-level access (WP-0005), supersession/versioning deferral (AR-0006), and zero named ownership (WP-0006). No new risk is identified in this section.

### Architecture Risk

Architecture-level risk is concentrated in three deferred-but-monitored items (AR-0001, AR-0004, AR-0005, AR-0006) and two active-remediation items (AR-0002, AR-0003), all governed by an already-dispositioned EGD. No undispositioned architecture risk exists.

### Engineering Risk

Engineering risk is limited to the six Work Packages already scoped in Sections 4–5; no engineering activity has been identified outside WP-0001–WP-0006. The two highest-priority engineering risks — WP-0001 and WP-0002 — are both startable immediately with no blocking dependency.

### Repository Risk

Risk is confined to the three evidenced repository categories — Documentation, Database, Test. Backend, Frontend, Infrastructure, Integration, AI, and Operations/Deployment carry no identified risk because they carry no approved scope (Section 10.6, Section 10.7.2).

### Verification Risk

Verification risk is execution-pending rather than design-pending: every risk's mitigating Work Package has a fully defined verification method (Section 7; Section 10.8), but evidence has not yet been produced for any of them.

### Governance Risk

The single largest cross-cutting governance risk is KPI-08 (Ownership Assignment % = 0%) — no risk in this baseline yet has a named, accountable individual, which blocks accountable execution of every mitigation identified above.

### Outstanding Executive Conditions

- Execute WP-0002 (RLS verification) — critical-until-verified, startable now.

- Execute WP-0001 (documentation revision) — confirmed high risk, startable now.

- Execute WP-0006 (named ownership) in parallel — blocks accountable execution of every other item on this list.

- Continue quarterly/per-release monitoring of VAR-01, VAR-03, VAR-04, and the EGD-0006 compliance trigger; no acceleration required.

### Overall Enterprise Risk Assessment

The baseline's risk profile is fully evidenced, fully dispositioned, and free of undispositioned gaps. Two risks (documentation drift, RLS coverage) are confirmed and open; one (ownership) is a structural precondition risk; the remainder are deferred or conditionally monitored under an accepted governance decision.

| Overall Enterprise Risk Assessment | Consolidated, not new. Seven risks evidenced, all traced to Section 8; no undispositioned architecture, governance, or verification risk identified. |
| --- | --- |
| Executive Risk Assessment | Two risks (WP-0001, WP-0002) are immediate, startable, and highest-priority; one (WP-0006) is a non-sequential precondition for accountable execution of all others; remaining risks are deferred or monitored under accepted governance decisions. |
| Risk Transition Readiness | Reserved for Future Realization Phases. |