HIRERISE CAREER INTELLIGENCE PLATFORM

Enterprise Architecture Repository

ERP-02A

Enterprise Execution Certification & Program Closure Report

Certifying the ERP-02 Repository — Not Its Implementation

Document Classification: Enterprise Architecture Governance — Program Closure Artifact

Prepared for: CIO · CTO · COO · Enterprise Architecture Board · PMO Leadership · Enterprise Governance · Internal Audit · Enterprise Quality Assurance

Status: ERP-01, ERP-01A, ERP-02 Phases A–J Complete · ERP-02A Active · Version 1.0 | DRAFT FOR REVIEW

# 1. Executive Summary

ERP-02A is the formal closure and certification report for the ERP-02 Enterprise Architecture Execution & Realization Program for the HireRise Career Intelligence Platform. It certifies the ERP-02 repository — not the implementation the repository governs.

This report certifies:

- ERP-02 Phases A–J are complete: each required document exists, is scoped as specified, and reuses ERP-01 identifiers exactly.

- The repository is internally consistent: no phase document redefines an identifier, KPI, or status established elsewhere.

- The repository is traceable: every Work Package resolves to an Architecture Requirement, and every dashboard resolves to a governing phase.

- The repository is governance-complete at the framework level: governance structure, roles, and escalation paths are fully defined.

- The repository is ready to govern future implementation.

This report explicitly does NOT certify:

- Engineering completion — status remains Not Yet Realized for all six Work Packages.

- Release, deployment, or production execution — all remain Not Yet Realized or their respective Not Yet Assessable status.

- Operational readiness — status remains Operational Readiness Not Yet Assessable.

- Independent verification of any realization claim — status remains Verification Not Yet Assessable.

One open governance finding (DG-J-01, an identifier-naming inconsistency in the “AP” prefix, first surfaced in ERP-02 Phase J) remains unresolved and is carried forward in Section 21. Its existence does not block repository certification, because it is a naming clarification, not a structural break in traceability or identifier integrity.

# 2. Purpose

The purpose of this document is to formally close the ERP-02 program by certifying the completeness, internal consistency, traceability, and governance-readiness of the repository ERP-02 has produced, and to freeze that repository as Version 1.0 pending future realization phases. Where ERP-01A certified that the approved architecture baseline was internally consistent and complete before execution began, ERP-02A certifies that the execution governance repository built around that baseline during ERP-02 Phases A–J is itself internally consistent, complete, and ready to govern the realization that has not yet occurred.

# 3. Scope

In scope for certification:

- Repository structure, completeness, and integrity across ERP-01, ERP-01A, and ERP-02 Phases A–J.

- Identifier consistency and cross-reference integrity across all repository documents.

- Traceability from Architecture Requirement through Executive Dashboard.

- Governance completeness at the framework and definition level.

- Repository readiness to govern future implementation.

Out of scope, and explicitly not certified by this document:

- Engineering completion, release, deployment, or production execution.

- Operational readiness or operational deployment.

- Independent verification of any realization claim (that remains the domain of ERP-02 Phase I, once activated).

- Any redefinition of an Architecture Requirement, Enterprise Governance Decision, Enterprise Resolution, Variance, Enterprise Architecture Principle, Work Package, Portfolio, Wave, or KPI.

# 4. Relationship to ERP-01A

ERP-01A validated the ERP-01 architecture baseline as internally consistent, complete, and suitable for internal baseline designation, prior to execution. ERP-02A performs the analogous certification at the close of the execution-governance program: it validates that ERP-02's repository — the governance framework, planning artifacts, control definitions, and dashboards produced across Phases A–J — is itself internally consistent and complete. Neither document certifies implementation. ERP-01A certified a baseline before anything was built against it; ERP-02A certifies a governance repository before anything has yet been executed under it. Both leave implementation certification to a future, evidence-bearing phase.

# 5. Relationship to ERP-02 Phases A–J

Each phase is certified below as complete and consistent with its stated scope; substance is not restated.

| Phase | Title | Certified Complete? | Note |
| --- | --- | --- | --- |
| A | Enterprise Execution Governance Framework | Yes | Governance structure defined; body activation Not Yet Realized (not a completeness defect — activation is a Phase A exit criterion, itself tracked) |
| B | Enterprise Portfolio Execution Planning | Yes | 3 active Portfolios, 5 Waves sequenced |
| C | Enterprise Engineering Execution Control | Yes | Control standards defined; no engineering evidence recorded yet |
| D | Enterprise Work Package Realization Governance | Yes | Realization criteria defined; no realization evidence recorded yet |
| E | Enterprise Architecture Compliance During Delivery | Yes | Compliance verification method defined; unapplied |
| F | Enterprise Release & Deployment Governance | Yes | Release gates defined; unreached |
| G | Enterprise Operational Readiness | Yes | Readiness criteria defined; unassessed |
| H | Enterprise Production Transition Governance | Yes | Transition criteria defined; unreached |
| I | Enterprise Realization Verification & Implementation Assurance | Yes | Verification framework defined; Verification Not Yet Assessable for every Work Package |
| J | Executive Dashboard & Portfolio Intelligence Suite | Yes | Consolidated Phases A–I into 27 dashboards; surfaced Finding DG-J-01 |

# 6. Certification Philosophy

This certification is governed by the same evidence-first philosophy as every prior repository document:

- Current State and Target State are distinguished explicitly throughout.

- Repository certification never implies implementation certification.

- Where implementation has not occurred, this report states “Not Yet Realized” rather than inferring progress.

- Where verification has not occurred, this report states “Verification Not Yet Assessable.”

- Where operational evidence has not been produced, this report states “Operational Readiness Not Yet Assessable.”

- Every identifier is reused exactly; none are renumbered, retired, or recreated by this document.

# 7. Repository Scope

The certified repository consists of the following document families, each reused exactly as authored:

- ERP-01 (Phases A.1, A.2, A.3, B, C — architecture baseline and its own executive dashboard suite, Section 10.1–10.14).

- ERP-01A (Baseline Validation Report).

- ERP-02 Phases A through J (execution governance, portfolio planning, engineering control, realization governance, compliance, release, operational readiness, production transition, verification, and executive dashboards).

- This document, ERP-02A, which closes the program and does not add a Phase K.

# 8. Repository Inventory

| Register | Count | Range | Source |
| --- | --- | --- | --- |
| Architecture Requirements (AR) | 10 | AR-0001–AR-0010 | ERP-01 Phase A.3 |
| Enterprise Governance Decisions (EGD) | 9 | EGD-0001–EGD-0009 | ERP-01 Phase A.3 |
| Enterprise Resolutions (ER) | 10 | ER-0001–ER-0010 | ERP-01 Phase A.3 |
| Approved Variances (VAR) | 4 | VAR-01–VAR-04 | ERP-01 Phase A.3 |
| Enterprise Architecture Principles (AP) | 9 | AP-001–AP-009 | ERP-01 Phase A.3 (see Section 19 for a naming note) |
| Work Packages (WP) | 6 | WP-0001–WP-0006 | ERP-01 Phase A.3 |
| Portfolios | 8 (3 active, 5 reserved) | Portfolio 1–8 | ERP-01 Phase B / ERP-02 Phase A |
| Waves | 5 (3 active/sequenced, 2 reserved) | Wave 1–5 | ERP-01 Phase B |
| Key Performance Indicators (KPI) | 10 | KPI-01–KPI-10 | ERP-01 Phase A.3 |
| ERP-01 Executive Dashboards | 14 | Section 10.1–10.14 | ERP-01 Phase C |
| ERP-02 Executive Dashboards | 27 | Sections 8–24 (with sub-tables) of ERP-02 Phase J | ERP-02 Phase J |
| ERP-02 Phase Documents | 10 | Phase A–J | ERP-02 |

# 9. Repository Completeness Assessment

| Certification Item | Finding | Status |
| --- | --- | --- |
| Every ERP-02 phase document (A–J) exists and addresses its assigned scope | Confirmed present and scoped as required | Certified |
| ERP-01 baseline and ERP-01A validation exist and predate ERP-02 | Confirmed | Certified |
| No ERP-02 phase redefines an identifier owned by ERP-01 | Confirmed — all phases state and honor identifier permanence | Certified |
| Every registered identifier (AR, EGD, ER, VAR, AP, WP, Portfolio, Wave, KPI) has at least one governing source document | Confirmed | Certified |
| No Work Package, Portfolio, or Wave lacks a defined status across Phases C–J | Confirmed — all cells populated, using canonical non-evidence status where no evidence exists | Certified |

# 10. Repository Integrity Assessment

| Certification Item | Finding | Status |
| --- | --- | --- |
| KPI-01–KPI-10 baseline values are identical between ERP-01 Phase A.3 §12 and ERP-02 Phase J Section 23 | Confirmed identical; no re-measurement, none claimed | Certified |
| WP-0001–WP-0006 status is identical across ERP-02 Phases C through J | Confirmed — Not Yet Realized throughout, with no phase overstating another's evidence | Certified |
| Portfolio and Wave definitions are identical between ERP-01 Phase B and ERP-02 Phases A, B, and J | Confirmed | Certified |
| No two documents assign conflicting statuses to the same identifier | One naming-convention inconsistency found (Section 19 / DG-J-01) — not a status conflict | Certified with one noted finding |

# 11. Architecture Traceability Assessment

Sample verification of the AR → EGD → WP chain, drawn from ERP-01 Phase A.3 §7:

| AR | EGD | Owning WP | Certification Level | Chain Verified? |
| --- | --- | --- | --- | --- |
| AR-0001 | EGD-0001 | None — deferred by design (VAR-01) | L3 | Yes |
| AR-0002 | EGD-0002 | WP-0001 | L4 (pending) | Yes |
| AR-0003 | EGD-0003 | WP-0004 | L4 (pending) | Yes |
| AR-0004 | EGD-0004 | WP-0003 | L3 | Yes |
| AR-0007 | EGD-0007 | WP-0002, WP-0005 | L4 (pending) | Yes |
| AR-0008 / AR-0009 | EGD-0008 | None — implemented, exceeds bar | L4 (met) | Yes |
| AR-0010 | EGD-0009 | None — implemented, exceeds bar | L4 (met) | Yes |

All ten Architecture Requirements resolve to a governing EGD and, where relevant, an owning Work Package. No orphaned Architecture Requirement was found.

# 12. Governance Traceability Assessment

| Certification Item | Finding | Status |
| --- | --- | --- |
| Every EGD (0001–0009) traces to at least one AR | Confirmed via ERP-01 Phase A.3 §7 traceability matrix | Certified |
| Every Enterprise Resolution (ER-0001–ER-0010) traces to an AR | Confirmed (e.g. ER-0005 → AR-0005, ER-0006 → AR-0006) | Certified |
| Every Approved Variance (VAR-01–VAR-04) traces to an AR and carries an explicit review cadence | Confirmed (Section 21 of ERP-02 Phase J) | Certified |
| Deferred EGDs are explicitly tracked, not silently dropped | Confirmed — EGD-0001, 0004, 0005, 0006 tracked under KPI-05 (Deferred Decisions) | Certified |

# 13. Portfolio Integrity Assessment

| Portfolio | Name | Status | WP Count Cross-Check (Phase A vs. Phase J) |
| --- | --- | --- | --- |
| Portfolio 1 | Enterprise Data Platform | Active | 3 = 3, consistent |
| Portfolio 2 | Enterprise Security | Active | 2 = 2, consistent |
| Portfolio 3–7 | AI / Business / Knowledge / Integration / Operations | Reserved for Future Realization Phases | 0 = 0, consistent |
| Portfolio 8 | Governance & Quality | Active | 1 = 1, consistent |

# 14. Work Package Integrity Assessment

| WP | Portfolio | Wave | Status Consistent Across Phases C–J? |
| --- | --- | --- | --- |
| WP-0001 | Portfolio 1 | Wave 2 | Yes — Not Yet Realized in every phase |
| WP-0002 | Portfolio 2 | Wave 1 (unblocked) | Yes — Not Yet Realized in every phase |
| WP-0003 | Portfolio 1 | Wave 3 (trigger-gated) | Yes — Not Yet Realized in every phase |
| WP-0004 | Portfolio 1 | Wave 2 | Yes — Not Yet Realized in every phase |
| WP-0005 | Portfolio 2 | Wave 2 | Yes — Not Yet Realized in every phase |
| WP-0006 | Portfolio 8 | Wave 1 (unblocked) | Yes — Not Yet Realized in every phase |

# 15. Wave Integrity Assessment

| Wave | WPs | Sequencing Consistent with ERP-01 Phase B? |
| --- | --- | --- |
| Wave 1 | WP-0002, WP-0006 | Yes — both startable now, no dependency |
| Wave 2 | WP-0001, WP-0004, WP-0005 | Yes — sequenced after Wave 1 |
| Wave 3 | WP-0003 | Yes — trigger-gated on EGD-0004, not calendar-gated |
| Wave 4, Wave 5 | None assigned | Yes — Reserved for Future Realization Phases, no AR/EGD exists yet |

# 16. KPI Integrity Assessment

| KPI | Baseline (ERP-01 §12) | Baseline as Restated (ERP-02 Phase J §23) | Match? |
| --- | --- | --- | --- |
| KPI-01 | 35/100 | 35/100 | Yes |
| KPI-02 | 30/100 | 30/100 | Yes |
| KPI-03 | 48/100 | 48/100 | Yes |
| KPI-04 | 4 | 4 | Yes |
| KPI-05 | 4 (EGD-0001,0004,0005,0006) | 4 (EGD-0001,0004,0005,0006) | Yes |
| KPI-06 | Confirmed on 2 tables | Confirmed on 2 tables | Yes |
| KPI-07 | 70/100 | 70/100 | Yes |
| KPI-08 | 0% | 0 | Yes |
| KPI-09 | 1/1/1/1 | 1/1/1/1 | Yes |
| KPI-10 | Not yet defined | Not yet defined | Yes |

All ten KPIs are consistent between their point of definition (ERP-01) and their most recent restatement (ERP-02 Phase J). No value has drifted, and no value has been silently advanced.

# 17. Dashboard Integrity Assessment

| Certification Item | Finding | Status |
| --- | --- | --- |
| ERP-01 Section 10.1–10.14 dashboards remain the authoritative architecture-baseline view | Confirmed unmodified by ERP-02 Phase J | Certified |
| ERP-02 Phase J's 27 dashboards draw exclusively from Phases A–I evidence | Confirmed — no dashboard cell in Phase J lacks a citation | Certified |
| No dashboard in either suite implies implementation that has not occurred | Confirmed — canonical non-evidence statuses used throughout | Certified |
| Phase J's Executive Scorecard and Decision Support Matrix reconcile with underlying dashboard values | Confirmed | Certified |

# 18. Cross-Reference Verification

Spot-verified cross-references, selected for coverage across the identifier set:

- AR-0007 is cited consistently by EGD-0007, WP-0002, WP-0005, KPI-06, and the Enterprise Risk Dashboard (ERP-02 Phase J §20) — verified consistent.

- AP-009 is cited by ERP-02 Phase A §7 (as “Action Point AP-009”) and by ERP-01 Phase A.3 §6 (as one of nine Enterprise Architecture Principles) — verified present in both, but see Section 19 for the naming inconsistency this cross-reference surfaces.

- VAR-01 through VAR-04 each cite exactly one AR (AR-0001 through AR-0004 respectively) — verified consistent, no variance cites more than one requirement.

- Every Work Package cited in the Executive Decision Support Matrix (ERP-02 Phase J §26) resolves to a Work Package defined in ERP-01 Phase A.3 §9 — verified, no orphaned reference.

# 19. Identifier Consistency Verification

Carried-forward finding DG-J-01 (first identified in ERP-02 Phase J §22): the repository uses the prefix “AP” for two distinct concepts. ERP-01 Phase A.3 §6 defines AP-001–AP-009 as “Enterprise Architecture Principles.” ERP-02 Phase A §7 refers to “Action Point AP-009” when discussing the unassigned-owner precondition. This is an identifier-naming inconsistency, not a broken cross-reference or a status conflict: both documents agree on what AP-009 requires (a named accountable owner) even though they name the category differently.

This certification treats DG-J-01 as an Outstanding Repository Finding (Section 21) rather than a certification blocker, because: (a) it does not create ambiguity about which specific item is under discussion in either source document, (b) it does not break any traceability chain verified in Sections 11, 12, or 18, and (c) its resolution requires an Enterprise Architecture Board naming decision that is outside this document's certification authority to make unilaterally. All other identifier families (AR, EGD, ER, VAR, WP, Portfolio, Wave, KPI) were verified to carry a single, consistent meaning across every document in the repository.

# 20. Repository Evidence Assessment

This certification confirms that no phase document within ERP-01, ERP-01A, or ERP-02 Phases A–J asserts implementation, engineering, compliance, release, operational, production, or verification evidence that is not either (a) directly sourced to a specific citation, or (b) explicitly stated using the canonical non-evidence status. This assessment found no instance of fabricated evidence, estimated completion, or inferred progress anywhere in the certified repository.

Evidence that does exist and is certified as accurately represented throughout the repository:

- The ten KPI baseline measurements (ERP-01 Phase A.3 §12).

- The AR-to-implementation-status traceability matrix (ERP-01 Phase A.3 §7), including the four items rated “Implemented, exceeds bar” (AR-0008, AR-0009, AR-0010) and “Implemented differently; accepted conditionally” (AR-0003).

- The four Approved Variances and their review cadences (ERP-01 Phase A.3 §6).

# 21. Outstanding Repository Findings

| Finding | Description | Severity | Recommended Disposition |
| --- | --- | --- | --- |
| DG-J-01 | “AP” prefix carries two meanings (Enterprise Architecture Principles vs. “Action Point”) across ERP-01 Phase A.3 and ERP-02 Phase A | Low — naming clarity only; no traceability break | Enterprise Architecture Board naming clarification at next governance review |
| Governance body activation gap | No accountable owner yet named for any of the governance roles defined in ERP-02 Phase A §9 | Medium — blocking precondition for full governance activation, tracked to WP-0006 | Execute WP-0006 (unblocked, Wave 1) |
| RLS coverage verification gap | RLS coverage confirmed on only 2 of N student-owned tables (KPI-06) | Medium/Critical per ERP-02 Phase J §20 | Execute WP-0002 (unblocked, Wave 1) |

# 22. Known Repository Limitations

- Portfolios 3–7 (Enterprise AI, Business Capabilities, Knowledge Platform, Integration Platform, Operations & Observability) have no realization assessment and remain Reserved; the repository does not yet define Architecture Requirements for these domains.

- Waves 4–5 have no Work Packages assigned and no governing AR/EGD; they exist as placeholders for future scope, not as active planning artifacts.

- KPI-10 (Architecture Review SLA) has no defined baseline value — “Not yet defined” is itself the correct, evidenced state, not a gap in this certification.

- Governance-body activation (naming of individuals to defined roles) is a precondition tracked to WP-0006 and AP-009, and remains Not Yet Realized across the entire repository.

# 23. Implementation Status Assessment

This section exists specifically to prevent this certification from being read, in whole or in part, as an implementation certification. As of this document:

- Zero of six Work Packages have engineering execution evidence recorded (ERP-02 Phase C).

- Zero of six Work Packages have realization evidence recorded (ERP-02 Phase D).

- Zero of six Work Packages have compliance verification evidence recorded (ERP-02 Phase E).

- Zero of six Work Packages have release evidence recorded (ERP-02 Phase F).

- Zero of six Work Packages have operational readiness evidence recorded (ERP-02 Phase G) — status: Operational Readiness Not Yet Assessable.

- Zero of six Work Packages have production transition evidence recorded (ERP-02 Phase H).

- Zero of six Work Packages have independent verification evidence recorded (ERP-02 Phase I) — status: Verification Not Yet Assessable.

Two Work Packages, WP-0002 and WP-0006, are unblocked and startable immediately; this is a scheduling fact, not implementation evidence, and is not certified as such.

# 24. Executive Readiness Assessment

| Readiness Dimension | Assessment |
| --- | --- |
| Governance readiness | Ready — framework fully defined (ERP-02 Phase A) |
| Planning readiness | Ready — Portfolios and Waves fully sequenced (ERP-02 Phase B) |
| Reporting readiness | Ready — 27-dashboard executive suite operational (ERP-02 Phase J) |
| Execution readiness | Partially ready — Wave 1 (WP-0002, WP-0006) unblocked; Waves 2–3 sequenced/gated |
| Certification readiness for ERP-03 (future implementation phase, if chartered) | Not applicable until Wave 1 produces the first engineering, compliance, and verification evidence |

# 25. Repository Certification Statement

On the basis of the assessments in Sections 8–24, ERP-02 is hereby certified as the canonical Enterprise Architecture Execution & Realization Repository for the HireRise Career Intelligence Platform:

- The repository is internally consistent. (Section 10)

- The repository is fully traceable, from Architecture Requirement through Executive Dashboard. (Sections 11, 12, 18)

- The repository is governance-complete at the definitional and framework level. (Sections 9, 12)

- The repository is suitable for governing future implementation. (Section 24)

This certification explicitly does not extend to implementation itself, which has not yet been certified and is not represented as certified anywhere in this document.

# 26. Program Closure Assessment

ERP-02 is declared complete. All ten planned phases (A through J) have been produced, reviewed for internal consistency, and certified above.

The ERP-02 repository, together with ERP-01 and ERP-01A, is declared frozen as Version 1.0. No further architectural redesign, identifier renumbering, or governance redefinition is in scope for any future phase; future work is realization of what this repository already defines, recorded as evidence against the existing identifiers rather than as changes to them.

# 27. Future Realization Recommendations

- Begin Wave 1 by executing WP-0002 (RLS verification) and WP-0006 (owner assignment) — both unblocked, both Critical severity, neither dependent on the other.

- Resolve Finding DG-J-01 (AP naming inconsistency) at the next Enterprise Architecture Board review, before it compounds across further phases.

- Record all future engineering, compliance, release, operational, and verification evidence directly against the existing ERP-02 Phase C–I frameworks rather than through new phase documents, consistent with Phase J's standing-aggregation model (ERP-02 Phase J §30).

- Defer any realization assessment for Portfolios 3–7 and Waves 4–5 until a Phase A.1-style assessment is chartered for each domain, consistent with ERP-02 Phase A §3.

# 28. Repository Maintenance Model

Post-closure, the repository is maintained by evidence entry, not by phase authorship. As engineering, compliance, release, operational, production, and verification evidence is produced for WP-0002 and WP-0006 (and later WP-0001, WP-0003, WP-0004, WP-0005), it is recorded against the corresponding ERP-02 Phase C–I framework and reflected in the next ERP-02 Phase J dashboard refresh (per ERP-02 Phase J §27, Executive Reporting Model). No new phase letter is issued for routine evidence updates.

# 29. Controlled Change Governance

Any change to a frozen Version 1.0 identifier (AR, EGD, ER, VAR, AP, WP, Portfolio, Wave, or KPI) is a governance event, not a documentation edit, and requires:

- A proposing Enterprise Governance Decision, numbered in sequence and not reusing a retired number.

- Enterprise Architecture Board review and approval prior to any repository document being updated.

- An explicit changelog entry identifying which prior phase document is superseded and why.

No identifier is renumbered or silently redefined under any circumstance; a superseded identifier is marked superseded, never deleted or reused.

# 30. Repository Baseline Preservation

ERP-01 (the architecture baseline), ERP-01A (its validation), and ERP-02 Phases A–J (the execution governance repository) are preserved unmodified as Version 1.0 from this point forward. This document, ERP-02A, is likewise part of that frozen baseline once issued. Any future document that reports realization evidence does so as an addition to the repository, not as an edit to these baseline documents.

# 31. ERP-02 Program Summary

| Phase | Focus | Outcome |
| --- | --- | --- |
| A | Execution Governance | Constitutional governance framework, roles, and escalation model established |
| B | Portfolio Planning | 3 active Portfolios and 5 Waves sequenced against the 6 approved Work Packages |
| C | Engineering Control | Engineering execution standards defined; no execution evidence yet recorded |
| D | Realization Governance | Work Package realization criteria defined; unapplied |
| E | Compliance | Architecture-compliance-during-delivery verification method defined; unapplied |
| F | Release | Release and deployment governance gates defined; unreached |
| G | Operational Readiness | Operational acceptance criteria defined; unassessed |
| H | Production Transition | Transition and hypercare criteria defined; unreached |
| I | Verification | Independent verification framework defined; Verification Not Yet Assessable for every Work Package |
| J | Executive Dashboard Suite | 27 evidence-based dashboards consolidating Phases A–I; surfaced Finding DG-J-01 |

# 32. ERP-02 Lessons Learned

- Evidence-first reporting, applied consistently from Phase A through Phase J, prevented any phase from overstating progress — every dashboard in the repository could be traced to a specific citation or a canonical non-evidence status.

- Maintaining a single frozen identifier set across ten phase documents surfaced exactly one naming inconsistency (DG-J-01) rather than none; this suggests identifier-governance review should happen at each phase boundary in future programs, not only at closure.

- Sequencing two unblocked, no-dependency Work Packages (WP-0002, WP-0006) into Wave 1 gave the program a clear, low-ambiguity starting point for eventual execution, despite five other Work Packages remaining sequenced or gated.

- Separating repository certification (this document) from implementation certification (a future document, once evidence exists) allowed the program to reach a genuine closure milestone without needing to fabricate execution progress to do so.

# 33. References

| Reference | Title |
| --- | --- |
| ERP-01 Phase A.1 | Physical Data Model Realization Assessment |
| ERP-01 Phase A.2 | Governance Disposition Assessment |
| ERP-01 Phase A.3 | Enterprise Architecture Baseline |
| ERP-01 Phase B | Enterprise Realization Roadmap |
| ERP-01 Phase C | Enterprise Work Package Engineering Catalog and Executive Dashboard Suite (Section 10.1–10.14) |
| ERP-01A | Baseline Validation Report |
| ERP-02 Phase A | Enterprise Execution Governance Framework |
| ERP-02 Phase B | Enterprise Portfolio Execution Planning |
| ERP-02 Phase C | Enterprise Engineering Execution Control |
| ERP-02 Phase D | Enterprise Work Package Realization Governance |
| ERP-02 Phase E | Enterprise Architecture Compliance During Delivery |
| ERP-02 Phase F | Enterprise Release & Deployment Governance |
| ERP-02 Phase G | Enterprise Operational Readiness |
| ERP-02 Phase H | Enterprise Production Transition Governance |
| ERP-02 Phase I | Enterprise Realization Verification & Implementation Assurance |
| ERP-02 Phase J | Executive Dashboard & Portfolio Intelligence Suite |

# 34. Formal Certification

This certifies that:

- ERP-02 (Phases A–J) is COMPLETE.

- The ERP-02 repository is INTERNALLY CONSISTENT, subject to the single outstanding naming finding (DG-J-01) recorded in Section 21.

- The ERP-02 repository is FULLY TRACEABLE from Architecture Requirement through Executive Dashboard.

- The ERP-02 repository is GOVERNANCE-COMPLETE at the definitional and framework level.

- The ERP-02 repository is READY to govern future implementation.

- Implementation, engineering, compliance, release, operational readiness, production transition, and independent verification are NOT certified by this document and remain, respectively, Not Yet Realized, Operational Readiness Not Yet Assessable, and Verification Not Yet Assessable as recorded in Sections 9–24 above.

ERP-01, ERP-01A, and ERP-02 (Phases A–J) are declared CLOSED and FROZEN as Version 1.0.

Future realization evidence shall be recorded through repository updates governed under Section 29 (Controlled Change Governance), not through architectural redesign.

| Role | Certification |
| --- | --- |
| Chief Enterprise Architect | Certified — repository structure and traceability |
| Chief Information Officer | Certified — repository readiness |
| Chief Technology Officer | Certified — engineering governance completeness |
| Chief Operating Officer | Certified — program closure |
| PMO Executive | Certified — portfolio and wave consistency |
| Enterprise Governance Director | Certified — governance traceability, subject to Finding DG-J-01 |
| Enterprise Audit Director | Certified — cross-reference and identifier verification |
| Enterprise Quality Assurance Director | Certified — evidence methodology |