ERP-02 — Phase B

Enterprise Portfolio Execution Planning

HireRise Career Intelligence Platform — Target-State Enterprise Architecture Execution Repository

Version 1.0 | Status: DRAFT FOR REVIEW

## Document Classification

This document is a target-state execution-planning specification, not a historical record of an existing organization. HireRise does not currently operate a CIO, PMO, or Enterprise Architecture Board; no such body is described as operational anywhere in this document. Where governance roles are referenced, they are planned roles this repository is designed to grow into, consistent with ERP-01 Phase A.2/A.3.

This document introduces no new Architecture Requirement, Enterprise Governance Decision, Enterprise Resolution, Variance, Work Package, Portfolio, Wave, or KPI identifier. Every identifier below is reused exactly as approved in ERP-01.

## A Note on Scope, Evidence, and Relationship to ERP-01 Phase C

ERP-01 Phase C (9 core engineering documents plus a 14-part executive dashboard suite) already establishes execution strategy, engineering design, conformance planning, and a dashboard suite for the approved Work Packages. ERP-02 does not restate that content. ERP-02's distinct role is the ongoing portfolio-execution governance layer: the program of record that will track Work Packages as they move from their current state — Not Yet Realized — through actual execution, and that governs how execution evidence, schedule changes, and portfolio status get reviewed and reported over time. Where a topic is fully covered by Phase C, this document references it rather than duplicating it.

As of this document's authorship: 0 of 6 approved Work Packages have been executed. 0% of governance roles have a named, accountable owner (KPI-08). No execution evidence exists for any Work Package. Every Current Status field below reads "Not Yet Realized" for this reason, not as a placeholder.

# 1. Executive Summary

ERP-02 Phase B governs how the six Work Packages approved in ERP-01 (WP-0001 through WP-0006) will be executed, tracked, and reported against as real work begins. ERP-01 remains the sole architectural authority: this document redesigns nothing, redefines no Work Package, and renumbers no Portfolio or Wave. It exists to answer one question ERP-01 Phase C's strategy documents do not: once execution actually starts, what is the standing process for tracking it, gating it, and reporting it honestly.

Current realization status, reused unchanged from ERP-01 Phase B and ERP-01A: Architecture Conformance 35/100 (KPI-01), Overall Governance Compliance 48/100 (KPI-03), Certification Levels L1–L3 met, L4–L5 pending. Two of eight Portfolios are Active (Enterprise Data Platform, Governance & Quality); six remain Reserved for Future Realization Phases pending their own realization assessments. Two of five Waves (Wave 1, Wave 2) carry assigned Work Packages ready for execution; Wave 3 is trigger-gated; Waves 4–5 are Reserved for Future Realization Phases.

No Work Package has begun execution. This is stated plainly rather than implied, per this repository's own evidence-based governance principle (AP-002).

# 2. Purpose

This document transforms the approved ERP-01 architecture and its Phase B roadmap into an executable, trackable portfolio execution program. It governs:

- Portfolio execution planning and status tracking

- Work Package sequencing as already established in ERP-01 Phase B (reused, not re-derived)

- Dependency management across Work Packages, Waves, and Portfolios

- Execution scheduling and schedule governance

- Resource and capacity planning at the level required by the six approved Work Packages

- Delivery, milestone, and execution gate governance

This is not an architecture redesign, not a project schedule with calendar dates (none is evidenced or committed by ERP-01), and not an implementation status report — no implementation has occurred to report on.

# 3. Scope

In scope: execution governance for WP-0001 through WP-0006, across Portfolios 1, 2, and 8 (the three Active portfolios), across Waves 1 through 3 (the three populated Waves).

Out of scope, and explicitly marked Reserved for Future Realization Phases throughout this document: Portfolios 3–7 (Enterprise AI, Business Capabilities, Knowledge Platform, Integration Platform, Operations & Observability) and Waves 4–5 (Business Intelligence/AI Intelligence, Enterprise Optimization). None of these carries an approved Work Package, Architecture Requirement, or Governance Decision as of ERP-01's current baseline. This document does not populate them with planning content, per AP-002 (repository evidence governs) and AP-007 (no undocumented variance).

# 4. Relationship to ERP-01 Portfolio Plan

ERP-01 Phase B defined what would be delivered (6 Work Packages), in what order (Waves 1–3), and across which Portfolios (1, 2, 8). ERP-01 Phase C defined how each Work Package should be engineered and governed at the principles level. ERP-02 defines the standing operational process: how portfolio status gets reviewed, how schedule slippage or scope change gets governed once work is underway, and how execution evidence gets collected and reported. ERP-02 supersedes no decision in ERP-01 Phase A, B, or C; it operates strictly downstream of them.

| Document | Governs | Status |
| --- | --- | --- |
| ERP-01 Phase A (.1/.2/.3) | What the architecture is; requirements, decisions, resolutions, variances | Complete |
| ERP-01 Phase B | What will be delivered, in what order, across which portfolios | Complete |
| ERP-01 Phase C | Engineering execution strategy and principles per Work Package | Complete |
| ERP-01A | Internal QA/validation of the ERP-01 repository as canonical baseline | Complete |
| ERP-02 Phase B (this document) | Ongoing portfolio execution governance, tracking, and reporting | Draft for review |

# 5. Enterprise Portfolio Execution Strategy, Principles, and Objectives

Execution Principles (mandatory, carried unchanged from ERP-01):

- ERP-01 remains the architectural authority; ERP-02 governs execution only.

- Execution planning shall not modify architecture, requirements, decisions, or resolutions.

- Portfolio planning shall preserve all ERP-01 dependencies exactly as sequenced in Phase B §7–8.

- Execution sequencing shall maintain the approved implementation order: Wave 1 → Wave 2 → Wave 3 (trigger-gated).

- All execution reporting shall remain evidence-based; no status shall be inferred or assumed complete without written confirmation.

Execution Objectives for this planning cycle:

- Enable Wave 1 execution to begin (WP-0002, WP-0006) — both are fully specified with zero blocking dependency.

- Establish the standing reporting cadence so Wave 2 and Wave 3 readiness can be assessed without a new planning document each time.

- Preserve Portfolios 3–7 and Waves 4–5 as structurally reserved, not populated, until their own realization assessments exist.

# 6. Portfolio Inventory and Prioritization

Reused exactly from ERP-01 Phase B §3. No portfolio is renamed, renumbered, or added.

| # | Portfolio | Status | Assigned Work Packages |
| --- | --- | --- | --- |
| 1 | Enterprise Data Platform | Active | WP-0001, WP-0003, WP-0004, WP-0005 |
| 2 | Enterprise Security | Active | WP-0002 |
| 3 | Enterprise AI | Reserved for Future Realization Phases | None |
| 4 | Business Capabilities | Reserved for Future Realization Phases | None |
| 5 | Knowledge Platform | Reserved for Future Realization Phases | None |
| 6 | Integration Platform | Reserved for Future Realization Phases | None |
| 7 | Operations & Observability | Reserved for Future Realization Phases | None |
| 8 | Governance & Quality | Active | WP-0006 |

Prioritization: 100% of currently-executable work sits in Portfolio 1 (Enterprise Data Platform) and Portfolio 2 (Enterprise Security), with Portfolio 8 (Governance & Quality) holding the single precondition Work Package (WP-0006) that all other execution depends on. Portfolios 3–7 are not prioritized for this cycle because no evidenced scope exists to prioritize.

# 7. Active and Reserved Portfolios

## 7.1 Active Portfolios

Portfolio 1 — Enterprise Data Platform: 4 Work Packages (WP-0001, WP-0003, WP-0004, WP-0005). Current status: Not Yet Realized for all four.

Portfolio 2 — Enterprise Security: 1 Work Package (WP-0002). Current status: Not Yet Realized.

Portfolio 8 — Governance & Quality: 1 Work Package (WP-0006), treated per ERP-01 Phase B as the precondition for every other Work Package's execution being accountable. Current status: Not Yet Realized.

## 7.2 Reserved Portfolios

Portfolios 3 (Enterprise AI), 4 (Business Capabilities), 5 (Knowledge Platform), 6 (Integration Platform), and 7 (Operations & Observability) are Reserved for Future Realization Phases. They remain named and numbered in the enterprise structure so a future ERP-01 phase can populate them without renumbering, per ERP-01's permanent-ID policy. No execution planning is issued for them here.

# 8. Wave Execution Plan and Portfolio Sequencing

Reused exactly from ERP-01 Phase B §5. Sequencing rationale is not re-derived.

| Wave | Theme | Assigned WPs | Current Status | Sequencing Basis |
| --- | --- | --- | --- | --- |
| Wave 1 | Critical Foundation | WP-0002, WP-0006 | Not Yet Realized | Both startable immediately, zero blocking dependency. |
| Wave 2 | Platform Stabilization | WP-0001, WP-0004, WP-0005 | Not Yet Realized | Sequenced after Wave 1 so a named owner is accountable for WP-0001; WP-0005 reuses WP-0002's method. |
| Wave 3 | Trigger-Gated Assessment | WP-0003 | Not Yet Realized | Begins only once the EGD-0004 growth trigger fires. |
| Wave 4 | Business Intelligence / AI Intelligence | None | Reserved for Future Realization Phases | No AR/EGD exists in this domain yet. |
| Wave 5 | Enterprise Optimization | None | Reserved for Future Realization Phases | Held open, not populated speculatively. |

# 9. Work Package Execution Plan

All six approved Work Packages, reused exactly. Current Status reflects factual execution evidence only.

| WP | Portfolio | Wave | Purpose | Dependencies | Current Status | Planned Evidence | Acceptance Method |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WP-0001 | 1 — Enterprise Data Platform | Wave 2 | Author the revised EEP-01 Phase A document describing the live public-schema student-academic model as canonical (executes EGD-0002). | Benefits from WP-0006 (owner assigned first); not strictly blocking. | Not Yet Realized | Table inventory diff vs. live schema, zero discrepancies | Enterprise architecture owner sign-off on revised document |
| WP-0002 | 2 — Enterprise Security | Wave 1 | Verify RLS coverage on student_activities, student_cognitive_responses, student_signal_vectors, and related tables (executes EGD-0007). | None — startable immediately. | Not Yet Realized | Written RLS status and policy list for every student-owned table | Security/platform engineering written confirmation |
| WP-0003 | 1 — Enterprise Data Platform | Wave 3 (trigger-gated) | Partitioning assessment and plan for high-growth tables (executes EGD-0004). | Requires row-count/growth data not yet gathered (external dependency). | Not Yet Realized | Quarterly row-count/latency check against EGD-0004 trigger | Platform engineering lead sign-off once triggered |
| WP-0004 | 1 — Enterprise Data Platform | Wave 2 | Document the accepted direct-FK taxonomy pattern; establish a per-release automated denormalization check (executes EGD-0003). | Benefits from WP-0001 naming clarity. | Not Yet Realized | Per-release automated denormalization check output | Data governance owner sign-off |
| WP-0005 | 1 — Enterprise Data Platform | Wave 2 | Column-level access review for free-text/JSON payload columns (e.g., cognitive raw responses) (extends AR-0007). | Benefits from WP-0002 completion (same tables, same reviewer). | Not Yet Realized | Column-level access decision record for cognitive raw-response data | Security/platform engineering sign-off |
| WP-0006 | 8 — Governance & Quality | Wave 1 | Assign named, accountable owners to every architecture, data-governance, security/platform, and compliance role this baseline lists as unassigned (executes AP-009). | None — startable immediately. | Not Yet Realized | Owner field populated against every EGD/WP in the Governance Decision Register | Executive sponsor sign-off on named-owner roster |

# 10. Enterprise Dependency Matrix

Predecessor/successor relationships, reused from ERP-01 Phase B §7–8. No dependency is altered.

| Item | Depends On | Blocks / Enables | Wave | Constraint Type |
| --- | --- | --- | --- | --- |
| WP-0006 | None | Every other WP's owner accountability | Wave 1 | Blocking, non-sequential precondition |
| WP-0002 | None | WP-0005 (reuses verification method) | Wave 1 | Parallel-eligible with WP-0006 |
| WP-0001 | WP-0006 (owner, recommended not required) | AR-0002 Certification L4; clean baseline for future ERP phases | Wave 2 | Sequential, high priority |
| WP-0004 | WP-0001 (naming clarity, optional) | EGD-0003 ongoing condition monitoring | Wave 2 | Optional dependency, parallel-eligible |
| WP-0005 | WP-0002 (same tables, same reviewer) | Column-level protection decision for cognitive raw-response data | Wave 2 | Optional dependency, parallel-eligible |
| WP-0003 | External row-count/growth data (not yet gathered) | EGD-0004 trigger monitoring | Wave 3 | Sequential — data-gathering blocks assessment |
| Portfolios 3–7 | Future Phase A.1-style realization assessments | N/A | Reserved | Evidence-gated, not work-gated |

# 11. Critical Path Analysis

WP-0006 (owner assignment) → WP-0002 (RLS verification, parallel) → WP-0001 (documentation revision, under the newly-assigned owner) → WP-0004 / WP-0005 (parallel, low effort) → Data Platform Ready milestone. WP-0003 and Portfolios 3–7 sit outside this critical path, gated on external triggers or future realization assessments rather than on any item within it.

Single largest bottleneck: organizational, not technical. Zero owners are assigned across all nine Enterprise Governance Decisions (KPI-08 = 0%). Every technical remedy in this plan is already fully scoped; none has an accountable owner to execute it yet.

# 12. Execution Milestones

| Milestone | Entry Criteria | Exit Criteria | Current Status |
| --- | --- | --- | --- |
| Baseline Complete | ERP-01 Phase A.1–A.2 evidence exists | Phase A.3 registers published | Met — ERP-01 Phase A.3 deliverable |
| Governance Operational | Baseline Complete | WP-0006 executed — every EGD/WP has a named owner | Not Yet Realized |
| Critical Security Complete | Governance Operational (recommended) | WP-0002 executed — written RLS confirmation for every student-owned table | Not Yet Realized |
| Data Platform Ready | Governance Operational | WP-0001, WP-0003 (if triggered), WP-0004, WP-0005 executed | Not Yet Realized |
| Production Ready | Critical Security Complete + Data Platform Ready | All Wave 1–3 Work Packages executed and verified | Not Yet Realized |
| Enterprise Certified | Production Ready | Closed-loop re-assessment confirms no new drift (Certification L5) | Not Yet Realized |

# 13. Engineering Capacity and Resource Planning Principles

Reused from ERP-01 Phase B §9. Roles are scoped to the work actually defined — not the full enterprise role list a generic template would anticipate — since no evidenced Work Package currently requires additional roles. Roles beyond those listed below shall be added only once Portfolios 3–7 are populated by a future realization assessment; adding them now would fabricate resource requirements not backed by any approved Work Package.

- Enterprise Architecture Owner — required for WP-0001 and standing standards AR-0008–0010. Not yet named.

- Data Governance Owner — required for WP-0004 and AR-0003 condition monitoring. Not yet named.

- Platform Engineering Lead — required for WP-0003 and AR-0001/AR-0004 trigger monitoring. Not yet named.

- Security/Platform Engineer — required for WP-0002 and WP-0005. Not yet named.

- Executive Sponsor — required to execute WP-0006 itself and to chair ongoing quarterly trigger reviews. Not yet named.

Capacity estimate (unchanged from Phase B §9): Wave 1 requires no more than a few engineer-days total. Wave 2 requires low-complexity documentation and review effort. Wave 3 capacity cannot be estimated responsibly until the EGD-0004 trigger fires and real row-count data is available.

# 14. Cross-Portfolio Coordination

Only two coordination points currently exist with evidenced scope: WP-0005 (Portfolio 1) reuses WP-0002's (Portfolio 2) verification method on the same tables, and WP-0001's (Portfolio 1) documentation revision is recommended, not required, to follow WP-0006's (Portfolio 8) owner assignment. No other cross-portfolio coordination is defined, because Portfolios 3–7 carry no Work Packages to coordinate with. Future cross-portfolio coordination requirements will be added only once those portfolios are populated.

# 15. Delivery Governance

Delivery governance for the Active Portfolios operates on four standing mechanisms, all reused from ERP-01 Phase B §13:

- Architecture review checkpoints at the close of each Wave and at each Milestone, or ad hoc on any EGD trigger firing.

- Portfolio governance cadence: quarterly, aligned to the existing quarterly trigger-review cadence for deferred EGDs.

- Change approval: any change to an AR, EGD, or WP scope requires a new or amended EGD entry (AP-003) — no baseline change without formal governance.

- Quality gates: each milestone's exit criteria function as the quality gate; no milestone is marked complete without its stated evidence.

# 16. Execution Risk Planning

Reused from ERP-01 Phase B §10, restated at the execution-planning level. No new risk category is introduced without corresponding evidence.

| Risk | Category | Probability | Mitigation (Owning WP) |
| --- | --- | --- | --- |
| No accountable owner exists for any governance decision | Governance / Delivery | Confirmed (already occurring) | WP-0006 — assign named owners immediately |
| Documentation describes a schema never built, misdirecting future work | Delivery / Governance | Confirmed (already occurring) | WP-0001 — publish revised Phase A document |
| RLS may be missing on activity/cognitive/signal tables | Security | Unknown until verified | WP-0002 — immediate verification |
| Unpartitioned tables degrade under continued growth | Technical / Performance | Medium, growing over time | WP-0003 — executed once EGD-0004 trigger fires |
| Taxonomy facts denormalized onto student-owned rows | Data Governance | Low currently, latent | WP-0004 — per-release automated check |

# 17. Schedule Governance

No calendar-date schedule is asserted anywhere in ERP-01 or in this document; sequencing is expressed as Wave order and trigger conditions, consistent with this program's trigger-gated delivery philosophy (Phase B §2). Schedule governance therefore means: Wave 2 execution does not begin until Wave 1's exit criteria are met with written evidence, and Wave 3 does not begin until the EGD-0004 growth trigger fires — regardless of elapsed calendar time. Any request to compress this sequence (e.g., beginning Wave 2 before Wave 1 evidence exists) must be logged as a variance (VAR-xx) per AP-007, not silently absorbed.

# 18. Change Management During Execution

Any change to Work Package scope, Wave assignment, or Portfolio structure discovered during execution must be routed back through ERP-01 governance (a new or amended EGD, per AP-003) before ERP-02 tracking reflects it. ERP-02 itself has no authority to redefine a Work Package, rename a Portfolio, or renumber a Wave — it can only report status against what ERP-01 has approved. Any deviation from ERP-01 Phase B's approved sequencing must be logged as a new Variance, not implemented silently.

# 19. Execution Readiness Assessment

| Dimension | Assessment |
| --- | --- |
| Governance Readiness | Complete for the two Active portfolios with evidenced scope — every WP traces to a dispositioned EGD. Not applicable for Portfolios 3–7. |
| Resource Readiness | Not met — 0% of roles are currently named (KPI-08 = 0%). This is the plan's single readiness gap. |
| Work Package Readiness | 6 of 6 defined; 2 of 6 (WP-0002, WP-0006) startable immediately with no blocking dependency. |
| Dependency Readiness | Fully mapped (§10); the only external dependency is row-count/growth data for WP-0003, which does not block Waves 1–2. |
| Risk Readiness | All identified risks (§16) have a defined mitigation; none are unmitigated and unmonitored. |
| Architecture Readiness | Complete — ERP-01 Phase A.3 established full traceability (L1–L3 met) for every AR this plan executes against. |

Overall recommendation: READY WITH CONDITIONS. Wave 1 (WP-0002, WP-0006) may begin immediately. This plan is not fully executable until WP-0006 closes the ownership gap; until then it is accurately described as immediately startable, not fully executable.

# 20. Implementation Constraints

- No dedicated engineering budget or cost baseline exists in any ERP-01 source document; this document does not invent one.

- WP-0003 cannot proceed without external row-count/growth data that has not yet been gathered.

- Portfolios 3–7 cannot be executed against because no Architecture Requirement or Governance Decision exists in those domains.

- No named owner currently exists for any governance role; execution of Wave 2 and beyond is constrained by this until WP-0006 completes.

# 21. Portfolio KPIs

Reused exactly from ERP-01 Phase A.3 §10 / Phase B §11. No new KPI identifier is introduced.

| KPI | Metric | Baseline | Target | Frequency |
| --- | --- | --- | --- | --- |
| KPI-01 | Architecture Conformance % | 35/100 | ≥90 once WP-0001 completes | Per ERP phase |
| KPI-02 | Documentation Accuracy % | 30/100 | 100 on WP-0001 completion | One-time, then quarterly |
| KPI-03 | Overall Governance Compliance % | 48/100 | ≥70 once WP-0006 and WP-0001 complete | Quarterly |
| KPI-04 | Approved Variances (count) | 4 | Stable or declining | Per review cycle |
| KPI-05 | Deferred Decisions (count) | 4 | Declining as triggers fire | Quarterly |
| KPI-06 | RLS Coverage % | Confirmed on 2 tables; unverified elsewhere | 100% confirmed | Immediate, then per-release |
| KPI-07 | Governance Decision Traceability % | 70/100 | 100 | Per ERP phase |
| KPI-08 | Ownership Assignment % | 0% | 100% on WP-0006 completion | Immediate |
| KPI-09 | Technical Debt by Class | 1/1/1/1 (Crit/Strat/Tact/Accept) | Critical → 0 on WP-0002 completion | Immediate then quarterly |
| KPI-10 | Architecture Review SLA | Not yet defined | Quarterly trigger cadence adopted | Quarterly |

# 22. Execution Reporting Model and Evidence Collection Strategy

Each Work Package's Current Status will be updated in this document only upon receipt of the Planned Evidence specified in §9's execution plan table — never upon verbal confirmation, calendar elapse, or inference. The evidence collection method for each Work Package is fixed at the Wave-1/Wave-2 planning stage (this document) and is not to be substituted after execution begins without a logged variance.

- WP-0002: written RLS status and policy list for every student-owned table.

- WP-0006: owner field populated against every EGD/WP in the Governance Decision Register.

- WP-0001: table inventory diff against the live schema, zero discrepancies.

- WP-0004: per-release automated denormalization check output.

- WP-0005: column-level access decision record for cognitive raw-response data.

- WP-0003: quarterly row-count/latency check output, once the EGD-0004 trigger fires.

# 23. Execution Traceability Model

Complete chain, maintained without a broken link:

Architecture Requirement (AR) → Enterprise Governance Decision (EGD) → Enterprise Resolution (ER) → Work Package (WP) → Wave → Portfolio → Execution Activity → Implementation Evidence → Verification → Acceptance → Release.

| AR | EGD | WP | Portfolio | Wave / Status | Owner (Role) |
| --- | --- | --- | --- | --- | --- |
| AR-0001 | EGD-0001 | — | 1 | Trigger-gated | Data/Platform engineering lead (WP-0006) |
| AR-0002 | EGD-0002 | WP-0001 | 1 | Wave 2 | Enterprise architecture owner (WP-0006) |
| AR-0003 | EGD-0003 | WP-0004 | 1 | Wave 2 | Data governance owner (WP-0006) |
| AR-0004 | EGD-0004 | WP-0003 | 1 | Wave 3 (trigger-gated) | Platform engineering lead (WP-0006) |
| AR-0005 | EGD-0005 | — | 1 | Trigger-gated | Product + data architecture (WP-0006) |
| AR-0006 | EGD-0006 | — | 1 | Trigger-gated | Compliance/data governance (WP-0006) |
| AR-0007 | EGD-0007 | WP-0002, WP-0005 | 2 | Wave 1 / Wave 2 | Security/platform engineering (WP-0006) |
| AR-0008 | EGD-0008 | — | 1 | Standing (already met) | Enterprise architecture owner (WP-0006) |
| AR-0009 | EGD-0008 | — | 1 | Standing (already met) | Enterprise architecture owner (WP-0006) |
| AR-0010 | EGD-0009 | — | 1 | Standing (already met) | Platform engineering lead (WP-0006) |

# 24. Portfolio Review Process and Executive Portfolio Governance

Portfolio review occurs at the close of each Wave and quarterly thereafter, aligned to the existing EGD trigger-review cadence (KPI-05, KPI-10). Executive-level governance is exercised by the Executive Sponsor role defined in §13 — currently unnamed — who is the designated escalation point for the one confirmed blocking risk (unassigned ownership, §16) and for any exception logged under §17–18. No portfolio review shall mark a Wave complete without the written evidence specified in §22 for every Work Package in that Wave.

# 25. Portfolio Status Classification

| Classification | Definition | Currently Applies To |
| --- | --- | --- |
| Active | Carries at least one approved Work Package with evidenced scope. | Portfolio 1, Portfolio 2, Portfolio 8 |
| Reserved for Future Realization Phases | Named and numbered in the enterprise structure; carries zero approved Work Packages pending a future realization assessment. | Portfolio 3, 4, 5, 6, 7 |
| Not Yet Realized (Work Package status) | Approved and scoped, but no execution evidence exists. | WP-0001, WP-0002, WP-0003, WP-0004, WP-0005, WP-0006 |

# 26. Execution Gates and Phase Exit Criteria

Gate 1 — Wave 1 Exit: WP-0002 and WP-0006 both carry written completion evidence per §22. Not yet met.

Gate 2 — Wave 2 Exit: WP-0001, WP-0004, WP-0005 all carry written completion evidence per §22, and WP-0006's named owner has signed off on WP-0001. Not yet met; gated on Gate 1.

Gate 3 — Wave 3 Entry: EGD-0004's growth trigger has fired, confirmed by quarterly row-count monitoring. Not yet met; trigger has not fired.

ERP-02 Phase B Exit Criteria: this document itself exits Phase B status once Wave 1 begins execution and at least one Work Package has real evidence logged against it. Until then, this document remains a planning artifact with zero execution evidence to report, by design.

# 27. References to ERP-01

- ERP-01 Phase A.1 — Enterprise Physical Data Model Realization Assessment

- ERP-01 Phase A.2 — Enterprise Architecture Governance & Disposition Assessment

- ERP-01 Phase A.3 — Enterprise Architecture Baseline & Resolution Repository (source of all AR/EGD/ER/VAR/AP/WP/KPI identifiers)

- ERP-01 Phase B — Enterprise Architecture Realization Roadmap & Portfolio Plan (source of all Portfolio and Wave assignments)

- ERP-01 Phase C, Sections 1–9 and 10.1–10.14 — Enterprise engineering execution strategy and executive dashboard suite

- ERP-01A — Enterprise Repository Quality Assurance & Baseline Validation Report (confirms the scope figures used throughout this document)

# 28. Conclusion

ERP-02 Phase B establishes the standing execution-governance process for the six Work Packages ERP-01 has approved. It adds no new architecture, no new scope, and no fabricated implementation evidence. Wave 1 (WP-0002, WP-0006) is ready to begin immediately. Every other item in this plan is honestly and explicitly Not Yet Realized or Reserved for Future Realization Phases, and will remain so in this document until written evidence says otherwise.

# Appendix A — Mapping to the 37-Topic Execution Planning Template

Provided for traceability against the full execution-planning topic list. Topics are consolidated into the sections above rather than issued as 37 separate near-empty headers, consistent with this repository's evidence-proportional documentation practice (see ERP-01 Phase B, which consolidates a similar template into 14 sections).

| Template Topic | Addressed In |
| --- | --- |
| 1. Executive Summary | §1 |
| 2. Purpose | §2 |
| 3. Scope | §3 |
| 4. Relationship to ERP-01 Portfolio Plan | §4 |
| 5–7. Execution Strategy, Principles, Objectives | §5 |
| 8–9. Portfolio Inventory & Prioritization | §6 |
| 10. Active Portfolios | §7 |
| 11. Reserved Portfolios | §7 |
| 12. Wave Execution Plan | §8 |
| 13. Work Package Execution Plan | §9 |
| 14. Enterprise Dependency Matrix | §10 |
| 15. Critical Path Analysis | §11 |
| 16. Execution Milestones | §12 |
| 17. Portfolio Sequencing | §8, §11 |
| 18–19. Capacity & Resource Planning Principles | §13 |
| 20. Cross-Portfolio Coordination | §14 |
| 21. Delivery Governance | §15 |
| 22. Execution Risk Planning | §16 |
| 23. Schedule Governance | §17 |
| 24. Change Management During Execution | §18 |
| 25. Execution Readiness Assessment | §19 |
| 26. Implementation Constraints | §20 |
| 27. Portfolio KPIs | §21 |
| 28–29. Reporting Model & Evidence Collection | §22 |
| 30. Execution Traceability Model | §23 |
| 31–32. Portfolio Review Process & Executive Governance | §24 |
| 33. Portfolio Status Classification | §25 |
| 34–35. Execution Gates & Phase Exit Criteria | §26 |
| 36. References to ERP-01 | §27 |
| 37. Conclusion | §28 |