ERP-01 — Phase C

Section 10 — Executive Engineering Dashboard

HireRise Career Intelligence Platform

Enterprise Work Package Architecture & Execution Planning

Version 1.0  |  Status: DRAFT FOR REVIEW

Authoritative Executive Engineering Dashboard Repository

Final Section of ERP-01 Phase C

# Approved Enterprise Baseline

This document is Section 10 — the final section — of ERP-01 Phase C. It performs no new architecture redesign, engineering redesign, implementation planning, governance redesign, repository discovery, Work Package creation, risk reassessment, acceptance reassessment, or certification reassessment. It is a consolidated reporting repository only, drawing exclusively on:

- ERP-01 Phase A.1 — Enterprise Physical Data Model Realization Assessment

- ERP-01 Phase A.2 — Enterprise Architecture Governance & Disposition Assessment

- ERP-01 Phase A.3 — Enterprise Architecture Baseline & Resolution Repository

- ERP-01 Phase B — Enterprise Architecture Realization Roadmap & Portfolio Plan

- ERP-01 Phase C — Section 1 — Enterprise Work Package Execution Strategy

- ERP-01 Phase C — Section 2 — Enterprise Work Package Engineering Catalog

- ERP-01 Phase C — Section 3 — Repository Impact Assessment

- ERP-01 Phase C — Section 4 — Engineering Design Specification

- ERP-01 Phase C — Section 5 — Implementation Blueprint

- ERP-01 Phase C — Section 6 — Architecture Conformance Plan

- ERP-01 Phase C — Section 7 — Enterprise Testing & Verification Strategy

- ERP-01 Phase C — Section 8 — Enterprise Risk-Control Matrix

- ERP-01 Phase C — Section 9 — Enterprise Engineering Acceptance Criteria

## Evidence-First Principle

Every dashboard metric below is derived directly from approved evidence in the repositories listed above. No new Work Package, Architecture Requirement, Enterprise Governance Decision, Enterprise Resolution, Variance, KPI, repository, engineering metric, readiness score, executive authority, or certification level is introduced. Where information is absent from the approved baseline, this document states “Not Evidenced in Current Baseline.” Where reporting depends on an unrealized portfolio or a future ERP-01 phase, this document states “Reserved for Future Realization Phases.”

# 1. Executive Overview

## Purpose

This Executive Engineering Dashboard is the consolidated, executive-level view of the Enterprise Architecture Realization Program for the HireRise Career Intelligence Platform. It answers one question: based on all approved evidence, what is the current enterprise engineering readiness and realization status? It introduces no new engineering, governance, verification, risk, or acceptance content — it consolidates what Sections 1–9 and the Phase A/B baseline already established.

## Relationship with Sections 1–9

Section 1 established execution strategy and principles. Section 2 catalogued the six approved Work Packages. Section 3 assessed repository impact. Sections 4–5 defined engineering design and implementation blueprints. Section 6 established architecture conformance. Section 7 established testing and verification strategy. Section 8 established the risk-control matrix. Section 9 established formal engineering acceptance criteria. This dashboard sits above all nine, reporting their findings without re-deriving, reinterpreting, or expanding any of them.

## Executive Reporting Objectives

- Present a single consolidated status view spanning architecture, repository, engineering, governance, verification, risk, acceptance, and certification dimensions.

- Preserve complete traceability to the section that is the source of record for every figure reported.

- Distinguish clearly between actual implementation status, planned implementation, deferred realization, and reserved future realization.

- Provide the Executive Sponsor / Governance Board (Phase B §9) with a decision-ready view of what to act on next.

## Scope

This dashboard reports only on the approved realization scope: WP-0001 through WP-0006, within Portfolios 1 (Enterprise Data Platform), 2 (Enterprise Security), and 8 (Governance & Quality). Reserved Portfolios 3–7 and Waves 4–5 are reported only to confirm their reserved status — no engineering, readiness, or risk content is asserted for them.

## Evidence Limitations

A formally chartered Enterprise Architecture Board, a dedicated PMO reporting function, a standing executive dashboard tool or BI system, and a defined dashboard refresh cadence beyond the per-ERP-phase and quarterly-trigger cadences already established (Phase A.3 §10; Section 1 §“Conformance reviews”) are Not Evidenced in Current Baseline. This document does not invent them.

## Guiding Principles

This dashboard inherits, without modification, the nine permanent Enterprise Architecture Principles (AP-001–AP-009) established in Phase A.3 §2 and consistently applied across Sections 1–9. No new principle is introduced.

# 2. Enterprise Engineering Status Summary

| Dimension | Status | Source |
| --- | --- | --- |
| Architecture execution | L1–L3 MET (Phase A.3 §11); L4 NOT MET pending WP-0001, WP-0002 execution. | Phase A.3 §11 |
| Repository execution | 0 of 6 Work Packages executed (Phase B §12); impact scoped to Documentation, Database, and Test repositories only. | Section 3; Phase B §12 |
| Engineering execution | Engineering Design (Section 4) and Implementation Blueprint (Section 5) complete for all six Work Packages; 0 executed. | Section 4; Section 5 |
| Governance execution | All 9 EGDs dispositioned (Phase A.3 §4); KPI-08 Ownership Assignment % = 0% — the single cross-cutting governance gap. | Phase A.3 §4, §10 |
| Verification execution | All six verification methods fully specified (Section 7 §4); none yet executed. | Section 7 §4 |
| Risk status | 2 High-rated risks (documentation drift — WP-0001; unverified RLS — WP-0002); 1 Critical governance risk (unassigned ownership — WP-0006); all have an assigned, ready Work Package. | Section 8 §“Overall realization risk posture” |
| Acceptance status | 0 of 6 Work Packages formally accepted; acceptance criteria fully defined for all six (Section 9 §4). | Section 9 §5, §9 |
| Certification status | L3 (Implementation Traceable) MET; L4 (Implementation Verified) NOT MET; L5 (Architecture Certified) NOT MET. | Phase A.3 §11 |

## Overall Realization Posture

READY WITH CONDITIONS. The enterprise architecture baseline is established (L1–L3 met), fully dispositioned (zero undispositioned governance gaps), and fully engineered (Sections 2–5 complete for all six Work Packages), but zero of six Work Packages have been executed, verified, or accepted as of this dashboard. The single condition recurring across every dimension above — architecture, governance, verification, and acceptance alike — is that named, accountable ownership (KPI-08 = 0%) has not yet been assigned. This finding is unchanged from Phase A.3 §15 through Section 9 §9 and is not re-derived here; it is reported.

# 3. Executive Work Package Dashboard

All statuses below are reused verbatim from Section 2 (Engineering Catalog), Section 6 §4 (Conformance), Section 7 §4 (Verification), Section 8 (Risk), and Section 9 §5, §9 (Acceptance). No status is newly assigned.

| WP | Title | AR | EGD | Portfolio | Wave | Current Status | Eng. Readiness | Repo Readiness | Verif. Status | Risk Status | Acceptance Status | Cert. Readiness | Overall |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP-0001 | Revise EEP-01 Phase A doc to canonical live-schema baseline | AR-0002 | EGD-0002 | 1 | 2 | Not started | Ready | Ready (Doc) | Not executed | Low | Not accepted | L4 pending | Ready |
| WP-0002 | Verify RLS coverage on student-owned tables | AR-0007 | EGD-0007 | 2 | 1 | Not started | Ready | Ready (DB/Test) | Not executed | High if confirmed | Not accepted | L4 pending | Ready |
| WP-0003 | Partitioning assessment for high-growth tables | AR-0004 | EGD-0004 | 1 | 3 | Not started — trigger not fired | Monitoring-ready | Conditional (DB) | Dormant | Medium, growing | Standing (L3) | L3 standing; L4 if triggered | Monitoring-ready |
| WP-0004 | Document accepted direct-FK taxonomy pattern; per-release check | AR-0003 | EGD-0003 | 1 | 2 | Not started | Ready | Ready (Doc) | Not executed | Medium, latent | Not accepted | L4 pending | Ready |
| WP-0005 | Column-level access review for free-text/JSON columns | AR-0007 (ext.) | EGD-0007 | 1 | 2 | Not started | Ready | Ready (DB/Test) | Not executed | Low–Medium, latent | Not accepted | L4 pending (ext.) | Ready |
| WP-0006 | Assign named, accountable owners | AP-009 (all) | EGD-0001–0009 | 8 | 1 | Not started — KPI-08 = 0% | Ready | Ready (Doc) | Not executed | N/A — mitigating WP | Not accepted | Not Applicable | Ready |

# 4. Portfolio Dashboard

| Portfolio | Approved WPs | Completed | In Progress | Deferred | Reserved | Readiness | Executive Assessment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 — Enterprise Data Platform | WP-0001, WP-0003, WP-0004, WP-0005 | 0 | 0 | 1 (WP-0003, trigger-gated) | — | Ready (3 of 4 WPs); monitoring-ready (1 of 4) | Active — startable now for WP-0001/0004/0005; WP-0003 gated on external trigger data. |
| 2 — Enterprise Security | WP-0002 | 0 | 0 | 0 | — | Ready — immediately executable | Active — addresses the baseline's second-highest risk; startable now. |
| 8 — Governance & Quality | WP-0006 | 0 | 0 | 0 | — | Ready — immediately executable | Active — the organizational precondition for every other portfolio's accountable execution. |
| 3 — Enterprise AI | None | — | — | — | All | Not Applicable | Reserved for Future Realization Phases — no AI-domain realization assessment exists. |
| 4 — Business Capabilities | None | — | — | — | All | Not Applicable | Reserved for Future Realization Phases — no business-capability realization assessment exists. |
| 5 — Knowledge Platform | None | — | — | — | All | Not Applicable | Reserved for Future Realization Phases — no knowledge-platform realization assessment exists. |
| 6 — Integration Platform | None | — | — | — | All | Not Applicable | Reserved for Future Realization Phases — no integration realization assessment exists. |
| 7 — Operations & Observability | None | — | — | — | All | Not Applicable | Reserved for Future Realization Phases — no operations realization assessment exists. |

# 5. Wave Progress Dashboard

| Wave | Work Packages | Dependencies | Current Readiness | Outstanding Conditions | Executive Assessment |
| --- | --- | --- | --- | --- | --- |
| Wave 1 — Critical Foundation | WP-0002, WP-0006 | None | Immediately startable — zero blocking dependency for either Work Package. | None | Ready — both Work Packages fully specified and executable today. |
| Wave 2 — Platform Stabilization | WP-0001, WP-0004, WP-0005 | Benefits from, but is not blocked by, respective Wave 1 predecessors. | None strictly blocking; recommended sequencing after Wave 1. | None | Ready to follow Wave 1. |
| Wave 3 — Trigger-Gated Assessment | WP-0003 (not yet triggered) | EGD-0004 trigger (10M rows, latency degradation, or 10-downstream-system scale target); current row-count/growth data not yet gathered. | Trigger not fired; external data-gathering not yet performed. | External row-count/growth data | Monitoring-ready, not execution-ready. |
| Wave 4 — Business/AI Intelligence (Reserved) | None assigned | No AR/EGD exists in this domain (Section 2 §3). | No approved Work Package exists. | Not Applicable | Reserved for Future Realization Phases. |
| Wave 5 — Enterprise Optimization (Reserved) | None assigned | No approved Work Package exists. | No approved Work Package exists. | Not Applicable | Reserved for Future Realization Phases. |

# 6. Repository Dashboard

Of the eight repository categories the ERP-01 Phase C master template anticipates, only three — Documentation, Database, and Test — carry approved impact from WP-0001–WP-0006 (Section 3). This dashboard reuses that finding without expansion.

| Repository Category | Readiness / Impact | Source |
| --- | --- | --- |
| Documentation Repository | Approved — primary impact for WP-0001, WP-0004; secondary for WP-0002, WP-0003, WP-0005, WP-0006. | Section 3 §“Documentation Repository” |
| Database Repository | Approved — primary impact for WP-0002, WP-0003, WP-0005; conditional/secondary for WP-0004; no impact for WP-0001, WP-0006. | Section 3 §“Database Repository” |
| Test Repository | Approved — secondary impact for WP-0002, WP-0004, WP-0005 (verification evidence only). | Section 3 §“Test Repository” |
| Backend Repository | Not Evidenced in Current Baseline — no approved document references backend repository structure or impact for any Work Package. | Section 3 §“Backend Repository” |
| Frontend Repository | Not Evidenced in Current Baseline — Section 1 §7: not evidenced or governed by this baseline. | Section 3 §“Frontend Repository” |
| Infrastructure Repository | Not Evidenced in Current Baseline — no approved scope to assess. | Section 3 §“Infrastructure Repository” |
| Integration Repository | Reserved for Future Realization Phases — belongs to Portfolio 6, which carries zero approved Work Packages. | Section 3 §“Integration Repository” |
| AI Repository | Reserved for Future Realization Phases — belongs to Portfolio 3, which carries zero approved Work Packages. | Section 3 §“AI Repository” |

# 7. KPI Dashboard

| KPI | Name | Baseline | Current Status | Target | Related WP | Executive Assessment |
| --- | --- | --- | --- | --- | --- | --- |
| KPI-01 | Architecture Conformance % | 35/100 | 35/100 (unchanged — WP-0001 not yet executed) | ≥90 | WP-0001 | At baseline; movement pending WP-0001. |
| KPI-02 | Documentation Accuracy % | 30/100 | 30/100 (unchanged) | 100 on WP-0001 completion | WP-0001 | At baseline; movement pending WP-0001. |
| KPI-03 | Overall Governance Compliance % | 48/100 | 48/100 (unchanged) | ≥70 once WP-0006 and WP-0001 complete | WP-0006, WP-0001 | At baseline; movement pending both Work Packages. |
| KPI-04 | Approved Variances (count) | 4 (VAR-01–04) | 4 (unchanged) | Stable or declining | WP-0004 | Stable — no adverse movement. |
| KPI-05 | Deferred Decisions (count) | 4 (EGD-0001,0004,0005,0006) | 4 (unchanged) | Declining as triggers fire | WP-0003 (trigger-linked) | Stable; declines only as external triggers fire. |
| KPI-06 | RLS Coverage % | Confirmed on 2 tables; unverified elsewhere | Unchanged — WP-0002 not yet executed | 100% confirmed | WP-0002, WP-0005 (ext.) | At baseline; this is the program's highest-priority KPI movement pending. |
| KPI-07 | Governance Decision Traceability % | 70/100 | 70/100 (unchanged) | 100 | WP-0001 | At baseline; movement pending WP-0001. |
| KPI-08 | Ownership Assignment % | 0% | 0% (unchanged) | 100% on WP-0006 completion | WP-0006 | Single most critical outstanding KPI — blocks accountable execution across all other Work Packages. |
| KPI-09 | Technical Debt by Class (Critical/Strategic/Tactical/Acceptable) | 1/1/1/1 | 1/1/1/1 (unchanged) | Critical → 0 on WP-0002 completion | WP-0002 | Critical item unresolved pending WP-0002. |
| KPI-10 | Architecture Review SLA | Not yet defined | Not yet defined | Quarterly trigger review formally adopted | WP-0006 (owner) | Not Applicable until WP-0006 names an owner to adopt the cadence. |

# 8. Architecture Conformance Dashboard

| AR | Requirement | Cert. Level | Conformance Status | Outstanding Item |
| --- | --- | --- | --- | --- |
| AR-0001 | Schema isolation | L3 | Deferred (EGD-0001) — no trigger fired | Quarterly trigger monitoring (public table count) — Reserved until trigger fires |
| AR-0002 | Naming governance | L4 (pending) | Non-conformant under canonical names; documentation revision pending | WP-0001 execution and zero-discrepancy diff |
| AR-0003 | Taxonomy reference pattern | L4 (pending) | Implemented differently; accepted conditionally | WP-0004 execution and operating per-release check |
| AR-0004 | Partitioning | L3 | Deferred — trigger not fired | EGD-0004 trigger; conditional migration if triggered |
| AR-0005 | Qualification/selection separation | L3 | Deferred, accepted-for-now | Reserved for Future Realization Phases — no product trigger fired |
| AR-0006 | Supersession/versioning model | L3 | Deferred — irreversibility flagged | Reserved for Future Realization Phases — no compliance trigger fired |
| AR-0007 | RLS ownership-check coverage | L4 (pending) | Partially conformant, partially unverified | WP-0002 execution and written confirmation; WP-0005 extension |
| AR-0008 | UUID primary keys | L4 (met) | Conformant, exceeds bar | None — standing standard |
| AR-0009 | timestamptz discipline | L4 (met) | Conformant, exceeds bar | None — standing standard |
| AR-0010 | Migration idempotency/rollback | L4 (met) | Conformant, exceeds bar | None — standing standard |

## Certification Level Summary

- L1 — Architecture Baseline Established: MET (Phase A.3 §11).

- L2 — Governance Complete: MET — every AR has a dispositioned EGD, zero open gaps.

- L3 — Implementation Traceable: MET — full Traceability Matrix established (Phase A.3 §7).

- L4 — Implementation Verified: NOT MET — pending WP-0001 (documentation) and WP-0002 (RLS verification).

- L5 — Architecture Certified: NOT MET — pending L4 and a future closed-loop re-assessment (Phase A.2 §9).

Overall conformance readiness: engineering execution of WP-0001–WP-0006 can be verified, measured, and governed entirely within the approved baseline; WP-0006's ownership assignment remains the single precondition for full conformance-governance execution across the other five Work Packages (Section 6 §“Executive Summary”).

# 9. Engineering Verification Dashboard

| WP | Verification Method | Readiness | Outstanding Activity |
| --- | --- | --- | --- |
| WP-0001 | Table-inventory diff (manual) | Ready to execute (Wave 2) | Method fully specified; not yet executed |
| WP-0002 | Query-based verification (repeatable template) | Ready to execute (Wave 1) | Method fully specified; not yet executed — highest verification readiness in the catalog |
| WP-0003 | Quarterly check (dormant); migration + rollback if triggered | Monitoring-ready (Wave 3) | Dormant by design (AP-008) — not yet due |
| WP-0004 | Per-release automated check | Ready to execute (Wave 2) | Method fully specified; not yet executed |
| WP-0005 | Manual review, WP-0002 template | Ready to execute (Wave 2) | Method fully specified; reuses WP-0002 template |
| WP-0006 | Direct KPI-08 measurement | Ready to execute (Wave 1) | Method fully specified; not yet executed |

## Verification Maturity

Repository verification readiness is exact — scoped only to Documentation, Database, and Test repositories, with no verification claim for Backend, Frontend, Integration, AI, or Infrastructure. Governance verification readiness is not yet met (KPI-08 = 0%). Overall verification readiness is startable, not yet fully executable, for the same reason identified across Sections 1, 5, 6, and 7: WP-0006's ownership assignment gates full execution of every other Work Package's approval step (Section 7 §“Overall verification readiness”).

# 10. Enterprise Risk Dashboard

| Rating | Risk | Category | Mitigation / Next Action | Owner |
| --- | --- | --- | --- | --- |
| Critical | No accountable owner for any governance decision | Governance / Delivery | WP-0006 — assign named owners immediately | Executive Sponsor |
| High | Documentation describes a schema never built | Delivery / Governance | WP-0001 — publish revised Phase A document | Enterprise Architecture Owner |
| High if confirmed | RLS may be missing on activity/cognitive/signal tables | Security | WP-0002 — immediate verification | Security/Platform Engineer |
| Medium, growing | Unpartitioned tables degrade under continued growth | Technical / Performance | Quarterly monitoring against EGD-0004's trigger | Platform Engineering Lead |
| Medium, latent | Taxonomy facts could later be denormalized onto student-owned rows | Data Governance | WP-0004 — per-release automated check | Data Governance Owner |
| High if triggered late | Supersession/versioning retrofit becomes non-recoverable if deferred past a compliance trigger | Compliance | Explicit executive awareness; monitor for compliance-scope changes | Data Governance Owner |

## Risk Readiness and Mitigation Status

Every risk above already carries an assigned mitigation Work Package or a defined monitoring cadence — no risk in this baseline is unmitigated or unowned in principle, though every owner field remains unassigned in practice pending WP-0006 (KPI-08 = 0%).

## Overall Risk Posture

READY WITH CONDITIONS — Wave 1 (WP-0002, WP-0006) may begin immediately; both are fully specified and directly address this baseline's two highest-rated risks. The single condition is Resource Readiness: 0% ownership assigned (Section 8 §“Overall realization risk posture”).

# 11. Engineering Acceptance Dashboard

| WP | Acceptance Status | Acceptance Readiness | Outstanding Acceptance Condition | Cert. Readiness |
| --- | --- | --- | --- | --- |
| WP-0001 | Not accepted | Ready (Wave 2) | Documentation not yet published; zero-discrepancy diff not yet run | L4 pending |
| WP-0002 | Not accepted | Ready (Wave 1) | RLS confirmed only on 2 of 4 table groups | L4 pending |
| WP-0003 | Not accepted — trigger-gated | Monitoring-ready (Wave 3) | Row-count/growth data not yet gathered | L3 standing; L4 if triggered |
| WP-0004 | Not accepted | Ready (Wave 2) | Check not yet operating | L4 pending |
| WP-0005 | Not accepted | Ready (Wave 2) | Review not yet performed | L4 pending (ext.) |
| WP-0006 | Not accepted | Ready (Wave 1) | KPI-08 = 0% — zero owners assigned | Not Applicable |

Zero of six Work Packages have been formally accepted as of this dashboard (Section 9 §9). Overall enterprise acceptance readiness is READY WITH CONDITIONS: Wave 1 is acceptance-ready to begin immediately; Wave 2 is ready to follow; Wave 3 remains monitoring-ready pending its trigger (Section 9 §9 §“Overall Enterprise Acceptance Readiness”).

# 12. Executive Readiness Assessment

| Dimension | Assessment | Source |
| --- | --- | --- |
| Architecture Readiness | L1–L3 met; L4–L5 pending. Baseline established, governed, and traceable. | Phase A.3 §11; Section 6 |
| Engineering Readiness | Design and blueprint complete for all six Work Packages; 0 executed. | Section 4; Section 5 |
| Repository Readiness | Exact scope to Documentation, Database, Test; sound independently of Phase A conformance, no integrity blocker found. | Section 3; Phase A.1 §15 |
| Governance Readiness | Complete for dispositioning (zero open gaps); not met for ownership (KPI-08 = 0%). | Phase A.3 §4, §10 |
| Verification Readiness | All six methods fully specified; highest readiness for WP-0002; monitoring-ready for WP-0003. | Section 7 §4 |
| Risk Readiness | Every risk carries an assigned mitigation or monitoring cadence; two High risks have low-cost, ready remedies. | Phase A.3 §15; Section 8 |
| Acceptance Readiness | Acceptance criteria fully defined for all six Work Packages; 0 accepted. | Section 9 §4, §9 |
| Certification Readiness | L3 met; L4 pending WP-0001/WP-0002; L5 pending L4 plus future re-assessment. | Phase A.3 §11 |

## Overall Enterprise Execution Readiness

READY WITH CONDITIONS.

Every readiness dimension across architecture, engineering, repository, governance, verification, risk, and acceptance converges on the identical finding first recorded in Phase A.3 §15 and confirmed unchanged through Phase B, every section of Phase C, and this dashboard: Wave 1 (WP-0002, WP-0006) is immediately executable with zero blocking dependency; Wave 2 (WP-0001, WP-0004, WP-0005) is ready to follow; Wave 3 (WP-0003) is monitoring-ready, not execution-ready, pending its trigger. The single outstanding condition across all eight readiness dimensions is that named, accountable ownership (KPI-08) has not yet been assigned. This is not a new finding — it is the same finding, reported consistently, at every stage of ERP-01 from Phase A.3 through Section 10.

# 13. Executive Decision Matrix

Every decision below reuses an existing governance outcome (Phase A.3 §4 EGD disposition) rather than creating a new one. No decision in this matrix is new; each is the executive-level restatement of a disposition already made.

| WP | Executive Decision | Supporting Evidence | Dependencies | Blocking Conditions | Next Action |
| --- | --- | --- | --- | --- | --- |
| WP-0001 | Approve for immediate drafting | EGD-0002 (Accepted; execution = WP-0001); Phase A.1 §4 evidence | WP-0006 (recommended, not blocking) | None strictly blocking | Begin drafting the revised EEP-01 Phase A document |
| WP-0002 | Approve for immediate execution | EGD-0007 (Accepted, in progress); Phase A.1 §8 evidence | None | None | Run query-based RLS verification on remaining table groups |
| WP-0003 | Hold — monitor only | EGD-0004 (Deferred); Phase A.3 §1.8 | External row-count/growth data | Trigger not yet fired | Gather row-count/growth data; continue quarterly monitoring |
| WP-0004 | Approve for Wave 2 execution | EGD-0003 (Accepted, conditional); Phase A.3 §4 | WP-0001 (optional, non-blocking) | None | Publish taxonomy pattern documentation; stand up per-release check |
| WP-0005 | Approve for Wave 2 execution | EGD-0007 (same disposition as WP-0002); Phase A.3 §8 | WP-0002 (optional, non-blocking) | None | Perform column-level access review |
| WP-0006 | Approve for immediate execution | AP-009 (Phase A.2 §12 finding); Phase A.3 §9 | None | None | Name the five roles per Phase B §9 without delay |

# 14. Executive Summary

## Overall Realization Maturity

ERP-01 Phase C has produced a complete, ten-section engineering execution governance framework — execution strategy, engineering catalog, repository impact, engineering design, implementation blueprint, architecture conformance, testing and verification strategy, risk-control matrix, acceptance criteria, and this executive dashboard — for all six approved Work Packages. Realization maturity is Defined but not yet Realized: every Work Package is fully specified, and none has been executed.

## Engineering Maturity

Engineering Design (Section 4) and Implementation Blueprint (Section 5) are complete and ready for all six Work Packages. Engineering maturity is high in specification and zero in execution — a gap this program has consistently reported rather than obscured.

## Governance Maturity

Governance maturity is Managed (Phase A.3 §12): a real, repeatable disposition process exists and every requirement has an explicit EGD, but the process remains reactive rather than a standing practice, and zero of nine governance decisions carry an accountable owner today.

## Repository Maturity

Repository readiness is exact and sound within its evidenced scope — Documentation, Database, and Test only — with no integrity or engineering-quality blocker found independently of Phase A conformance (Phase A.1 §15).

## Verification Maturity

All six verification methods are fully specified and, for WP-0002, immediately executable. No verification activity has yet been performed against any of the six Work Packages.

## Risk Posture

The baseline carries one Critical governance risk (unassigned ownership), two High-rated risks (documentation drift, unverified RLS), and three Medium or latent risks — every one of which already has an assigned Work Package or monitoring cadence as its mitigation.

## Acceptance Maturity

Acceptance criteria are fully defined for all six Work Packages (Section 9); zero have been formally accepted. Acceptance maturity mirrors engineering and verification maturity exactly: complete in specification, pending in execution.

## Certification Readiness

Certification Level L3 (Implementation Traceable) is MET. L4 (Implementation Verified) is NOT MET, pending WP-0001 and WP-0002. L5 (Architecture Certified) is NOT MET, pending L4 and a future closed-loop re-assessment.

## Executive Confidence

READY WITH CONDITIONS.

ERP-01 Phase C now provides a complete engineering execution governance framework translating the approved enterprise architecture into an executable, traceable, measurable, and governable implementation program. Every dimension of readiness — architecture, engineering, repository, governance, verification, risk, and acceptance — converges on a single, consistent, and already well-understood condition: named, accountable ownership (KPI-08) has not yet been assigned. Once WP-0006 closes this gap, Wave 1 and Wave 2 can proceed to execution, verification, and acceptance immediately against the criteria this program has already established, with Wave 3 continuing under trigger-based monitoring until EGD-0004's threshold is met. No further architecture, engineering, governance, or risk analysis is required to begin execution — only the assignment of the five named roles Phase B §9 already identifies.

This document is the authoritative Executive Engineering Dashboard Repository for ERP-01 Phase C, and completes all ten canonical sections of the Enterprise Work Package Architecture & Execution Planning Repository. It introduces no new Work Package, Architecture Requirement, Enterprise Governance Decision, Enterprise Resolution, Variance, KPI, engineering metric, readiness score, executive authority, or certification level beyond those already approved in Phase A.1–A.3, Phase B, and Phase C Sections 1–9.